[Relicensing Participants - this document represents YCWA’s latest understanding of the “Yes/Maybe/No” summary of recreation PM&Es based on the latest relicensing participant proposals (updated per the 9/10/14 meeting).  This document is intended to mirror Section 3.3 and 3.4 of the Recreation Facilities Plan document, but includes highlights to identify which PM&Es YCWA considers as “Yes”, “Maybe” & “No” items using the following categories:

- Yes – YCWA tentatively expects to include this PM&E in the Plan, but YCWA recognizes some details may still need to be worked out before the final measure is complete.  Note that if there are significant future changes to these PM&Es, then YCWA may reconsider its inclusion in this category/Plan.

- Maybe – YCWA is not currently including this in the Plan, but with additional discussion, details and/or clarification YCWA would either include this as a Plan measure (“Yes” category) or not include it as a Plan measure (“No” category).

- No – YCWA does not intend to include this as a PM&E in the Recreation Facilities Plan.

YCWA’s plan is to utilize the Recreation Facilities Plan document as a single-text document for continued discussion on recreation PM&Es; however this document shall be used as the key document during site visits to focus our field discussions.  YCWA 5/15]

### 3.3.1	NEW BULLARDS BAR RESERVOIR

##### [All – we need to resolve how we want to categorize recreation measures in this section – either by year of implementation or by type of measure (rehabilitation, upgrades, actions, etc.]

#### 3.3.1.1	Schoolhouse Campground (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 5 years of license issuance:

- Replace the lone vault restroom (2-unit) with a new vault restroom; and all existing flush restrooms with efficient flush models (including upgraded septic systems)

- Convert the double and triple campsites to single campsites.

- Upgrade the host site with water and electric hookups and a septic tank.

- Provide electricity at the entrance kiosk/information board, host site, RV campsites and each restroom.

- Note: FS and YCWA have opposing RV proposals for this facility.

  - FS proposal is to keep this as family campsites only (no RV full hookups) and develop a new RV campground (see Marysville Road RV Campground in Section 3.4 – New Facilities)

  - YCWA proposal is to: 1) develop up to 12 RV campsites with water and electric hookups (the final number of RV campsites may change during site design due to terrain and road turning radius limitations); and 2) restrict RV size at the campground to a 30 ft length, except where RVs up to 40 ft length may be accommodated without: a) significantly re-designing the existing campground circulation road; and b) reducing the total number of existing campsites. Evaluate turning radius and address potential to increase turning radius of roads.

[5/14 Meeting: need to come back to the RV issue at this facility once the greater discussion of additional facilities along Marysville Road is resolved, including the FS proposed new RV campground.]

- Provide appropriate trailhead signage on the facility entrance sign.

- Complete the following enhancements specific to the overflow parking area:

- Formalize and expand the existing overflow parking area to provide two separate parking areas – one area for campground overflow parking and one area for trailhead parking for Schoolhouse Trail.  The enhancements will include:

- Campground Overflow Parking Area - Provide campground overflow parking in a paved parking area for 10 single spaces (striped) with vehicle barriers

- Schoolhouse Trailhead Parking Area - Provide a trailhead parking area with 1) a paved parking area for 10 single spaces (striped) with vehicle barriers; and 2) trailhead signage, including a facility identification sign along Marysville Road, 1-panel information board with trail information and a map, a trailhead identification sign at the start of the existing Schoolhouse Trail.

  - Construct native surface, non-motorized, multi-use connector trail to Schoolhouse Trail from the trailhead parking area

#### 3.3.1.2		Dark Day Campground (NFS Land)

##### [At 10/16/14 meeting, group needs to discuss single sites vs. double/triple sites; site expansion; and adding 1 toilet at Site 4 (currently no toilet). 10/8]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 7 years of license issuance concurrent with major rehabilitation of the facility:

- Replace the existing vault restrooms with efficient flush models and sizes that meet Forest Service capacities (including appropriate septic system)

- Convert the double and triple campsites to single campsites [5/14 Meeting: site visit proposed to determine if converting to single campsites is practical. Note: this bullet was added on 5/15 when we realized it was missing in error]

- Expand the capacity to 1215 single campsites, as feasible [5/14 Meeting: site visit proposed to determine practical expansion once the above single vs double/triple site issue is resolved]

- Maintain facility for tent camping only

- Provide vegetative screening between campsites

#### 3.3.1.3	Hornswoggle Group Campground (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 4 years of license issuance concurrent with major rehabilitation of the facility:

- Replace the existing 4-unit flush restrooms at the Manzanita and Madrone campsites with efficient 2-unit flush models

- Replace the existing, 2-unit vault restrooms at the Sugarpine campsite with a 2-unit vault

- Replace the existing, 2-unit vault restrooms at the Douglas Fir campsite with an efficient 1-unit flush models (including appropriate septic system)

- Install an efficient 1-unit flush restroom including appropriate septic system at Dogwood and Ponderosa campsites (where restrooms do not currently exist)

- Reconfigure turning radii of each existing group campsite spur road to accommodate Class A RV’s up to 45 ft long at all the group campsites, except Site 4 (Ponderosa).  Site 4 (Ponderosa) will be designated with an RV size limit (exact limit TBD), which includes signage at the campsite and the facility entrance information kiosk as well as a disclosure through the campground reservation system at the time of reservation. [5/14 Meeting: site visit proposed to discuss/identify the overall RV size at this campground and/or RV size by site]

- Expand the capacity by one group campsite (25 PAOT), including a parking area, restroom, and group camping area

- Provide electricity at the entrance kiosk/information board and each restroom

#### 3.3.1.4	Cottage Creek Campground (NFS And YCWA Land)

#### [Relicensing Participants – YCWA understands that further discussion is required to identify what development will be constructed here in light of the near-term re-vegetation work in the Forest Service project pipeline. And, whether proposed development will be scheduled, phased, triggered or held open for potential future development as part of the new Recreation Plan. YCWA 9/10/14]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

- [5/14 Meeting: YCWA asked that FS consider re-vegetation as other/non-licensee responsibility since YCWA did not cause the fire and resultant vegetation damage.]

- Small group campsites consisting of double and triple totally a minimum of 140 PAOT.

- A group living area with a group fire ring, picnic tables, ramadas, rock barriers, site posts, and food lockers at each campsite

- A paved parking area with spaces designed to accommodate single vehicles and vehicles with boat trailers for each campsite

- An appropriate number (and size) of efficient flush restrooms that meets the standards at the time of design, with lighting (interior and exterior) at each restroom

- A potable water delivery and distribution system

- Information board

- Install new entrance gate and rock barriers to prevent unauthorized access to site

- New trailhead for expanded Bullards Bar Trail.

#### 3.3.1.5	Garden Point Boat-In Campground (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 7 years of license issuance concurrent with major rehabilitation of the facility:

- Expand the site capacity by up to five at least seven single campsites to replace lost capacity with the closure of Frenchy Point Campground

- Upgrade and install additional restrooms meeting the needs of the final number of new campsites developed, with the most efficient configuration of single vs. double unit restrooms, based on campsite locations

- Remove Klamath stove facilities and concrete bases

- Provide hardened pedestrian access between shoreline and campground with rise and fall of water levels.[5/14 Mtg: FS to research potential effective solutions for YCWA to consider]

#### 3.3.1.6	Madrone Cove Boat-In Campground (YCWA Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

- Replace retaining walls with durable materials.

- Re-design/develop access routes/trails from shoreline to campsites and restrooms

- Remove old Klamath stove facilities and concrete bases

- Evaluate size, design and location of replacement vault toilet

- Provide hardened pedestrian access between shoreline and campground with rise and fall of water levels [5/14 Meeting: FS to research/provide potential effective solutions for YCWA to consider]

- Develop road access to campground – potentially with parking area near campground and walk-in access to campground and shoreline if direct drive-in access is not feasible[5/14 Meeting: FS confirmed that this proposal should be removed/omitted]

- Connect land-based trail and water trail from the marina facilities.

#### 3.3.1.7	Frenchy Point Boat-In Campground (NFS Land)

Within 1 year of license issuance, YCWA will decommission this facility.

#### 3.3.1.8	Dark Day Picnic Area (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 6 years of license issuance concurrent with major rehabilitation of the facility:

- Replace and relocate the existing vault restroom with an efficient flush model (including appropriate septic system).  The restroom will be located to provide for more efficient maintenance and provide the opportunity for expanded parking.

- Provide a total parking capacity of 2534 single spaces by:

  - Re-configuring the existing parking area, including removing the existing island and re-striping the area to maximize the parking capacity

  - Developing an expanded parking area by developing a contiguous, expanded area, at a minimum; and potentially a separate new parking area to the north along the peninsula, if necessary to meet the total parking capacity of 34 single spaces.

[5/14 Meeting: site visit needed to confirm locations of parking expansion and other parking improvements and re-configuration]

- Install “No Boat Launch Parking” signs in the parking area

- At the western picnic site cluster:

  - Provide a total of 10 new picnic sites (each with a picnic table) nearer to the shoreline [FS – what about grills? YCWA 9/10]

  - Remove any existing, remnant picnic sites and amenities (tables and grills)

  - Develop appropriate trail access to the re-located picnic sites from the parking area

  - Install signage to direct users from the parking area to the re-located picnic sites via the new trail access routes

  - Where practical, enhance reservoir views at the re-located picnic sites through selective vegetation management

- At the northern/peninsula picnic site cluster:

  - Provide a total of 5 picnic sites (each with a picnic table) nearer the end of the peninsula

  - Remove any existing, remnant picnic sites and amenities (tables and grills) beyond the 5 proposed new/improved picnic sites.

  - Provide appropriate trail access, if existing access is inadequate, to the re-located picnic sites from the parking area

  - Install signage to direct users from the parking area to the re-located picnic sites via the new trail access routes

  - Where practical, enhance reservoir views at the re-located picnic sites through selective vegetation management

[5/14 Meeting: site visit to evaluate potential re-location of picnic areas and shoreline access (FS may have identified a location better suited to this use and development)]

- Recommend a county ordinance establishing a non-motorized boating only zone in the cove west of the picnic area peninsula

- Remove the Klamath stoves

- Install trailhead signage for the Bullards Bar Trail, as follows:

- At the parking area, install: 1) a trailhead identification sign; 2) a 1-panel information board with trail information and a map; 3) trailhead identification signs where the Bullards Bar Trail intersects the parking area

- On Marysville Road at Junction with Dark Day Road, install a trailhead identification sign

#### 3.3.1.9	Sunset Vista Point (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 3 years of license issuance concurrent with major rehabilitation of the facility:

- Replace the existing vault restroom with a new vault model

- Install two additional picnic sites, each with a picnic table, and a concrete grill with self-contained ash box.  Note: the site design, vegetation management measures and visual enhancement measures at the new picnic sites should aim to provide shade through existing trees, but in the event that shading via existing trees would not be adequate, then at the time of design and/or construction the installation of shade structures (e.g., ramadas) may be utilized to provide shading. [5/14 Meeting: YCWA has concerns that tree removal for picnic sites should take shading into consideration and not be solely done for visual enhancement if it impacts shading that would require man-made structures to provide shading.]

- Install water hydrant near picnic sites

- Upgrade the existing picnic site by replacing the picnic table and installing a concrete grill with self-contained ash box

- Enhance the vistas of the reservoir from each picnic site by selectively clearing vegetation per the guidelines in YCWA’s Visual Management Plan

- Pave and delineate the parking spaces/areas for the vista/picnic visitors and trailhead users

- Improve signage on the entrance sign and all information boards to include all recreational uses at the facility, including picnicking, trail/trailhead and vista.

- Install a trailhead sign at the start of the Bullards Bar Trail

- Provide a 3-panel interpretive display that includes, at a minimum, trailhead information with map, information on the Project history and purpose as well as other relevant local/area history

#### 3.3.1.10	Dam Overlook (YCWA Land)

For reference purposes, this facility is scheduled for major rehabilitation within 3 years of license issuance.  However, this site may be utilized for construction purposes for the potential New Bullards Bar Dam spillway and low-level outlet modification projects.  If these modification projects occur, then YCWA will alternatively complete the recreation facility major rehabilitation and enhancements described below within 2 years of completion of the spillway and low-level outlet modifications.

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Concurrent with the major rehabilitation of this facility:

- Grade, gravel and install vehicle barriers at the existing parking area for a total parking capacity of 10 single vehicle spaces

- Install an information board with Project recreational facilities/opportunities information including a map; and interpretive information

- Install additional interpretive materials/displays

- Evaluate site for additional facilities that provide pedestrian access to shoreline for improved views or access

- Install picnic sites and ramadas.

#### 3.3.1.11	Moran Road Day Use Area (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 9 years of license issuance.

##### Near-Term Rehabilitation

Within 2 years of license issuance:

- Replace the gravel on the existing boat ramp

##### Actions

Within 2 years of license issuance:

- Improve the three existing turnarounds along the car top boat ramp, as follows:

  - Widen to meet turning radius standards at the time of design for a large pickup truck

  - Installing gravel on the road surface, vehicle barriers and appropriate signage (turnaround only/no parking)

  - Installing vehicle barrier and signage at the end of the ramp/third turnout to prevent vehicle access beyond

- Install bulletin board with vicinity map and other information

- Expand parking by five single car spaces adjacent to the restroom [5/14 Meeting: YCWA believes parking is adequate per existing use levels (20% occupancy on weekends) and future use.  Monitoring program would address future needs for parking expansion if necessary. This issue will be addressed at the “Existing License Issues” meeting with Karen Hayden.]

- Explore potential to use as a trailhead for a future shoreline trail

- Install additional trash facilities closer to the shoreline/high water line where visitors recreate [5/14 Meeting: site visit to identify trash issue/location. YCWA believes existing trash facilities are adequate and management actions/patrols should address any trash issues at this site.]

#### 3.3.1.12	Cottage Creek Boat Launch (YCWA Land)

##### Near-Term Rehabilitation

Within 5 years of license issuance, YCWA will complete the following near-term rehabilitation:

- Rehabilitate and widen by 1 lane the existing concrete boat ramp [5/14 Meeting: ramp widening will be discussed once the overall boat launch parking expansion issue is resolved (likely following the “Vision and Data Meeting” on August 11, 2014).]

##### Actions

Within 2 years of license issuance:

- [5/14 Meeting: YCWA and FS agreed to table the parking expansion at boat launches until after the “Vision and Data Meeting” scheduled for August 11, 2014.]Provide additional paved parking for a total of 99 additional trailer parking spaces between Cottage Creek and Dark Day Boat Launches. [FS indicated that there appears to be capacity to expand by approximately 25 additional trailer parking spaces at this location.]

- Provide approx. 1 single car parking space for each existing and additional trailer space

- Complete entrance kiosk.

- Address roadside parking issues to provide safe conditions on County Road 169.

#### 3.3.1.13	Dark Day Boat Launch (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 3 years of license issuance, excluding the overflow boat ramp parking area (constructed in 2003), which is scheduled for major rehabilitation within 10 years of license issuance.

##### Near-Term Rehabilitation

Main Facility

YCWA does not propose any near-term rehabilitation.

Overflow Facility

Within 1 year of license issuance:

- Conduct basic trail maintenance on the trail connecting the overflow parking area to the boat ramp, including brush cutting, rock and root removal, slough and berm removal, and switchback maintenance.  Note: it is understood that this trail would depart from accessibility guidelines due to terrain limitations.

- Install trail signage at the overflow and main parking area to direct users to the trail

- Decommission the adjacent, non-switchback trail

Within 3 years of license issuance:

- Repave and stripe the existing parking area

##### Actions

Main Facility[5/14 Meeting: YCWA and FS agreed to table the parking expansion at boat launches until after the “Vision and Data Meeting” scheduled for August 13, 2014.]

Within 3 years of license issuance:

- Replace the existing vault restroom with a new vault model

- Repair the erosion uphill of the concrete boat ramp

- Upgrade accessible loading ramp

- Provide additional paved parking for a total of 99 additional trailer parking spaces between Cottage Creek and Dark Day Boat Launches.  Provide this parking as close as possible to the launch ramp near existing entrance kiosk. [YCWA - The FS would like to provide trailer parking to accommodate 420 boats between the marina allocation (which we understand to be 123), Cottage Creek and Dark Day BL. In lieu of providing additional parking at the existing ramps, the licensee may construct a new ramp with parking if you can find an appropriate location. FS 4/8]

- Provide approx. 0.7 single car parking space for each existing and additional trailer space.

- Construct a pedestrian trail from the new parking areas to both the boat launch along the existing road, and if shorter, the lake surface (to allow boaters to pick their party up along the lakeshore)

- Re-align access road from Marysville Road to the existing boat launch parking areas to safely accommodate traffic

- Straighten launch ramp, replace dock and rail system, increase launch lanes to match number of launch lanes with parking capacity, meeting California Department of Boating and Waterway standards. Design facility to provide more launch lanes during low water periods.

- Complete installation of entrance kiosk including electricity, lighting, signage, and pavement, accessible sidewalk. [5/14 Meeting: FS and YCWA agreed this issue will be addressed at the “Existing License Issues” meeting with Karen Hayden.]

- Install lights at toilets, accessible loading ramp, parking area and launch ramp

- Install trailhead signage at the parking area, including: 1) a trailhead identification sign; 2) a 1-panel information board with trail information and a map; and 3) trailhead identification signs where the Bullards Bar Trail intersects the parking area

Overflow Facility

Within 3 years of license issuance:

- Install lights at toilets and parking area

- Improve the existing trail between the overflow parking area and main parking area to allow boaters to pick up their party along the lakeshore [5/14 Meeting: site visit needed to identify what improvements are needed.]

- Provide as much of the additional parking (specified above) as possible at this site rather than providing parking in a more distant location.

#### 3.3.1.14	Project Recreational Trails And Trailheads (Bullards Bar And Schoolhouse Trails, 7 Ball, Rebel Ridge And 8 Ball)

##### Near-Term Rehabilitation

- Replace entrance sign, trailhead signage and information boards as needed

##### Actions

Within 1 year of license issuance:

- At all facility entrance signs located along Marysville Road that access Project trails and trailheads, install a trailhead symbol or signAt all Project trailhead parking areas, install a trailhead symbol or sign and an information board with a trail map and information

- Install consistent directional trail signage at all Project trail junctions

- Install interpretive/educational signs along the trails as appropriate, particularly at locations with vistas

- Rebel Ridge/8 Ball Trailhead - construct a single unit vault toilet.

- 7 Ball Trailhead - expand parking area by 6-10 spaces; barrier, grade and gravel parking area and install a single unit vault toilet.

- Old Camptonville Road Trailhead - develop a 10-space parking area by gravel, grading and installing barriers.  Install a single-unit vault toilet, entrance sign, trailhead sign and information board

#### 3.3.1.15	Recreational Water System

YCWA will be responsible for designing and providing a water treatment and distribution system with sufficient capacity to operate the existing and planned recreation facilities for the term of the license.

##### Near-Term Rehabilitation

Within 1 year of license issuance, YCWA will complete the following near-term rehabilitation:

- Replace the 5.2-mile main line of the underground water distribution system from the water treatment facility (at Cottage Creek Boat Launch) to the south side of New Bullards Bar Reservoir along Marysville Road terminating at the start of the Dark Day Campground Picnic Area and Boat Launch complex, including the above-ground span of piping across the dam (as needed).

  - Suitable pipeline material includes C-900 PVC pipe, HDPE or steel.

  - Relocate alignment to remove the need for easements across private land.

- Replacement of the water storage facilities for the recreation component should remove the aged concrete tank and provide ample storage to meet the maximum daily demand for the campgrounds and day use area. (Snodgrass 2007)

- The water treatment plant does not currently provide ample recovery to the recreation storage facility and increased capacity or an additional lift pump station will allow high demand periods to be serviced without interruption.

- Service laterals within the campgrounds should be replaced at the time when campgrounds are redeveloped, or potentially sooner, depending on the replacement schedule for the main pipeline.

- Flush toilets should be replaced with low flow alternatives that maximize efficiency and maintain the same standard of service in the campgrounds.

- All campground spigots need to meet accessible guidelines and be self-closing.

- Assure water storage tanks meet the maximum daily demand at full facility build-out.

- Replace and upgrade water treatment system, providing sufficient capacity to meet peak demand at full facility build-out

Note that the underground water distribution lines (off the main line) and hydrants within each recreation facility will be replaced before major rehabilitation of each facility and not specifically as part of the main line rehabilitation.  At that time, all campground spigots will comply with accessibility guidelines, be designed to prevent RV hook ups (except at host site) and be self-closing.

##### Actions

YCWA does not propose any enhancements.

#### 3.3.1.16	Floating Comfort Stations (Restrooms)

For reference purposes, this facility is scheduled for major rehabilitation within 16 years of license issuance.  At this time, the facilities will be constructed to meet accessibility standards.

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

YCWA does not propose any enhancements.

3.3.1.17	Wastewater Systems

Concurrent replacement of the restrooms and water distribution system at each recreation facility, replace existing septic systems with modern, reliable waste disposal systems.  Identify the underground utility locations such as installing inspection tubes in the disposal field, risers on the septic tanks, and paddle markers etc. [Relicensing Participants - this may be best addressed globally in Section 3.2.5.1 as part of major rehabilitation guidelines rather than enhancements. YCWA 5/14]

### 3.3.2	DIVERSION DAM IMPOUNDMENTS

#### 3.3.2.1	Our House Diversion Dam (NFS Land)

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Actions

Within 2 years of the license issuance, YCWA will provide the following:

- A safe put-in spot for rafts will be developed below Our House Dam.  This reach provides a good opportunity for Class 3/ Class 4 whitewater run in the local area.  This includes 6 foot wide stairs or construction of a slide ramp with steps downstream of the stream gage weir.

- Provide access through gated area, downstream of gate, for boat drop-off on agreed to whitewater flow release weekends as well as during spill events at Our House Dam.

- Parking will occur in the existing open dirt/gravel area, on the upstream side of the gate.

- Construct single unit vault toilet, information board and other appropriate signage

- Limit vehicle access from Our House Dam road into riparian area and Middle Yuba through effective barriers.

Within 1 year of license issuance, YCWA will complete the following enhancements:

- Install an information board and other appropriate signage

#### 3.3.2.2	Log Cabin Diversion Dam (NFS Land)

This site does not have any existing recreation facilities and YCWA does not propose any enhancements.

### 3.3.3	OTHER FACILITIES

#### 3.3.3.1	Decommissioned Burnt Bridge Campground (NFS Land)

At the old Burnt Bridge Campground area, YCWA will construct the following when occupancy triggers are met:

- 150 PAOT family campground

- Separate 50 PAOT group or equestrian campground

- Two lane boat launch (meeting Department of Boating and Waterways standards) with parking for single vehicles and vehicles with trailers and restroom.  Parking should be sufficient to serve both the campground and day users

- Trailhead and trail to scenic overlook, to the south side of the ridge and connector trails to other trails in the area

- Day use facilities with picnic tables and shoreline access for fishing, swimming, and other day uses with a minimum of 50 PAOT.

## 3.4	NEW RECREATION FACILITIES

3.4.1		NEW BULLARDS BAR RESERVOIR

3.4.1.1		Small Group Campground (NFS Land)

Within 2 years of license issuance, YCWA will construct, southwest of Schoolhouse Campground,  a new Development Scale 4 campground designed to accommodate small groups (double and triple units) with a design capacity of 260 (equivalent to 52 single units) including the following:

- A group living area with a group fire ring, picnic/serving tables, and food lockers at each campsite

- A paved parking area with spaces designed to accommodate single vehicles and  vehicles with  boat trailers for each campsite

- An appropriate number (and size) of efficient flush restrooms that meets the standards at the time of design, including lighting (interior and exterior) at the restrooms

- A potable water delivery and distribution system

- A non-motorized trail to connect with Bullards Bar trail system

3.4.1.2		Marysville Road RV Campground (NFS Land)

Within 3 years of license issuance, YCWA will construct near the intersection of Marysville and Dark Day Roads:

- 100 PAOT family campground, with spurs and turning radius to accommodate Class A RVs.

- Sites should be designed with potable water, flush toilets and electrical hookups (50 amp)

- Sanitary dump station.

- Shower house with electric lighting and parking to serve all campgrounds in the vicinity.

- Provide crosswalk and pedestrian crossing signs along Marysville Road.

- A non-motorized trail to connect with Bullards Bar trail system

3.4.1.4		Cottage Creek Day Use Facility (YCWA/NFS/Private Land)

Within 2 years of license issuance and pending access easements from the private land owner along the access road to the site, YCWA will construct a new day use area in T.18N., R.7E., Sec 24 with the following facilities and features:  [Relicensing Participants – we may need to craft some more specific conditional language related to the access easements/approvals needed over private land in order for this facility to be constructed. YCWA 9/10]

Parking Area

- Develop a gravel parking for 15 single vehicles

- Install a 2-unit vault restroom

- Install signage, including a facility identification sign, directional signage, and a 3-panel information kiosk, including interpretive/historic Project information (e.g., old Bullards Bar Dam site and history)

- Install a facility identification sign along Yuba County Road 169 at the intersection with the facility access road (Forest Service Road 18N15)

Shoreline Day Use Area

- Develop 10 picnic sites each with a picnic table [FS – I believe we agreed that grills would not be provided due to remote location and potential fire concerns.  Is that right? YCWA 9/10]

- Develop an accessible shoreline access trail (approx. 200-300 ft.) down to the 1,900-ft reservoir water surface elevation from the picnic area to the cove to the northwest of the picnic area

- Develop an accessible route (native surface) from the parking area to the picnic sites and shoreline access trail

- Install buoys at the mouth of the cove indicating non-motorized watercraft only in the cove

Access Road

- Provide basic improvements to the existing access road (Forest Service Road 18N15) from the intersection with Yuba County Road 169 to the new parking area (i.e., vegetation clearing, shoulder work, drainage, etc.).  Note: it is expected that the existing road alignment, surface and width is adequate for the new facility needs.

- Install vehicle barriers (e.g., gate, boulders, etc.) to prevent vehicle access on the road beyond the parking area

- Install a gate at the start of the access road at the intersection with County Road 169 [All – Do we want a gate here to allow closure of the facility if necessary.  Otherwise, the current gate is located in an area without a suitable turnaround for vehicles once they reach the gate.  YCWA 9/10]

3.4.1.5		Trail Around Bullards Bar (YCWA/NFS/Private Lands)

- Within 10 years of license issuance YCWA will construct and maintain a 24-36” wide trail around Bullards Bar, connecting with existing trails, facilities and periodically providing connector trails to nearby roads.  Trail will be suitable for pedestrian, equestrian and mountain bike activities.  Provide loop opportunities in the vicinity of campgrounds.

3.4.2		North Yuba River, Middle Yuba River and Oregon Creek

3.4.2.1		Oregon Creek Day Use Area (NFS Land)

- With the issuance of the new license, YCWA will take on the operation and maintenance responsibilities for this recreation site with the understanding that much of the use at this site is by locals displaced from the Bullards Bar recreation complex

- Provide vegetation removal to facilitate boat pick up and drop off

- Provide access through gated area, for boat pick-up/drop-off during winter and spring months

- Maintain other existing facilities (restrooms, picnic areas, trash cans)

3.4.2.2		North Yuba River Below New Bullards Bar Dam (YCWA Land)

- Provide vehicle access immediately below New Bullards Bar Dam

- Develop access via trail to the confluence of the North Yuba and the Middle Yuba

3.4.2.3		North Yuba River Above New Bullards Bar Reservoir

- Provide subsidized shuttle service from North Yuba River whitewater run to the marina

3.4.3		LOWER YUBA RIVER

3.4.3.1		Highway 20/Parks Bar River Access (Private Land)

- Within 2 years of license issuance YCWA will provide river ingress/egress for river rafting

3.4.3.2		Narrows Powerhouse (USACE Land)

- Within 2 years of license issuance YCWA will provide year round public access for river rafting and fishing opportunities including:

- Parking for 10 vehicles with trailers

- Single unit toilet

- A safe put-in spot for boats.  This includes 6 foot wide stairs or construction of a slide ramp with steps downstream of the stream gage weir

- Appropriate signage

3.4.3.3		Hammond Grove (Private/BLM Land)

- YCWA will develop a takeout 9 miles below Englebright Dam on river right at Hammond Grove, where BLM land crosses the river

3.4.3.4		Portage at Daguerre Point (USACE Land)

- USACE maintains a portage route along the south side of the river at Daguerre Point Dam. The portage trail requires minor improvements and maintenance

3.4.3.5		Hallwood Avenue (Private Land)

- Access should be provided that is suitable to neighboring property owners, but allows safe and legal retrieval of boats from the river.  Currently access at this location requires a walk of approximately 0.1 mile during low flows or use of the neighboring property.

# Footnotes

The current triple site (Site 4) is the likely location for possible expansion.

The Dark Day Boat Launch ramp has a functionality issue at an approximate WSE of 1,856 ft due to slope instability in the upslope side of the ramp, where at times, the slope erodes depositing sediment on the boat ramp – typically during the non-peak season (January up to Memorial Day weekend and after Labor Day through December).  The accumulation of the sediment impacts the functionality of the boat ramp making the boat ramp impassable by vehicles backing down boat trailers; and the sediment impedes or damages the function of the boat dock rail and roller system requiring that the dock be removed.