Recreation Meeting Agendas

APRIL 22, 2015 MEETING

- Project role in Oregon Creek Day Use Area (i.e., basis, use by whitewater boaters related to Project)

- Our House Dam WWB access

- page 18 issues on “Yes/No/Maybe” Document – river reach PM&Es [Confirm that AW (D. Steindorf is available) and notify other recreation flow related participants since topics include whitewater boating related PM&Es]

- YCWA to Provide Update on Parking Items – expansion options and parking needs analysis

MAY 27, 2015 MEETING AGENDA

- Annual O&M (Section 3.1 of Plan) and Operations Plan (Attachment A of Plan)

JUNE 8, 2015 MEETING AGENDA [9:30 a.m. to 11:30 a.m.]

- Our House Diversion Dam improvements (YCWA to provide new layout proposal)

JULY 13, 2015 MEETING AGENDA

- Shadow Ridge Recreation Complex (new development)

- Additional Small Group Campground (new development)

- RV Upgrades – upgrade Schoolhouse Campground vs develop new RV campground

JULY 29, 2015 SITE VISIT AGENDA [Back up dates: July 30 and August 19]

- Site visit to Cottage Creek Small Group Campground with landscape architects/engineers to discuss siting options.

AUGUST 17, 2015 MEETING AGENDA [Meeting cancelled; agenda moved to Sept. 14 agenda]

- AM - Yuba River Access below New Bullards Bar Dam – NGOs to provide updates on discussions/proposals

- PM – 1) Additional Parking at Boat Launches; 2) Small Group RV Campground at Kelly Rd site (YCWA to report out); 3) Shadow Ridge Development (YCWA to report out on campground/day use facilities; FS to report out on cartop boat ramp access); and 4) FS feedback on level of detail for conceptual level drawings to include in the Rec Plan.

SEPTEMBER 14, 2015 MEETING AGENDA

- Yuba River Access below New Bullards Bar Dam – NGOs to provide updates on discussions/proposals

- Cottage Creek Small Group Campground Status Update

  - 7/29/15 site visit completed and YCWA/MHM issued draft concept plan on 8/28/15.

  - Action Item: need to schedule next steps – 1) FS reviews/edits to concept plan; 2) MHM revises concept plan; and 3) schedule a follow-up site visit to finalize the concept plan in the field (“field fitting” each site for Phase 1).

- Additional Parking at Boat Launches – FS to provide feedback on YCWA’s initial expansion alternatives; and identify what alternatives/phases should move to the next step (more detailed engineering).

- Small Group RV Campground, shower facility & RV dump station at Kelly Rd site - YCWA to report out on initial feasibility assessment at this site for the above improvements.

- Shadow Ridge Development

  - YCWA to report out on the proposal for the campground/day use facilities.

  - FS to report out on cartop boat ramp access.

- Conceptual Level Drawings in the Recreation Plan - FS feedback on level of detail for conceptual level drawings to be included in the Plan.

- Trails

  - Extend trail around New Bullards Bar Reservoir

  - Add new trail connecting Madrone Cove Boat-in CG to Cottage Creek facilities

  - 7 Ball, 8 Ball, Rebel Ridge and Old Camptonville Road trails - FS to provide cost to O&M existing, non-project trails

- Oregon Creek Day Use Area - FS to provide cost estimates [moved to Oct. 19]

- Cottage Creek Day Use Area – YCWA to provide update on the road easement [moved to Oct. 19]

OCTOBER 19, 2015 MEETING AGENDA

- Shadow Ridge Developments – 1) FS to provide concept plan on day use area and trails; 2) YCWA to provide concept plan for campground

- Trails/Trailheads – FS to provide O&M costs for non-project trails & trailheads (7 Ball, 8 Ball, Rebel Ridge & Old Camptonville Rd trails)

- Oregon Creek Day Use Area - FS to provide cost estimates for YCWA responsibility by season

- Shower Facility – YCWA to provide approx. size/stalls to meet existing/future demand

- Follow-up from Kelly Ridge site visit

- River Access Improvements – AW to provide details on: 1) Our House Div. Dam proposal by YCWA (AW & Forest Service); 2) Oregon Creek Day Use Area; 3) Colgate PH takeout; 4) below NBB Dam (options); and 5) NYR run shuttle with marina

- Cottage Creek Small Group Campground Status Update

- Schedule after Oct meeting (TBD) – Shadow Ridge

- Interpretive and Education Information Strategy - FS to provide details [shelved for later discussion]

- Rehabilitation guidelines (Section 3.2 of Plan) [shelved for later discussion]

- Additional Recreation Meeting Scheduling & Agendas

NOVEMBER 16, 2015 MEETING AGENDA

- Oregon Creek Day Use Area – try to reach agreement

- Boat Ramp Parking - 1) FS to provide updated proposal to YCWA; 2) YCWA to provide feedback

- Follow-up from Shadow Ridge site visit

- RV Upgrades – upgrade Schoolhouse Campground vs develop new RV campground

- RV Dump Station – FS to provide details on capacity

- Trails – 1) extend trail around New Bullards Bar Reservoir; 2) add new trail connecting Madrone Cove Boat-in CG to Cottage Creek facilities

- Interpretive and Education Information Strategy - FS to provide details

- Cottage Creek Small Group Campground Status Update

- Additional Recreation Meeting Scheduling & Agendas

DECEMBER 14, 2015 MEETING AGENDA

- FS to provide capacity info on dump station

- To be determined

ITEMS FOR FUTURE MEETING AGENDAS

- Cottage Creek Day Use Area – YCWA to provide update/feedback on the road easement

- Water System Capacity and Upgrades

- Operating Plan (Attachment A)

- Implementation Schedule (Section 3.5 of the Plan)

- Monitoring/Triggers (Section 4 of Plan)

- Rehabilitation Guidelines (Section 3.2 of Plan)

- Review other Recreation Facilities Plan sections (TBD)

- Review of Overall Plan

ITEMS FOR DISCUSSION AFTER EXISTING LICENSE TALKS

- Water System

- Cottage Creek Campground

- Parking

- Kiosk