**WORKING DOCUMENT LEGEND (as of 07/28/16)** This version of the Plan uses YCWA’s latest version filed with FERC for the FLA as the baseline. YCWA only made very minor edits/updates for consistency with other plans re: naming and terminology for the FLA filing. For ease of discussing this Plan moving forward, YCWA has incorporated all the recent redlines and comments dating back to the 1/21/14 RP meeting and includes the FS 4/8/14 redlines/comments and relevant DLA comments by all RPs. In addition, YCWA has included the subsequent relicensing meeting comments and any tentative agreements. The key/legend for all these are as follows: Redline (No Highlight) = YCWA redlines for RP discussion in response to 1/21/14 RP meeting or subsequent RP comments. YCWA also included some comments in red brackets (no highlight) associated with these redlines. Redline or Comment (Yellow Highlight) = Forest Service 4/8/14 Plan redlines [Bracketed in Grey] = RP proposals or comments from the DLA [Bracketed in Turquoise] = comment or action item from subsequent relicensing meetings Green Highlight = YCWA and Forest Service reached agreement on this specific language

Application for a New License

Major Project – Existing Dam

Recreation Facilities Plan

Security Level: Public

Yuba River Development Project

FERC Project No. 2246

©2014, Yuba County Water Agency

All Rights Reserved

Table of Contents

Section No.	Description	Page No.

Glossary - Definitions of Terms, Acronyms and Abbreviations	GLO-1

1.0	Introduction	1-1

1.1	Background	1-1

1.1.1	Yuba River Development Project	1-1

1.2	Purpose of the Recreation Facilities Plan	1-5

1.3	Goals and Objectives of the Recreation Facilities Plan	1-5

1.4	Contents of the Recreation Facilities Plan	1-5

2.0	Existing Project Recreation Resources	2-1

2.1	Background	2-1

2.1.1	New Bullards Bar Reservoir	2-3

2.1.2	Undeveloped Recreation Sites at the Diversion Dam Impoundments	2-15

2.2	Current and Projected Recreation Use Estimates	2-15

3.0	Recreation Facility Measures	3-1

3.1	Annual Operation and Maintenance Responsibilities	3-1

3.1.1	Operational Maintenance Activities	3-1

3.1.2	Operational Maintenance for Facilities on NFS Land	3-6

3.1.3	Operational Maintenance for Facilities on YCWA Land	3-7

3.2	Major Rehabilitation Guidelines	3-7

3.2.1	Recreation Facility Design Guidelines	3-8

3.2.2	Planning, Consultation, and Implementation Process for Major Recreation Enhancements	3-9

3.2.3	Avoidance, Protection, and Minimizing Affects to Sensitive Resource Areas	3-12

3.2.4	Review of Project Recreation Facility Condition	3-12

3.2.5	Guidelines for Major Maintenance and Replacement	3-14

3.2.6	Vegetation Management at Recreation Facilities	3-19

3.3	Near-Term Rehabilitation and Enhancements to Existing Recreation Facilities	3-20

3.3.1	New Bullards Bar Reservoir	3-20

3.3.2	Diversion Dam Impoundments	3-42

3.3.3	Other Facilities	3-Error! Bookmark not defined.

3.4	New Recreation Facilities	3-50

3.5	Master Implementation Schedule	3-51

4.0	Monitoring Program	4-1

4.1	Facility Occupancy Element	4-1

Table of Contents (continued)

Section No.	Description	Page No.

4.1.1	Campground Occupancy Methods	4-2

4.1.2	Day Use Facility Occupancy Methods	4-3

4.2	Reservoir Boating Capacity Monitoring Element	4-4

4.2.1	Background	4-4

4.2.2	Reservoir Boating Capacity Monitoring Methods	4-6

4.3	Social Monitoring Element	4-7

4.3.1	Social Monitoring Indicators and Standards	4-7

4.3.2	Social Monitoring Methods	4-8

4.4	Summary of Monitoring Methods by Facility	4-10

4.5	Monitoring Reporting	4-11

5.0	Future Facility Development and Management Action	5-1

5.1	Required Actions When Triggers Are Met	5-1

5.1.1	Facility Occupancy	5-1

5.1.2	Reservoir Boating Capacity	5-2

5.1.3	Social Monitoring	5-3

6.0	Annual Recreation Coordination Meeting	6-1

7.0	Plan Revision	7-1

8.0	References Cited	8-1

List of Figures

Figure No.	Description	Page No.

1.1-1.  	Yuba County Water Agency’s Yuba River Development Project and Project Vicinity.	1-3

2.1-1.  	Schematic of the recreational water supply system for the Project recreation facilities.	2-11

List of Tables

Table No.	Description	Page No.

2.1-1.  	Existing Project recreation facilities and undeveloped recreation sites.	2-2

2.2-1.  	Current and projected use estimates by type of use and season in Recreation Days1.	2-16

3.2-1.  	Recreation Opportunity Spectrum (ROS) Classifications and the associated Level of Site Modification.	3-9

3.5-1.  	Schedule of major and near-term rehabilitation and enhancements of Project recreation facilities over the new license term.	3-54

List of Tables (continued)

Table No.	Description	Page No.

4.1-1.  	Monitoring indicators, standards and data collection methods for Project campgrounds.	4-2

4.1-2.  	Trigger groupings for Project campgrounds.	4-2

4.1-3.  	Monitoring indicators, standards and data collection methods for Project day use facilities.	4-3

4.1-4.  	Trigger groupings for Project day use facilities and overflow parking area (picnic sites and parking spaces).	4-3

4.2-1.  	Peak number of boats-at-one-time, vehicles-at-one-time and camping units occupied in a day (2002-2012).	4-5

4.2-2.  	Average, minimum and maximum BAOT and percent of boating capacity by day type for 2011 and 2012.	4-6

4.2-3.  	Monitoring indicators, standards and data collection methods for New Bullards Bar Reservoir boating capacity.	4-6

4.3-1.  	Social monitoring indicators, standards and data collection methods for Project campgrounds.	4-9

4.4-1.  	Type of monitoring by Project reservoir and site1 including the existing maximum site capacities (where applicable).	4-10

4.5-1.  	Summary of monitoring reporting frequency and information.	4-12

List of Attachments

Attachment A	Operating Plan for the New Bullards Bar Reservoir Recreation Facilities on NFS Land

Attachment B	Site Plans for the Existing Project Recreation Facilities

Attachment C	As-Built Drawings for New or Rehabilitated Project Recreation Facilities

Page Left Blank

# Glossary – Definitions of Terms, Acronyms and Abbreviations

| Term | Definition |
| --- | --- |
| BAOT | Boats-at-one-time |
| DBW | California Division of Boating and Waterways |
| developed recreation site | A recreation site that contains formally managed recreation improvements or enhancements, such as gravel or paved parking areas and roads, restrooms, steel fire rings, signage and picnic tables. |
| existing site plan | A conceptual schematic that illustrates the layout, location, size, shape, and relationship between existing recreation facilities and features. |
| feasible | Capable of being done or achieved without fatal flaws and within a reasonable cost. |
| FERC | Federal Energy Regulatory Commission |
| Forest Service | United States Department of Agriculture, Forest Service |
| ft | Feet |
| hazard tree | For the purpose of this Plan, a “hazard tree” is a tree near a Project facility that YCWA proposes to fall because the tree is likely to fall under natural conditions within foreseeable future, and when it falls under natural conditions will pose a risk to a nearby Project facility, members of the public using the Project facility, or Project Operations staff maintaining the facility. Potential hazard trees may or may not be within the FERC Project Boundary. |
| improvement -major -minor | The construction, installation, or assembly of a new fixed asset, or the significant alteration, expansion, or extension of an existing fixed asset to accommodate a change of purpose or level of use. Improvement is also used synonymously with “enhancement”. Major recreation improvements require significant planning and implementation (generally over a 3 to 5-year periods that include, survey, design, implementation planning and permitting), that results in the construction/installation of a new facility that did not previously exist or work that changes the site layout or footprint of an existing facility. Minor recreation improvements do not require significant planning and implementation timeframes, and generally enhance an existing facility without altering the site layout/footprint or involves construction or installation of a new basic fixed asset that does not require survey or design work (e.g., bear-proof lockers, signs, vehicle barriers, auto-shutoff water spigots, etc.). |
| NFS | National Forest System |
| non-peak season | Non-peak season extends from January 1 up to the Memorial Day holiday weekend; and after the Labor Day holiday weekend through December 31. |
| O&M | Operations and maintenance |
| open season | The open season refers to the season when facilities are generally open; and varies by type of facility. |
| peak season | Peak season extends from Memorial Day to Labor Day holiday weekends. |
| PAOT | People-at-one-time |
| paving | The term paving in the text refers to Asphalt Concrete (AC) paving. |
| Plan | Recreation Facilities Plan |
| PNF | Plumas National Forest |
| Project | Yuba River Development Project, FERC Project No. 2246 |
| Project recreation road | A Project Recreation Road: 1) connects a Project recreation facility to a non-Project general access road or a Project road; or 2) provides access through a Project recreation facility (e.g., campground loop roads and parking areas). A Project Recreation Road includes the recreation access roads, primary facility circulation roads, and parking areas; but excludes camping spurs, boat ramps, and other paved surfaces. |
| Recreation Day | Each visit by a person to a development for recreation purposes during any portion of a 24-hour period. |
| rehabilitation -major -minor -near-term | Major Rehabilitation - Reconstructing or replacing an existing fixed asset or any of its fundamental components in order to restore the functionality or life of the asset. Replacement is the substitution or exchange of an existing fixed asset or component with one having essentially the same capacity and purpose. The decision to replace a fixed asset or component is usually reached when replacement is more cost effective or more environmentally sound than repairing the existing asset. Replacement of an asset or component usually occurs when it nears or has exceeded its useful life. Examples include: replacing a restroom building, enlarging vehicle spurs, increasing a road turning radius, etc. Major rehabilitation is also used synonymously with “reconstruction” and “replacement”. Minor Rehabilitation - repair and replacement of parts that result in fewer breakdowns and fewer premature replacements, and helps achieve the expected life of the fixed asset at a minimum. Minor rehabilitation does not include construction of new facilities or the replacement of an existing fixed asset. Minor rehabilitation activities will arrest deterioration and may appreciably prolong the life of an asset. Examples include: installing a new roof, new floor, or new siding, replacing electrical wiring or heating systems, repairing or replacing pipes, pumps and motors, repairing the paths, walks, or walls of recreation facilities, painting, replacing a broken window, replacing a toilet seat, replacing a fire ring, table or food locker, etc. Minor rehabilitation activities are categorically exempt from permitting or the three-step Site Development Planning process described in this Plan. |

Glossary (continued)

| Term | Definition |
| --- | --- |
| ROS | Recreation Opportunity Spectrum |
| routine maintenance | Keeping fixed assets in acceptable condition, including minor repairs, painting, replacement of minor parts and minor structural components. Routine maintenance neither materially adds to the value of the property nor appreciably prolongs its life. The work serves only to keep the facility in an ordinary, safe and efficient operating condition. Examples include interior painting, repair of broken amenities (tables, doors, fire rings, risers, etc.), light bulb replacement, cleaning, greasing, servicing, inspecting, oiling, adjusting, tightening, aligning, sweeping, hazard tree removal, picking up trash, shoveling out fire rings, raking pine needles, etc. |
| site concept plan | This plan presents a preliminary graphic illustration of proposed facilities and utilities in relationship to existing site features, facilities, and utilities. The Site Concept Plan will communicate proposed development ideas or alternatives. The Site Concept Plan may include enlargements of the area that indicate placement and orientation of the proposed facilities. This may include the use of aerial photography or topographic maps. |
| site development plan | This plan presents a comprehensive graphic illustration of the facilities and utilities (both existing and proposed) to be built. The development plan is based on an accurate survey, usually drawn to a scale ranging from 1” = 20’ or 1” = 100’, with appropriate contour information, and may also include descriptions or lists of features. The plan developed is to be consistent with the Site Concept Plan. This plan also identifies the site design details (i.e., picnic tables, fire rings, restrooms, signage, road surface materials, etc.). |
| suitability-feasibility analysis | Before site development planning, the monitoring program provides for a feasibility and suitability analysis to determine if site development is possible at a Project reservoir or impoundment. A proposed development will be considered suitable, if the development is: 1) practical and reasonable based on the site conditions; 2) appropriate for the ROS Class regulations, standards and policy; and 3) appropriate for the level of use desired based on direction by applicable land and resource management plans, including revisions or amendments to land management plans. Further, YCWA on YCWA land, and the Forest Service on NFS land, will make the final determination as to whether a proposed development is considered suitable and feasible. |
| TNF | Tahoe National Forest |
| undeveloped recreation site | An informal, user created recreation site that contains no formally managed recreation facilities or improvements. It is typified by user-created bare and compacted ground areas and trails and, in some locations, rock fire rings. |
| undeveloped shoreline campsite | An informal, user-created campsite below the high water line that contains no formally managed recreation facilities or improvements along the shoreline of New Bullards Bar Reservoir. It is typified by user-created bare and compacted ground areas and trails and, in some locations, rock fire rings. |
| USACE | United States Army Corps of Engineers |
| YCWA | Yuba County Water Agency |

section 1.0

# Introduction

In April 2014, the Yuba County Water Agency (YCWA), pursuant to Section 5.18 of Title 18 of the Code of Federal Regulations (C.F.R.), filed with the Federal Energy Regulatory Commission (FERC) an Application for a New License for Major Project – Existing Dam – for YCWA’s 361.9 megaWatt Yuba River Development Project (Project), FERC Project Number 2246.  The initial license for the Project was issued by the Federal Power Commission (FERC’s predecessor) to YCWA on May 16, 1963, effective on May 1, 1963.  The Federal Power Commission’s May 6, 1966, Order Amending License changed the License’s effective date to May 1, 1966, for a term ending on April 30, 2016.

YCWA includes in its Application for New License this Recreation Facilities Plan (Plan).

## 1.1	Background

### 1.1.1	Yuba River Development Project

The Project is located in Yuba, Sierra and Nevada counties, California, on the main stems of the Yuba River, the North Yuba River and the Middle Yuba River, and on Oregon Creek, a tributary to the Middle Yuba River.  Major Project facilities, which range in elevation from 280 feet to 2,049 feet, include:  1) New Bullards Bar Dam and Reservoir; 2) Our House and Log Cabin diversion dams; 3) Lohman Ridge and Camptonville diversion tunnels; 4) New Colgate and Narrows 2 power tunnels and penstocks; 5) New Colgate, New Bullards Minimum Flow and Narrows 2 powerhouses; and 6) appurtenant facilities and features (e.g., administrative buildings, switchyards, roads, trails and gages).  The existing Project does not include any aboveground open water conduits (e.g., canals or flumes) or any transmission lines.

In addition, the existing Project includes 16 developed recreation facilities all at New Bullards Bar Reservoir.  These include: 1) Hornswoggle Group Campground; 2) Schoolhouse Campground; 3) Dark Day Campground; 4) Cottage Creek Campground; 5) Garden Point Boat-in Campground; 6) Madrone Cove Boat-in Campground; 7) Frenchy Point Boat-in Campground; 8) Dark Day Picnic Area; 9) Sunset Vista Point; 10) Dam Overlook; 11) Moran Road Day Use Area; 12) Cottage Creek Boat Launch; 13) Dark Day Boat Launch, including the Overflow Parking Area; 14) Schoolhouse Trail; 15) Bullards Bar Trail; [Following yellow highlighted items are pending settlement language. 5/16/16] including Old Camptonville Road trailheads; and ; 16) Rebel Ridge/Eight Ball trailhead and trails; 17) Seven Ball trailhead and trail; and 16) floating restrooms.  Notably, Cottage Creek Campground was burned in 2010.  YCWA and the Forest Service have reached agreement on a 2-phase reconstruction of this campground as a small group campground.  Phase 1 of the reconstruction is proposed on the western portion of the site that was less impacted by the fire (most trees providing shading survived) and is expected to be completed by December 2017.  Phase 1 consists of 5 double campsites, 1 host site, 1 vault restroom, a potable water system, trash facilities and paved roads.  Phase 2 of the reconstruction is proposed on the eastern portion of the site that was significantly impacted by the fire and requires re-planting of trees for shading and screening; and will consist of 4 campsites (2 doubles and 2 triples), 1 vault restroom, a potable water system, trash facilities and a paved road.  Phase 2 will be constructed dependent upon a trigger based on the average tree height of the re-planted trees and is likely 10 or more years out.  For the purposes of this Plan, Phase 1 of Cottage Creek Campground is considered an existing facility and is described as such in Section 2 of this Plan.

All of the recreation facilities are located on National Forest System (NFS) land, with the exception of the Dam Overlook, Cottage Creek Boat Launch and small portions of the Bullards Bar Trail, which are located on land owned by YCWA.  All of the developed recreation facilities are located within the existing FERC Project Boundary, except for a few short segments of the Bullards Bar Trail to the east of the Dark Day Boat Launch.  The Project also includes two undeveloped recreation sites at Our House and Log Cabin diversion dams located on NFS land within the existing FERC Project Boundary.

Figure 1.1-1 shows the Project Vicinity, proposed Project, and proposed FERC Project Boundary.

Figure 1.1-1.  Yuba County Water Agency’s Yuba River Development Project and Project Vicinity.

Page Left Blank

## 1.2	Purpose of the Recreation Facilities Plan

The overall purpose of the Plan is to propose appropriate protection, mitigation, and enhancement recreation measures for the Project by incorporating the information from the Recreation Use and Visitor Survey Study (Technical Memorandum 8-1) into a Recreation Facilities Plan.  In 2013, YCWA consulted with the appropriate federal and state agencies on the outline of the Plan, including meetings on March 27, 2013 and June 25, 2013.  In addition, YCWA entered into extensive discussions and consultation with the United States Department of Agriculture, Forest Service, and other interested parties from June 2013 through November 2013, which included a total of eight meetings.

YCWA will implement this Plan in coordination with implementation of the conditions in the new license, including resource management plans.  YCWA expects to coordinate with the following resource management plans, at a minimum: 1) Aquatic Invasive Species Management Plan, 2) Integrated Vegetation Management Plan, 3) Transportation System Management Plan and 4) Visual Resources Management Plan.

The United States Department of Agriculture, Forest Service’s (Forest Service) Federal Power Act (FPA) Section 4(e) authority only applies in this Plan to Project facilities on NFS land, and the United States Army Corps of Engineers’ (USACE) FPA Section 4(e) authority only applies in this Plan to Project facilities on federal land administered by the USACE.  The Forest Service administers the Plumas National Forest (PNF) in conformance with the PNF Land and Resource Management Plan (USDA 1988), as amended, and administers the Tahoe National Forest (TNF) in conformance with TNF Land and Resource Management Plan (USDA 1990), as amended.

## 1.3	Goals and Objectives of the Recreation Facilities Plan

The primary goal of the Plan is to guide management of public recreation use of the Project’s recreation facilities over the term of the new license, and minimize recreation use impacts to natural, historic, and cultural resources within the Project area.  The plan includes the following objectives to help achieve this goal:

- To provide recreation facilities that meet the needs of Project recreation users and that are consistent with federal, state, and local legal requirements and guidelines.

- To monitor recreation use over the term of the license to help ensure Project recreation users achieve high quality recreation experiences and that recreation use impacts are minimized and remain within acceptable limits.

- To describe YCWA’s responsibilities regarding operation, maintenance and rehabilitation of the Project recreation facilities under the new license.

## 1.4	Contents of the Recreation Facilities Plan

The Plan includes the following:

- Section 1. Introduction.  This section includes this introductory information, including the purpose and objectives of the Plan.

- Section 2.  Existing Project Recreation Resources.  This section describes existing Project recreation resources, facilities, land ownership, condition, accessibility and current and projected use levels.

- Section 3.  Recreation Facility Measures.  This section describes the Project’s proposed recreation improvement measures, including development of recreation facilities and rehabilitation of existing recreation facilities and the Project’s proposed recreation operation and maintenance (O&M) program.

- Section 4.  Recreation Monitoring Program.  This section describes the Project’s proposed recreation monitoring program that defines how Project recreation facilities, use, needs, and potential associated impacts will be monitored and addressed over the license term.

- Section 5.  Future Recreation Facility Development.  This section describes YCWA’s required actions when monitoring triggers are met as part Section 4 (i.e., Recreation Monitoring Program).

- Section 6.  Annual Forest Service Coordination and Consultation.  This section describes the annual coordination and consultation required as part of this Plan.

- Section 7.  Plan Revision.  This section describes when and why the Plan will be revised over the term of the new license.

- Section 8.  References Cited.  This Section identifies the references cited in this Plan.

section 2.0

# Existing Project Recreation Resources

## 2.1	Background

The Project provides a variety of recreation facilities and opportunities, including family campgrounds, group campgrounds, boat-in campgrounds, day use areas, boat ramps, vistas and overlooks, recreational trails, and undeveloped shoreline camping.  The existing Project recreation facilities are identified in Table 2.1-1 and shown in Figure 1.1-1 with respect to land ownership and to the FERC Project Boundary.

In 2012, YCWA conducted a qualitative condition assessment of each developed recreation facility as part of the FERC-approved Recreation Use and Visitor Survey Study.  The assessment categories for site feature within the facility were poor, fair, good, and excellent condition.  Based on the number of features present at each facility and the rating of each facility feature, YCWA calculated an overall facility evaluation score by summing the total of ratings for each of the facility feature categories’ at each facility.  Notably, the FERC-approved study methods for assessing the condition of the facilities did not specifically account for the exact age of each facility or identify that many of the facilities have exceeded their normal lifespan, or assessment replacement needs.  While age is an underlying consideration in the evaluation process, most of the facilities have gone through varying degrees of minor rehabilitation since the original construction or reconstruction of the facility or site amenity, which can adjust the influence of the original construction date (and subsequent age) of the facility or amenity.  One specific example is the restroom buildings, which were constructed as part of the original recreation facility construction and are more than 40 years old.  While the restrooms have undergone some minor rehabilitation (e.g., roof, exterior siding, windows, interior walls/partitions, and interior amenities), the underlying infrastructure elements (concrete foundation, plumbing and septic systems) are original construction with only some minor rehabilitation.

Table 2.1-1.  Existing Project recreation facilities and undeveloped recreation sites.

| Recreation Facility | Fee | Man-ager | Land | Campsites | Picnic Sites | Boat Ramp | Parking Spaces | Restrooms | Trail-head |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Type | Host | Total | Single | Double | Triple | Group |  | No. | Lanes | Total | Single | Double | Total | Vault | Flush |  |
| Schoolhouse Campground | yes | USFS | NFS | tent/RV | yes | 56 | 43 | 13 | 0 | 0 | 0 | 0 | 0 | 201 | 201 | 0 | 5 | 1 | 4 | yes |
| Hornswoggle Group Campground | yes | USFS | NFS | tent/RV | no | 6 | 0 | 0 | 0 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 2 | 2 | no |
| Dark Day Campground | yes | USFS | NFS | tent | no | 10 | 6 | 3 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 0 | yes |
| Cottage Creek Campground2 | yes | USFS | NFS | tent/RV | yes | 5 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | no |
| Garden Point Boat-In Campground | yes | USFS | NFS | tent | no | 16 | 12 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 3 | 0 | no |
| Madrone Cove Boat-In Campground | yes | USFS | NFS | tent | no | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | no |
| Frenchy Point Boat-In Campground3 | no | USFS | NFS | tent | no | 7 | 6 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | no |
| Dark Day Boat Launch | Main | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 1 | 3 | 103 | 39 | 64 | 1 | 1 | 0 | yes |
|  | Overflow | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | 73 | 18 | 55 | 1 | 1 | 0 | no |
| Cottage Creek Boat Launch | no | YCWA | YCWA | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 1 | 1 | 2 | 209 | 130 | 79 | 2 | 2 | 0 | no |
| Dark Day Picnic Area | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 13 | 0 | 0 | 14 | 14 | 0 | 1 | 1 | 0 | no |
| Sunset Vista | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 1 | 0 | 0 | 601 | 601 | 0 | 1 | 1 | 0 | yes |
| Dam Overlook | no | USFS | YCWA | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | 241 | 241 | 0 | 0 | 0 | 0 | no |
| Moran Road Day Use Area | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 1 | 1 | 82 | 82 | 0 | 1 | 1 | 0 | no |
| Bullards Bar Trail | no | USFS | NFS/ YCWA | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | N/A3 | N/A3 | N/A3 | 0 | 0 | 0 | yes |
| Schoolhouse Trail | no | USFS | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | N/A3 | N/A3 | N/A3 | 0 | 0 | 0 | yes |
| Floating Restrooms | no | YCWA | N/A | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 7 | 0 | no |
| Our House Diversion | no | n/a | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | 251 | 251 | 0 | 0 | 0 | 0 | no |
| Log Cabin Diversion4 | no | n/a | NFS | n/a | n/a | n/a | n/a | n/a | n/a | n/a | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | no |
| Total | -- | -- | -- | -- | 2 | 110 | 78 | 26 | 1 | 6 | 15 | 3 | 6 | 536 | 338 | 198 | 30 | 24 | 6 | -- |

1 	The total number of spaces is estimated since the parking area does not have striped spaces.

2 	Cottage Creek Campground was burned in a fire in 2010 and has been reconstructed (Phase 1 of 2) with 5 double campsites and a host site (refer to Section 1.1.1 for more detail).

3 	Frenchy Point Boat-in Campground is no longer managed as a developed campground, but rather for dispersed shoreline camping.  The restroom facility has been removed and only the campsite amenities remain, including the picnic tables, fire rings and Klamath stoves.

3 	Trailhead parking is available where the trail intersects other existing facility parking areas, including at the Schoolhouse Campground overflow parking area (20 spaces), Sunset Vista Point (20 spaces), Dark Day Picnic Area (16 spaces) and Dark Day Boat Launch (39 single spaces).

4 	No recreation facilities.

During the relicensing process, YCWA completed a facility inventory and condition assessment  at  each  of  the  existing  Project  recreation  facilities,  and  estimated recreational use.  These efforts were conducted in accordance with the collaboratively developed and FERC-approved Study 8.1, Recreation Use and Visitor Surveys.   The methods and study results, including detailed  descriptions  of  the  Project  recreation  facilities,  visitor  survey  data,  and recreation use and facility capacity data, are documented in detail in YCWA’s Technical Memorandum 8-1, Recreation Use and Visitor Surveys (YCWA 2013).  The section below summarizes the key results from Study 8.1.  This section also includes references to the defined Forest Service development scales for recreation sites.  For clarity, these development scales are defined in Table 2.1-2 below.  Note that not all the recreation sites or facilities are located on NFS land (some are on YCWA-owned land); however, for these non-NFS land sites, the text indicates what the equivalent Forest Service classification is.

Table 2.1-2.  Recreation Opportunity Spectrum (ROS) Classifications and the associated Development Scales and Level of Site Modification.

| ROS Class | Development Scale | Level of Site Modification |
| --- | --- | --- |
| Primitive | 1 | Minimum site modification. Rustic or rudimentary improvements designed for protection of the site rather than comfort of the users. Use of synthetic materials excluded. Minimum controls are subtle. No obvious regimentation. Spacing informal and extended to minimize contacts between users. Motorized access not provided or permitted. |
| Semi-Primitive Motorized; and Semi-Primitive Non-Motorized | 2 | Little site modification. Rustic or rudimentary improvements designed primarily for protection of the site rather than the comfort of the users. Use of synthetic materials avoided. Minimum controls are subtle. Little obvious regimentation. Spacing informal and extended to minimize contacts between users. Motorized access provided or permitted in the Motorized class. Primary access over primitive roads. Interpretive services informal. |
| Roaded Natural | 3 | Site modification moderate. Facilities about equal for protection of natural site and comfort of users. Contemporary/rustic design of improvements is usually based on use of native materials. Inconspicuous vehicular traffic controls usually provided. Roads may be hard-surfaced and trails formalized. Development density about 3 family units per acre. Primary access may be over high standard roads. Interpretive services informal, but generally direct. |
| Rural | 4 | Site heavily modified. Some facilities designed strictly for comfort and convenience of users. Luxury facilities not provided. Facility design may incorporate synthetic materials. Extensive use of artificial surfacing of roads and trails. Vehicular traffic control usually obvious. Primary access usually over paved roads. Development density 3-5 family units per acre. Plant materials usually native. Interpretive services often formal or structured. |
| Urban | 5 | High degree of site modification. Facilities mostly designed for comfort and convenience of users and usually include flush toilets; may include showers, bathhouses, laundry facilities, and electrical hookups. Synthetic materials commonly used. Formal walks or surfaced trails. Regimentation of users is obvious. Access usually by high-speed highways. Development density about five or more family units per acre. Plant materials may be foreign to the environment. Formal interpretive services usually available. Designs formalized and architecture may be contemporary. Mowed lawns and clipped shrubs not unusual. |

Source: Forest Service Manual 2300 – Recreation, Wilderness, and Related Resource Management, Chapter 2330 – Public Managed Recreation Management (USDA 2015).

### 2.1.1	New Bullards Bar Reservoir

#### 2.1.1.1	Campgrounds

Schoolhouse Campground (NFS Land)

Schoolhouse Campground is located between New Bullards Bar Reservoir and Marysville Road across from the Hornswoggle Group Campground.  The campground is approximately 0.5-mile (mi) from the reservoir shoreline on NFS land.  The campground is a Forest Service Development Scale 4 facility; and has 57 campsites, which includes 43 single sites, 13 double sites and 1 host site.  The single sites amenities include a picnic table, cooking grill/fire ring, food locker, and vehicle parking spur with a capacity of 6 people and 1 vehicle for $22 per night.  The double sites amenities include 2 picnic tables, a cooking grill/fire ring, 2 food lockers and vehicle parking spur with a capacity of 12 people and 2 vehicles for $44 per night.  The campground has 5 restrooms (4 flush and 1 vault), a potable water system and an overflow parking area for 20 vehicles.  The campground does not have any recreation vehicle (RV) hookups or a dump station.  The campground has 1 facility identification sign at the entrance; 5 information boards (one 3-panel board at the entrance station and four 1-panel information boards at each restroom); 12 directional signs along the circulation roads; 29 information/regulation signs throughout the facility; and a site marker sign at each campsite.

The campground also has a trailhead for the 1.0-mi Schoolhouse Trail (Project trail), which connects to the 14.0-mi Bullards Bar Trail (Project trail); and includes two trail signs, where the trail intersects the campground.  In addition, the 8 Ball Trail (non-Project trail) passes through the campground and leads to Dark Day Campground.

In 2012, the campground was in good overall condition.  Most of the campground facilities were in good or excellent condition, including the campsite amenities (tables, fire rings, food lockers, vehicle barriers, etc.), water spigots, circulation roads and camping spurs.  In contrast, the six restrooms were in fair-to-good condition with well maintained exteriors (walls and roof) but deteriorating interiors and substructures.  The campground does not meet current accessible standards for NFS lands - Forest Service Outdoor Recreation Accessible Guidelines (FSORAG) or Architectural Barriers Act Accessible Standards (ABAAS) (YCWA 2013).

Dark Day Campground (NFS Land)

Dark Day Campground is located approximately 4 mi from the New Bullards Bar Dam via Marysville Road and Dark Day Road on the southeast shoreline of the Willow Creek arm of the reservoir.  The facility is approximately 0.2-mi from the reservoir shoreline.  The campground is a Forest Service Development Scale 4 facility; and has 10 campsites for tent camping only, with 6 single sites, 3 double sites and 1 triple site.  The single sites amenities include a picnic table, cooking grill/fire ring, food locker, and vehicle parking spur with a capacity of six people and one vehicle for $22 per night.  The double sites amenities include 2 picnic tables, a cooking grill/fire ring, 2 food lockers and vehicle parking spur with a capacity of 12 people and 2 vehicles for $44 per night.  The triple site amenities include 3 picnic tables, a cooking grill/fire ring, 3 food lockers and vehicle parking spur with a capacity of 18 people and 3 vehicles for $66 per night.  The campground has three vault restroom buildings and a potable water system.  The campground has 2 information boards (a 3-panel and 1-panel board), 9 information/regulation signs throughout the facility; and 3 campsite marker signs (one for each cluster of campsites).

In 2012, the campground was in good overall condition.  Most of the campground facilities were in good or excellent condition, including the campsite amenities, circulation roads and camping spurs.  In contrast, the two restrooms and water spigots were in fair condition.  The campground does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Hornswoggle Group Campground (NFS Land)

Hornswoggle Group Campground is located on Marysville Road, 2.5 mi northeast of the New Bullards Bar Dam, and 3.3 mi southwest of the Highway 49 junction.  The facility is approximately 0.6 mi from the southeast shoreline of the reservoir on NFS land.  The facility is a Forest Service Development Scale 4 facility; and consists of 6 group campsites with 5 campsites that accommodate up to 25 people-at-one-time (PAOT) ($80 per night), and 1 group campsite that accommodates up to 50 PAOT ($140 per night).  The group site amenities include tables, food lockers and a group fire ring/grill.  The campground has 4 restrooms (2 flush and 2 vault), a potable water system, and parking areas at each campsite.  The campground has 1 facility identification sign at the entrance; 6 1-panel information boards; 3 directional signs along the circulation road; 7 information/regulation signs throughout the facility and 6 campsite marker signs.

In 2012, the campground was in good overall condition.  Most of the campground facilities were in good condition, including the campsite amenities, circulation roads, camping spurs and parking areas.  In contrast, the four restrooms and most of the water spigots were in fair condition.  The campground does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Cottage Creek Campground (NFS Land)

Cottage Creek Campground is located off of County Road 169 approximately 0.5 mile from its intersection with Marysville Road near the dam.  The facility consists of 5 double campsites (10 people per site), each with a large group fire ring, 2 picnic tables, 2 food lockers, and a paved vehicle parking spur (2 single vehicle spaces and 2 RV spaces).  The campground also has a host site with a septic holding tank, a 2-unit vault restroom building, a potable water system, overflow parking area (9 single spaces) and trash receptacles.  The campground is newly constructed; is in excellent condition; and meets current accessible standards for NFS land (FSORAG or ABAAS).

Garden Point Boat-in Campground (NFS Land)

The Garden Point Boat-in Campground is accessed by boat only and is located on a peninsula on the north side of the reservoir at the junction between the North Yuba River and Willow Creek arms of the reservoir on NFS land.  The campground is approximately 3.0 mi by boat from the Cottage Creek Boat Launch, and 1.5 mi from the Dark Day Boat Launch.  The campground is a Forest Service Development Scale 3 facility; and has 16 campsites, which includes 12 single sites and 4 double sites.  The single sites amenities include a picnic table, a fire ring, and Klamath stove for a maximum of six people for $22 per night.  The double site amenities include 2 picnic tables, a fire ring, and Klamath stove for a maximum of 12 people for $44 per night.  The campground has four restrooms (all vault) and does not have a potable water system.  The campground has 1 facility identification sign; 1 2-panel information board; 1 information/regulation sign and 16 campsite marker signs.

In 2012, the campground was in good overall condition.  Most of the campground facilities were in good condition, namely the campsite amenities.  In contrast, the restrooms and the Klamath stoves were in fair condition.  The campground does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Madrone Cove Boat-in Campground (NFS Land)

The Madrone Cove Campground is accessed by boat only and is located along the west shore of the North Yuba River arm of the reservoir on NFS-owned land.  By boat, the campground is approximately 7.5 mi from the Cottage Creek Boat Launch and 6.0 mi from the Dark Day Boat Launch.  The campground is a Forest Service Development Scale 3 facility; and has 10 single campsites (maximum of 6 people per site for $22 per night).  Each site’s amenities include a picnic table, fire ring and Klamath stove.  The campground has 2 restrooms (both vault) and does not have a potable water system.  The campground has 1 facility identification sign; 1 2-panel information board; 2 information/regulation signs and 10 campsite marker signs.

In 2012, the campground was in fair overall condition.  Most of the campground facilities were in fair condition, namely the campsite amenities.  However, all the restrooms, retaining walls (at each site) and Klamath stoves were in poor condition as well as some of the tables.  The campground does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Frenchy Point Boat-in Campground (NFS Land)

Frenchy Point Boat-in Campground was once a developed campground facility (Forest Service Development Scale 3 facility), but is now used as an undeveloped shoreline camping area due to very low use in the past.  The site is accessed by boat only and is located along the west facing shore of the North Yuba River arm of the reservoir on NFS land.  By boat, the campground is approximately 6.0 mi from the Cottage Creek Boat Launch and 4.5 mi from the Dark Day Boat Launch.  The remnant facilities include 7 campsites (6 single and 1 double).  The single site amenities each include a picnic table, fire ring and Klamath stove; and the double site amenities each include a picnic table, fire ring and 2 Klamath stoves.  The site has one site identification sign; two 1-panel information boards; and one information/regulation sign.  The site does not have a restroom facility or potable water system.

In 2012, the remnant facilities and amenities were in fair-to-poor overall condition.  The site does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Burnt Bridge Campground (NFS Land)

Burnt Bridge Campground was closed initially by the Forest Service in 1979 due to low use levels.  FERC, in an August 19, 1993 Order, which approved YCWA’s Revised Recreation Plan, directed YCWA to remove all improvements and restore the Burnt Bridge Campground to the condition it was in prior to development of the facility.  YCWA consulted with the Forest Service and all that remains of Burnt Bridge Campground today is the circulation road and vehicle spurs; all other facilities were removed.

#### 2.1.1.2	Day Use Areas

Dark Day Picnic Area (NFS Land)

The Dark Day Picnic Area is located adjacent to Dark Day Campground on NFS land.  The picnic area is a Forest Service Development Scale 3 facility; and consists of 13 picnic sites, each with a picnic table and cooking grill/fire ring.  The day use area also has 1 restroom (vault), a potable water system, and a paved and striped parking area for 14 vehicles.  A trailhead for the Bullards Bar Trail is located near the parking area.  The facility has 1 facility identification sign; 2 1-panel information boards; 14 information/regulation signs; 2 directional signs on the road and 1 trailhead sign.

In 2012, the facility was in good overall condition, but the individual facilities’ condition varied widely.  The parking area was in excellent condition; however, the site amenities (tables and Klamath stoves) and the restroom were in fair condition.  The facility does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Sunset Vista Point (NFS Land)

This scenic overlook is located near the southeast corner of the reservoir approximately 1.0 mi east of New Bullards Bar Dam via Marysville Road and Vista Point Road.  The facility is a Forest Service Development Scale 3 facility; and consists of 1 restroom (vault), 1 picnic table, and a gravel parking area for approximately 60 vehicles.  The facility also serves as a trailhead for the Bullards Bar Trail (Project trail).  The facility has one facility identification sign; a single 1-panel information board; four information/regulation signs; and an interpretive panel.  In addition, the Bullards Bar Trailhead also has three signs including a trailhead sign and two informational signs.

In 2012, the facility was in good overall condition, but the individual facilities’ condition varied widely.  The parking area was in good condition; however, the site amenities (table and interpretive displays) and the restroom were in fair condition.  The facility does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

Dam Overlook (YCWA Land)

The Dam Overlook is located at the southeast corner of New Bullards Bar Dam on Marysville Road on YCWA-owned land.  The facility provides a safe place to park a vehicle with an unobstructed view of the dam and reservoir and consists of a gravel parking area for approximately 24 vehicles and an interpretive plaque related to the construction of New Bullards Bar Dam and the Project.  The facility does not have any signs other than the interpretive plaque.  The facility located on YCWA-owned land and equates to a Forest Service Development Scale 2 facility.

In 2012, the facility was in excellent overall condition, with the limited facilities (parking and interpretive display) in good to excellent condition.  The facility does not meet current accessible standards for private land (2010 ADA Accessibility Standards) (YCWA 2013).

Moran Road Day Use Area (NFS Land)

The Moran Road Day Use Area is located on the west shoreline of New Bullards Bar Reservoir at Moran Cove on NFS land.  The day use area is accessible by vehicle 6.4 mi from the Town of Challenge via Oregon Hill Road and Moran Road.  The day use area is a Forest Service Development Scale 3 facility; and consists of a gravel parking area for eight vehicles, one restroom (vault) and an informal car top boat ramp (gravel surface).  The facility has a single 1-panel information board and four information/regulation signs.

In 2012, the facility was in good overall condition with most of the facilities (parking area, trash receptacles and boat ramp) in good condition.  In contrast, the restroom was in excellent condition and the signs and access road were in poor condition.  The facility does not meet current accessible standards for NFS land (FSORAG or ABAAS) (YCWA 2013).

#### 2.1.1.3	Boat Launch Facilities

Cottage Creek Boat Launch (YCWA Land)

Cottage Creek Boat Launch is located on YCWA-owned land along the southwest corner of the reservoir off Cottage Creek Campground Access Road approximately 0.1-mi from its intersection with Marysville Road.  The launch ramp facility consists of a 900-ft long 2-lane concrete launch ramp, 2 restrooms (vault), 1 picnic site and a paved and striped parking area for 209 vehicles (130 single spaces and 79 double spaces).  The facility has two facility identification signs and 33 information/regulation signs.  The facility equates to a Forest Service Development Scale 4 facility, but is located on YCWA-owned land.

In 2012, the Cottage Creek Boat Launch was in excellent overall condition as most of the facilities and amenities were constructed or installed in 2005, including the parking area, restrooms and circulation roads.  However, the concrete boat ramp is in good overall condition with the majority of the concrete ramp (upper portion) in good condition compared to the lower and recently extended portion that is in excellent condition.  The parking area and restrooms all met accessible guidelines (2010 ADA Accessibility Standards).  Notably, due to the steep terrain/slope where the boat ramp is located, the boat ramp access route cannot meet the accessible standards; and was accepted as a condition of departure from the standards as part of the California Department of Boating and Waterways (DBW) design of the facility in 2005. This scenario is typical of boat ramps at reservoirs located in steep canyons such as New Bullards Bar Reservoir (YCWA 2013).

Dark Day Boat Launch (NFS Land)

The Dark Day Boat Launch facility is located on Dark Day Road.  The facility is a Forest Service Development Scale 4 facility; and consists of a main facility (original construction) and an overflow parking area (constructed in 2003).  The main facility has a 2-lane concrete boat ramp (3-lane concrete boat ramp at the top of the ramp) with a floating boat dock, boat loading platform, a 4-unit restroom (vault) and a paved and striped parking area for 103 vehicles (39 single spaces and 64 double spaces).  Exterior, solar-powered lights are provided at the restroom and at the top of the boat ramp. The overflow parking area facility (named Dark Day Boat Launch Overflow Parking Area) has a paved and striped parking area for 73 vehicles (18 single spaces and 55 double spaces), and a 2-unit restroom (vault).  Overall, the facility has 2 facility identification signs; one 2-panel information board; 45 information/regulation signs; and 5 directional signs on the access and circulation roads off Marysville Road.

In 2012, the Dark Day Boat Launch facility was in good overall condition, but the facilities’ condition varied significantly between the main or original constructed facility and the newer overflow parking area.  The main facility amenities were generally in fair condition, including the concrete boat ramp, parking area and restroom.  In contrast, the overflow parking area was in excellent condition, including the parking area and the restroom.  The main facility does not meet current accessible guidelines (FSORAG or ABAAS) due to the steep slope of the entire parking area and boat ramp.  The overflow parking area and restroom meet the accessible guidelines (ABAAS) (YCWA 2013).

Notably, the concrete Dark Day boat ramp has experienced a functionality issue at an approximate elevation of 1,856 ft due to slope instability in the upslope side of the ramp.  In most years, the slope erodes depositing sediment on the boat ramp, where the sediment buildup impacts the function of the boat ramp by: 1) making the boat ramp impassable by vehicles backing down with boat trailers; and/or 2) impeding or damaging the function of the boat dock rail and roller system.  Intermittently, this scenario combined with the turns in the boat dock rail and roller system makes the ramp unusable once the WSE reaches an elevation of 1,856 ft.  As a result, the sediment must be removed at times to alleviate this situation.  YCWA and the Forest Service have attempted to stabilize the slope in the past, but the impact continues to arise periodically and slope instability continues to contribute sediment into the boat ramp area.

Emerald Cove Marina (YCWA Lease)

The marina is provided as a service to Project visitors through a YCWA lease to a private concessionaire.  Currently, the marina is called Emerald Cove Marina and is located on New Bullards Bar Reservoir at the end of Cottage Creek Boat Launch ramp; and consists of a marina, a floating general store and a floating restroom building.  The Emerald Cove Marina provides overnight boat slips and mooring buoys, gasoline pumps, and a floating dump station for houseboat sanitation systems.  In addition, the marina provides marine-related repair and maintenance services for nearly any watercraft from complete engine overhauls to cosmetic repairs, including 24-hour emergency watercraft calls/service.  The marina has a variety of boat rentals including luxury houseboats, powerboats, pontoon boats, and personal watercraft/wave runners.  The general store provides groceries and general supplies to the public. The marina operates a reservation system for overnight camping permits at New Bullards Bar Reservoir facilities, including shoreline camping permits and portable chemical toilet rentals.

#### 2.1.1.4	Recreational Water Supply System

A schematic of the existing recreational water supply system for the Project recreation facilities is provided in Figure 2.1-1.  The system consists of a water treatment facility with distribution piping that sends potable water to recreation facilities on the west of the dam (Segment 1) and on the east side of the dam (Segment 2).

Figure 2.1-1.  Schematic of the recreational water supply system.

###### Water Treatment Facility

The water treatment facility is located on the north side of New Bullards Bar Dam at the west end of the Cottage Creek Boat Launch facility on YCWA land.  The water treatment facility consists of the following primary elements: 1) a water treatment building, containing filters, valves, gages, electronics, office, pumps and  equipment; 2) two 10,000 gallon storage tanks; 3) concrete dechlorination basin; and 4) separate piping for raw water and treated water.  The facility has a storage capacity of 20,000 gallons and a filter rate of 30 gallons per minute or 43,200 gallons per day.

###### Distribution Segment 1A: Water Treatment Facility to Cottage Creek Boat Launch

The treated water leaves the water treatment facility and is piped underground directly to the Cottage Creek Boat Launch facility along the northern boundary of the facility parking area (Figure 2.1-1).  Roughly halfway along the parking area, there is a “T” junction in the piping, where the piping emerges above ground and water may either be pumped up the hill to a storage tank near the marina storage/maintenance yard north of the boat launch parking area (off Cottage Creek Campground Access Road) or continue down to the marina.  This segment is entirely on YCWA land.

###### Distribution Segment 1B: Cottage Creek Boat Launch to Cottage Creek Campground

The treated water piping emerges above ground and is pumped uphill to a storage tank at the marina maintenance yard and then goes back underground along the shoulder of Cottage Creek Campground Access Road where it connects with the Cottage Creek Campground water system.  This segment is mostly on YCWA land except for a short segment on NFS land at the entrance to the campground.

###### Distribution Segment 2A: Water Treatment Facility to Sunset Vista Point/Water Storage Tanks

Treated water serving the recreation facilities on the south side of New Bullards Bar Reservoir along Marysville Road leaves the water treatment facility and is piped across New Bullards Bar Dam (upstream face near crest) and then underground across the entrance road to the upstream side of the dam, where a 2-inch pipe carries it aboveground, across the upstream side, just below the crest of the dam to the south side of the dam (Figure 2.1-1).  Here the pipe goes underground near the Dam Overlook (no water facilities) along the north side of Marysville Road until it reaches the south side of the Forest Service administration site (non-project) near Sunset Vista Point.  A water meter is located in the underground piping at Sunset Vista Point facility.  It travels through the Forest Service’s administrative site, mostly between the administrative site road and the reservoir, until the 2-inch pipe connects to the top of both water storage tanks at the north side of the Forest Service administrative site. This segment is on YCWA and NFS land.

The primary storage of treated water occurs near the Forest Service’s administrative site (non-project on NFS land), where two storage tanks are located - a 28,000 gallon concrete tank and a newer 10,000 gallon polypropylene tank (Figure 2.1-1).

###### Distribution Segment 2B: Sunset Vista Point/Water Storage Tanks to Schoolhouse and Hornswoggle Group Campgrounds

The treated water leaves the storage tanks at the Forest Service administrative site via the underground delivery system (8-inch pipe) to the Project recreation facilities along Marysville Road (Hornswoggle Group Campground, Schoolhouse Campground, and the Dark Day complex) (Figure 2.1-1).  The 8-inch mainline pipe then turns and follows Marysville Road north, and delivers the water to the Project recreation facilities along Marysville Road.

The connection to Hornswoggle Group Campground occurs at a “T” junction in the main distribution line several hundred feet before the Schoolhouse Campground access road (Figure 2.1-1).  The treated water is diverted off the main distribution line underneath Marysville Road to the south to Hornswoggle Group Campground, where water is piped underground to the campground water facilities (e.g., flush restrooms, water spigots and fire hydrant).  A water meter is located after the “T” junction where the underground piping enters the facility.

The connection to Schoolhouse Campground occurs at a “T” junction in the main distribution line several hundred feet past the Schoolhouse Campground access road, near the middle of the facility complex (Figure 2.1-1).  The treated water is connected underground to the campground water facilities (e.g., flush restrooms and water spigots).  A water meter is located after the “T” junction where the underground piping enters the facility.  This segment is on YCWA and NFS land.

###### Distribution Segment 2C: Schoolhouse and Hornswoggle Group Campgrounds to Dark Day Complex

The connection to the Dark Day recreation complex occurs at a “T” junction in the main distribution line just before the Dark Day access road (Figure 2.1-1).  The main distribution line then follows the west side of Dark Day Road, where it connects to the Dark Day Overflow Boat Ramp Parking Area, Dark Day Campground, Dark Day Picnic Area and Dark Day Boat Launch.  The main distribution line runs along the western edge of the road that accesses Dark Day Campground and Picnic Area with several “T” junctions to run treated water to the campsites and picnic area along the road; as well as east to the water spigot at Dark Day Boat Launch facility.  Figure 3.1-3 shows the approximate locations of the underground septic and leach field systems.

2012 Condition Summary

The primary below-ground infrastructure of the water system is more than 40 years old.  Based on incidental information from both YCWA staff, which operates the water treatment facility and occasionally maintains aspects of the water system, and Forest Service staff, which regularly maintains the above-ground and some segments of the below-ground facilities, YCWA understands that the infrastructure is showing its age.  Further, the above-ground facilities (i.e., primarily water spigots) at recreation facilities are generally in fair condition and categorically do not meet accessible guidelines.  The water treatment plan is in good condition.  The facility has been routinely maintained and undergone regular minor rehabilitation of all the facility components, including the water treatment building; treatment system filters, valves, gages, electronics, office, pumps and other equipment; steel storage tanks; concrete de-chlorination basin; and the raw water and treated water piping.   Most recently in 2012, the two steel 10,000 gallon storage tanks were recoated and the integrity of the steel was satisfactory.

#### 2.1.1.5	Project Recreational Trails

Bullards Bar Trail (NFS and YCWA Land)

The Bullards Bar Trail is a 14-mi non-motorized, multi-use trail offering an easy, relatively level, and scenic route along the shoreline of the reservoir from the Sunset Vista Point near the dam up to Old Camptonville Road near the Willow Creek arm of the reservoir.  The non-motorized, multi-use trail is located within the existing FERC Project Boundary, except for the eastern end of the trail (approximately 1.5 mi) which extends beyond the FERC Project Boundary along Willow Creek, ending at Old Camptonville Road.  The trailheads, including parking, are located at the Sunset Vista Point day use facility, Dark Day Picnic Area and Dark Day Boat Launch.  The trail is located on NFS and YCWA-owned land and is managed by the Forest Service.

Schoolhouse Trail (NFS Land)

The Schoolhouse Trail is a 0.7-mile non-motorized, multi-use trail that descends approximately 250 ft steeply from Schoolhouse Campground to the Bullards Bar Trail.  The trailhead including parking is located at the Schoolhouse Campground with parking nearby in the campground overflow parking area.  The entire trail is located on NFS land within the existing FERC Project Boundary land and is managed by the Forest Service.

#### 2.1.1.6	Undeveloped Shoreline Camping

Due to potential fire hazard at New Bullards Bar Reservoir, YCWA allows undeveloped shoreline camping at undesignated locations by permit only through YCWA’s lessee operating the marina.  Only 44 permits are available on any one day for undeveloped shoreline camping; and this opportunity is only available when the reservoir water elevation is at or below 1,941 ft, or 15 ft below the normal maximum water surface elevation (NMWSE) of 1,956 ft, due to potential fire hazard.  Private portable chemical toilets are required as part of the permit and can be rented from the marina.  A former boat-in campground (Frenchy Point Boat-in Campground) is now used as an undesignated shoreline camping area and is no longer utilized as a developed facility; although most camping amenities still exist (tables and Klamath stoves).

#### 2.1.1.7	Floating Restrooms

New Bullards Bar Reservoir has seven floating restrooms dispersed throughout the reservoir.  Each floating restroom consists of two stalls on a floating dock with cleats for boats to approach and tie off to and informational signs.   Overall in 2012, the floating restrooms were in excellent condition as all of the facilities were new or recently constructed and installed; and the FCS do not meet accessible standards (ABAAS) (YCWA 2013).

### 2.1.2	Undeveloped Recreation Sites at the Diversion Dam Impoundments

The Project’s Our House and Log Cabin Diversion Dam impoundments do not include developed recreation facilities, but offer undeveloped recreation opportunities along the Middle Yuba River and Oregon Creek, respectively.  A description of the undeveloped recreation opportunities at each impoundment is provided below.

#### 2.1.2.1	Our House Diversion Dam

The Our House Diversion Dam impoundment provides undeveloped day use recreation opportunities.  The site is located on NFS land along the Middle Yuba River (river mile or RM 12.6) and does not have any developed recreation facilities (Forest Service Development Scale 1 facility).  Vehicle access to the diversion dam occurs via Highway 49 to Ridge Road and then 1.8 mi along the paved Our House Dam Road.  Informal parking for approximately 25 vehicles is available at the end of the Our House Dam Road, where visitors have foot access to the shoreline.  In 2012, the impoundment area was in good condition; use impact was low; and accessibility was not intended at this undeveloped area (YCWA 2013).

#### 2.1.2.2	Log Cabin Diversion Dam

The Log Cabin Diversion Dam impoundment provides undeveloped day use recreation opportunities.  The site is located on NFS land along Oregon Creek (RM 4.3) and does not have any developed recreation facilities.  YCWA, with the permission of the Forest Service, has installed and keeps locked a vehicular gate on NFS land at the start of Log Cabin Road at Highway 49.  Vehicle access to the diversion dam is restricted.  Visitors may park their vehicles along the shoulder of Highway 49 and hike into the diversion dam.  In 2012, the impoundment area was in good condition; use impact was low; and accessibility was not intended at this undeveloped area (YCWA 2013).

## 2.2	Current and Projected Recreation Use and Occupancy

### 2.2.1	Use Estimates

The current recreation use estimate is based on the 2012 relicensing study use data collection and methods.  In 2012, the total Project recreation use was 116,700 Recreation Days (RDs) with the majority of that use occurring in the peak season (82% or 95,900 RDs) compared to the non-peak season (18% or 20,800 RDs) (Table 2.2-1).  A Recreation Day is each visit by a person to a development for recreation purposes during any portion of a 24-hour period.

When comparing use by day type overall, total use was highest on the weekends followed by weekdays and holidays.  By 2050, use is expected to increase by 51 percent or 59,400 RDs.  Use will reach 176,100 RDs overall, 144,700 RDs during the peak season and 31,400 RDs during the non-peak season. Obviously, projecting the future is a speculative activity, especially over a 40-year period.  These projections, though, may be useful for general planning purposes to identify potential management issues that may occur in the future.

Table 2.2-1.  Current and projected use estimates by type of use and season in Recreation Days1.

| Use Season | Day Type | 2012 Use Estimate (RDs) | Projected Recreation Use (RDs) |
| --- | --- | --- | --- |
|  |  |  | 2020 | 2030 | 2040 | 2050 |
| Annual | Overall | 116,700 | 128,800 | 143,700 | 159,400 | 176,100 |
|  | Weekday | 47,100 | 51,900 | 57,900 | 64,300 | 70,900 |
|  | Weekend | 53,900 | 59,400 | 66,400 | 73,600 | 81,300 |
|  | Holiday | 15,900 | 17,500 | 19,600 | 21,700 | 24,000 |
| Peak Season | Overall | 95,900 | 105,800 | 118,000 | 131,000 | 144,700 |
|  | Weekday | 38,400 | 42,300 | 47,200 | 52,400 | 57,800 |
|  | Weekend | 41,700 | 46,000 | 51,400 | 57,000 | 63,000 |
|  | Holiday | 15,900 | 17,500 | 19,600 | 21,700 | 24,000 |
| Non-Peak Season | Overall | 20,800 | 23,000 | 25,700 | 28,400 | 31,400 |
|  | Weekday | 8,700 | 9,600 | 10,700 | 11,900 | 13,100 |
|  | Weekend | 12,200 | 13,400 | 15,000 | 16,600 | 18,300 |
|  | Holiday | N/A2 | N/A2 | N/A2 | N/A2 | N/A2 |

1  	Rounded to the nearest hundred.

2  	N/A = not applicable.  Only the peak season holiday weekends (Memorial Day, Independence Day and Labor Day) are considered for these estimates.

### 2.2.2	Facility Occupancy

The following section details the projected increase in campground, picnic area and parking area occupancy rates for the peak season when recreation use is most concentrated and capacity issues are most likely to occur.  Importantly, the projections are based on specific activity projections developed by Bowker et al. (2012) for each decade from 2020 through 2060.

#### 2.2.2.1	Campgrounds

The overall occupancy at the five Project developed campgrounds ranged between 37.0 and 61.7 percent; and is projected to be between 59.7 percent and 99.5 percent by 2060 (Table 2.2-2).  Dark Day Campground is the first campground projected to reach full capacity on weekends by 2020 followed by Schoolhouse, Hornswoggle Group and Garden Point Boat-in campgrounds by 2030.  Madrone Cove Boat-in Campground is not projected to reach full capacity on weekends through 2060.

Table 2.2-2.  Projected peak season occupancy, by day type, for the Project campgrounds through 2060.

| Facility | Day Type | Average Peak Season Occupancy (%) |
| --- | --- | --- |
|  |  | 2012 | Projections |
|  |  |  | 2020 | 2030 | 2040 | 2050 | 2060 |
| Schoolhouse Campground | Overall | 49.6 | 56.8 | 63.3 | 74.1 | 74.5 | 80.0 |
|  | Weekday | 30.9 | 35.4 | 39.4 | 46.2 | 46.4 | 49.9 |
|  | Weekend | 85.3 | 97.6 | 108.8 | 127.4 | 128.1 | 137.6 |
|  | Holiday | 89.5 | 102.4 | 114.2 | 133.7 | 134.4 | 144.3 |
| Dark Day Campground | Overall | 61.7 | 70.6 | 78.7 | 92.2 | 92.6 | 99.5 |
|  | Weekday | 46.1 | 52.8 | 58.8 | 68.9 | 69.3 | 74.4 |
|  | Weekend | 92.8 | 106.3 | 118.4 | 138.6 | 139.4 | 149.7 |
|  | Holiday | 91.1 | 104.3 | 116.3 | 136.1 | 136.8 | 147.0 |
| Hornswoggle Group Campground | Overall | 50.3 | 57.6 | 64.2 | 75.2 | 75.6 | 81.2 |
|  | Weekday | 33.1 | 37.9 | 42.2 | 49.4 | 49.7 | 53.4 |
|  | Weekend | 86.7 | 99.2 | 110.6 | 129.5 | 130.2 | 139.8 |
|  | Holiday | 77.8 | 89.0 | 99.2 | 116.2 | 116.8 | 125.4 |
| Garden Point Boat-in Campground | Overall | 53.4 | 61.2 | 68.2 | 79.8 | 80.2 | 86.2 |
|  | Weekday | 36.5 | 41.8 | 46.6 | 54.5 | 54.8 | 58.9 |
|  | Weekend | 85.5 | 97.9 | 109.1 | 127.8 | 128.5 | 138.0 |
|  | Holiday | 90.3 | 103.4 | 115.2 | 134.9 | 135.6 | 145.7 |
| Madrone Cove Boat-in Campground | Overall | 37.0 | 42.4 | 47.2 | 55.3 | 55.6 | 59.7 |
|  | Weekday | 22.4 | 25.6 | 28.6 | 33.4 | 33.6 | 36.1 |
|  | Weekend | 61.2 | 70.1 | 78.1 | 91.4 | 91.9 | 98.7 |
|  | Holiday | 78.9 | 90.3 | 100.7 | 117.9 | 118.5 | 127.2 |

##### Schoolhouse Campground

The overall occupancy was at 49.6 percent in 2012 and is projected to reach 80.0 percent by 2060 (Table 2.2-2).  On weekends, occupancy was 85.3 percent in 2012 and is projected to reach 137.6 percent by 2060.  The campground is projected to reach full capacity on weekends by 2030.

##### Dark Day Campground

The overall occupancy was at 61.7 percent in 2012 and is projected to reach 99.5 percent by 2060 (Table 2.2-2).  On weekends, occupancy was 92.8 percent in 2012 and is projected to reach 149.7 percent by 2060.  The campground is projected to reach full capacity on weekends by 2020.

##### Hornswoggle Group Campground

The overall occupancy was at 50.3 percent in 2012 and is projected to reach 81.2 percent by 2060 (Table 2.2-2).  On weekends, occupancy was 86.7 percent in 2012 and is projected to reach 139.8 percent by 2060.  The campground is projected to reach full capacity on weekends by 2030.

##### Garden Point Boat-in Campground

The overall occupancy was at 53.4 percent in 2012 and is projected to reach 86.2 percent by 2060 (Table 2.2-2).  On weekends, occupancy was 85.5 percent in 2012 and is projected to reach 138.0 percent by 2060.  The campground is projected to reach full capacity on weekends by 2030.

##### Madrone Cove Boat-in Campground

The overall occupancy was at 37.0 percent in 2012 and is projected to reach 59.7 percent by 2060 (Table 2.2-2).  On weekends, occupancy was 61.2 percent in 2012 and is projected to reach 98.7 percent by 2060.  The campground is not projected to reach full capacity on weekends through 2060.

#### 2.2.2.2	Developed Picnic Areas

In 2012, the overall picnic area occupancy rates for two picnic facilities were very low.  At Dark Day Picnic Area, the overall occupancy was at 4.9 percent in 2012 and is only projected to reach 7.9 percent by 2060 (Table 2.2-3).  On weekends, occupancy was 11.9 percent in 2012 and is projected to reach only 19.2 percent by 2060.  The picnic facility is not projected to reach full capacity overall or on weekends by 2060.   At Sunset Vista Point, YCWA did not observe any utilization of the single picnic site in 2012.  Thus, projections are not feasible.

Table 2.2-3.  Projected peak season picnic area occupancy through 2060 by day type at Project picnic facilities.

| Facility | Day Type | Average Peak Season Occupancy (%) |
| --- | --- | --- |
|  |  | 2012 | Projections |
|  |  |  | 2020 | 2030 | 2040 | 2050 | 2060 |
| Dark Day Picnic Area (14 units) | Overall | 4.9 | 5.6 | 6.3 | 7.3 | 7.4 | 7.9 |
|  | Weekday | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |
|  | Weekend | 11.9 | 13.6 | 15.2 | 17.8 | 17.9 | 19.2 |
|  | Holiday | 2.4 | 2.7 | 3.0 | 3.6 | 3.6 | 3.8 |
| Sunset Vista2 (1 unit) | Overall | 0.0 | N/A | N/A | N/A | N/A | N/A |
|  | Weekday | 0.0 | N/A | N/A | N/A | N/A | N/A |
|  | Weekend | 0.0 | N/A | N/A | N/A | N/A | N/A |
|  | Holiday | 0.0 | N/A | N/A | N/A | N/A | N/A |

#### 2.2.2.3	Parking Areas

##### Developed Boat Launches

Dark Day Boat Launch

The overall parking area occupancy was 52.0 percent in 2012 and is projected to reach 94.3 percent by 2060 (Table 2.2-4).  On weekends, occupancy was 74.4 percent in 2012 and is projected to reach 135.0 percent by 2060.  The facility is projected to reach full capacity on weekends by 2040.

The overall parking area occupancy was 15.0 percent in 2012 and is projected to reach 27.2 percent by 2060 (Table 2.2-4).  On weekends, occupancy was 30.1 percent in 2012 and is projected to reach only 54.7 percent by 2060.  The facility is not projected to reach full capacity overall or on weekends.

Cottage Creek Boat Launch

The overall parking area occupancy was 47.2 percent in 2012 and is projected to reach 85.7 percent by 2060 (Table 2.2-4).  On weekends, occupancy was 61.9 percent in 2012 and is projected to reach 112.3 percent by 2060.  The facility is projected to reach full capacity on weekends by 2050.

Table 2.2-4.  Current and projected peak season average occupancy levels for parking areas at Project boat launch facilities.

| Facility | Day Type | Average Peak Season Occupancy (%) |
| --- | --- | --- |
|  |  | 2012 | Projections |
|  |  |  | 2020 | 2030 | 2040 | 2050 | 2060 |
| Dark Day Boat Launch (103 VAOT) | Overall | 52.0 | 60.6 | 67.6 | 75.2 | 83.9 | 94.3 |
|  | Weekday | 22.7 | 26.5 | 29.5 | 32.9 | 36.7 | 41.3 |
|  | Weekend | 74.4 | 86.7 | 96.7 | 107.6 | 120.1 | 135.0 |
|  | Holiday | 75.4 | 87.8 | 98.0 | 109.0 | 121.7 | 136.8 |
| Dark Day Overflow Boat Ramp Parking Area (73 VAOT) | Overall | 15.0 | 17.5 | 19.5 | 21.7 | 24.2 | 27.2 |
|  | Weekday | 2.7 | 3.2 | 3.6 | 4.0 | 4.4 | 5.0 |
|  | Weekend | 30.1 | 35.1 | 39.1 | 43.6 | 48.6 | 54.7 |
|  | Holiday | 13.2 | 15.4 | 17.2 | 19.1 | 21.4 | 24.0 |
| Cottage Creek Boat Launch (209 VAOT) | Overall | 47.2 | 55.0 | 61.3 | 68.3 | 76.2 | 85.7 |
|  | Weekday | 21.8 | 25.4 | 28.3 | 31.5 | 35.2 | 39.6 |
|  | Weekend | 61.9 | 72.1 | 80.4 | 89.5 | 99.9 | 112.3 |
|  | Holiday | 77.2 | 89.9 | 100.3 | 111.6 | 124.6 | 140.0 |

##### Developed Day Use Facilities

Dark Day Picnic Area

The overall parking area occupancy was 29.5 percent in 2012 and is projected to reach 48.3 percent by 2060 (Table 2.2-5).  On weekends, occupancy was 58.3 percent in 2012 and is projected to reach 95.7 percent by 2060.  The facility is not projected to reach full capacity overall or on weekends through 2060.

Sunset Vista Point

The overall parking area occupancy was 9.7 percent in 2012 and is projected to reach 16.7 percent by 2060 (Table 2.2-5).  On weekends, occupancy was 15.8 percent in 2012 and is projected to reach only 27.3 percent by 2060.  The facility is not projected to reach full capacity overall or on weekends through 2060.

Dam Overlook

The overall parking area occupancy was 4.9 percent in 2012 and is projected to reach 8.0 percent by 2060 (Table 2.2-5).  On weekends, occupancy was 6.9 percent in 2012 and is projected to reach only 11.2 percent by 2060.  The facility is not projected to reach full capacity overall or on weekends through 2060.

Moran Road Day Use Area

The overall parking area occupancy was 10.2 percent in 2012 and is projected to reach 16.1 percent by 2060 (Table 2.2-5).  On weekends, occupancy was 18.8 percent in 2012 and is projected to reach only 29.6 percent by 2060.  The facility is not projected to reach full capacity overall or on weekends through 2060.

Table 2.2-5.  Current and projected peak season average occupancy levels for parking areas at Project day use facilities.

| Facility | Day Type | Average Peak Season Occupancy (%) |
| --- | --- | --- |
|  |  | 2012 | Projections |
|  |  |  | 2020 | 2030 | 2040 | 2050 | 2060 |
| Dark Day Picnic Area (14 VAOT) | Overall | 29.5 | 33.7 | 37.2 | 41.1 | 44.3 | 48.3 |
|  | Weekday | 4.1 | 4.7 | 5.2 | 5.7 | 6.1 | 6.7 |
|  | Weekend | 58.3 | 66.7 | 73.7 | 81.3 | 87.6 | 95.7 |
|  | Holiday | 31.0 | 35.4 | 39.1 | 43.2 | 46.5 | 50.8 |
| Sunset Vista Point (20 VAOT) | Overall | 9.7 | 11.2 | 12.6 | 14.0 | 15.3 | 16.7 |
|  | Weekday | 1.4 | 1.7 | 1.9 | 2.1 | 2.3 | 2.5 |
|  | Weekend | 15.8 | 18.4 | 20.7 | 22.9 | 25.0 | 27.3 |
|  | Holiday | 16.7 | 19.3 | 21.8 | 24.1 | 26.4 | 28.7 |
| Dam Overlook (24 VAOT) | Overall | 4.9 | 5.7 | 6.3 | 7.0 | 7.4 | 8.0 |
|  | Weekday | 3.0 | 3.4 | 3.8 | 4.2 | 4.4 | 4.8 |
|  | Weekend | 6.9 | 7.9 | 8.8 | 9.9 | 10.4 | 11.2 |
|  | Holiday | 5.6 | 6.3 | 7.0 | 7.9 | 8.3 | 8.9 |
| Moran Road Day Use Area (8 VAOT) | Overall | 10.2 | 11.5 | 12.7 | 13.8 | 14.9 | 16.1 |
|  | Weekday | 3.6 | 4.1 | 4.5 | 4.9 | 5.2 | 5.6 |
|  | Weekend | 18.8 | 21.3 | 23.5 | 25.5 | 27.5 | 29.6 |
|  | Holiday | 8.3 | 9.5 | 10.4 | 11.3 | 12.2 | 13.2 |

## 2.3	New Bullards Bar Reservoir Management Direction

[FS to provide draft text for this section. 5/16/16 – see below 6/29/16]

2.3.1    Water Surface Carrying Capacity

Forest Service management direction recommends a balance between the quality of the recreation experience and the need to meet increasing demand. The 1993 Revised Exhibit R originally established a maximum water surface carrying capacity of 420 (BAOT). The 1993 Revised Exhibit R acknowledged that this figure was developed through a recreational opportunity spectrum (ROS) process and identified it as a “theoretical social capacity”. This capacity was provided as "conservative approach" for interim management, to be validated through limits of acceptable change (LAC) monitoring.  This LAC monitoring was identified as a joint responsibility between the Forest Service and the Licensee, however monitoring to validate the carrying capacity was not completed and social monitoring was discontinued in the 1990’s.  Thus the recreation study for the relicensing of the project (Study 8-1, YCWA 2013) provides the most current information on reservoir social carrying capacity. This study documented that fewer than 25% of the users indicated they felt some level of crowding on the lake surface.  On the average non-holiday weekend in 2012, only 26% of the lake surface users indicated any perception of crowding (1 or 2 on the crowding scale) and fewer shoreline users felt crowded.  Shelby et al. (1989)’s research indicates that locations where less than 35% of the visitors feel crowded are unique for their low density.

[YCWA to redline above section. 7/11/16]

2.3.1     Houseboat Regulations

Houseboats on New Bullards Bar Reservoir are currently regulated by Yuba County Ordinance (8.5.070) as follows:

- May not be over 60 feet in length or 15 feet in width

- Must be self-propelled

- Must have an annual houseboat permit, issued by Engineer-Administrator

- Are subject to intermittent inspection of waste water and sewage hook-up by U.S. Forest Service or Engineer-Administrator.

[YCWA to review/redline above section. 7/11/16]

section 3.0

# Recreation Facility Measures

## 3.1	Annual Operation and Maintenance Responsibilities

### 3.1.1	Routine Maintenance Activities

YCWA is solely responsible for the management, operations and routine maintenance of the Project recreation facilities, including the facilities on NFS land.

[Forest Service – YCWA feels that much of the “routine maintenance” information added in redline by the Forest Service fits into the Annual Operating Plan (Attachment 1); and the “heavy maintenance” items fit into Section 3.2 of the Plan as it is currently organized.  But, overall, we need to decide what information belongs in the main body of the Plan (i.e., here) or in the Operating Plan attachment, which will provide more flexibility in revision on an annual basis to address ongoing and changing conditions on the ground each year. YCWA 9/10]

#### 3.1.1.1	Measures Related to Project Recreation Facilities

This section of the Recreation Plan describes the measures related to Project recreation facilities and features that YCWA will implement over the term of the next license.  In addition, it describes how YCWA will periodically monitor recreation use, and the measures that YCWA will implement to ensure resource protection.

Additional measures that YCWA will implement to enhance Project recreation opportunities are described in this Recreation Plan.

#### 3.1.1.2	Administrative Oversight and Routine Operation and Maintenance of Project Recreation Facilities

All of the existing Project recreation facilities and new facilities identified in this plan are located on National Forest System (NFS) land or land owned by YCWA.  Therefore, YCWA will provide funding to the United States Department of Agriculture-Forest Service (USDA-FS) for reasonable administrative oversight and routine operation and maintenance costs associated with the Project recreation facilities located on NFS lands, and any new Project-related recreation facilities that are constructed on NFS lands during the term of the new license.

YCWA will remit payments to the USDA-FS annually over the license term as specified in the following:

- Payments will be made at the beginning of each calendar year.

- Payments will be adjusted annually based on the U.S. Gross Domestic Product – Implicit Price Deflator (GDP-IDP).

- Payments will be adjusted consistent with increased USDA-FS responsibilities related to future development of Project recreation facilities.

- Payments may be reduced by the amount of fees collected by the USDA-FS at Project recreation facilities located on NFS lands based on documentation provided to YCWA by the USDA-FS annually, and with respect to pertinent laws and regulations governing fees collected on NFS lands.  Decisions regarding payment adjustments will be discussed during the annual coordination meetings with the objective of benefiting recreation opportunities and facilities associated with the Project.

- Unspent funds will be applied to the subsequent year and the subsequent year payment will be adjusted accordingly.

- Payment amounts will be regularly reviewed and modified (increased or decreased) based on the addition, subtraction, or substantial modification of recreation facilities, or the addition or reduction of duties by the USDA-FS, and mutual agreement of YCWA and the USDA-FS.

- Annually, at the end of each calendar year, the USDA-FS will provide YCWA with documentation of the operation and maintenance activities performed by the USDA-FS in association with the Project recreation facilities located on NFS lands.   In the event that the USDA-FS does not adequately operate and maintain the Project recreation facilities, YCWA reserves the option to take over routine operation and maintenance activities of the Project recreation facilities and to reduce the amount of funding to the USDA-FS accordingly.

Funding provided by YCWA will be used by the USDA-FS specifically to provide for the administration, operation, and maintenance, of the existing Project recreation facilities, new Project recreation facilities that are constructed as part of this plan, and for USDA-FS oversight activities associated with recreation use adjacent to or in the immediate vicinity of the Project facilities.  This includes managing recreation use within and immediately adjacent to the FERC Project boundary, and performing both regular and annual maintenance.  In addition, these funds will be utilized for special use permit administration required for Project recreation facilities operated by a concessionaire.  Specific USDA-FS administrative and routine operation and maintenance activities that this funding will cover are itemized in the following subsections.

#### 3.1.1.3	USDA-FS Administrative Oversight

Funding provided to the USDA-FS by YCWA will be used for administrative oversight of the YCWA recreation facilities located on NFS lands.  For funding purposes, USDA-FS administrative oversight of Project facilities located on NFS lands will include the following types of activities:

- Coordination and correspondence with FERC and YCWA;

- Participation in FERC inspections;

- Participation in site visits and annual coordination meetings with YCWA;

- Planning, design and budgeting related to the routine maintenance of Project recreation facilities located on NFS lands.

- Program development, oversight and supervision;

- Administration and oversight of concessionaire operations (where appropriate), including prospectus development, inspections, insurance and audits;

- Reservation system maintenance related specifically to the reservable Project facilities;

- Review and coordination of recreation use monitoring efforts and results;

- Reporting and record keeping;

- Fee collection and compliance monitoring, including associated record keeping;

- Providing public information and enforcing rules and regulations;

- Vehicle use; and

- Law Enforcement activities.

#### 3.1.1.4	Routine Operation and Maintenance Activities to be Performed by the USDA-FS

Funding provided by YCWA to the USDA-FS will be used for routine operation and maintenance of the Project recreation facilities located on NFS lands.  For funding purposes, the following activities are considered routine operation and maintenance activities:

- Clean up related to dispersed use in the immediate vicinity of the Project recreation facilities;

- Conducting patrols in and around the Project recreation facilities;

- Addressing sanitation issues in the immediate vicinity of Project recreation facilities;

- On-site public contact;

- Enforcement of rules and regulations;

- Responding to emergencies;

- Assisting in search and rescue efforts;

- Vehicle use;

- Site cleaning;

- Garbage clean up and disposal;

- Repair and maintenance of water systems, including: potable water tanks, supply and distribution lines, water valves, faucets, and drains;

- Repair and maintenance of septic systems, including septic tanks and lines;

- Repair of site/facility amenities including picnic tables, benches, fire rings, grills, bear resistant food boxes, bear resistant garbage containers, and recycling containers;

- Minor repair and maintenance of boat ramps and retaining walls and removal of debris from boat ramps. ;

- Maintenance and/or replacement of information and regulatory signage;

- Toilet cleaning and restocking of supplies;

- Toilet pumping;

- Removal or painting over graffiti;

- Basic maintenance of Project recreation facility pathways and trails including: brushing, raking, sweeping, filling holes and repairing or replacing steps, treads and railings;

- Routine testing of potable water supplies;

- Water permits;

- Annual winterizing activities, including shutting off water supplies, draining water lines and water tanks, locking structures and gates, and removing and storing, or covering signage;

- Annual opening activities, including turning on water systems, preparing campsites, removing debris, and dealing with damage that may have occurred over the winter;

- Removal of trees that pose a hazard to the public or their property;

- Fuels reduction, including brushing and thinning, within 100 feet of any site feature such as bathrooms and parking areas;

- Fire prevention;

- Conducting maintenance at facilities that are not operated by a concessionaire;

- Implementing resource protection measures.

- Routine maintenance and basic repair of recreation facility loop roads, spurs, and parking areas, including signage;

- Minor repair of gates and other traffic and parking barriers;

- Restriping paved parking areas and facility roadways;

- Routine maintenance of trails, including brushing, leveling and obstacle removal;

- Painting buildings;

- Painting pre-cast concrete vault toilets and other buildings every 3-5 years;

- Equipment maintenance; and

- Supplies and materials, including paint, cleaning supplies, trash bags, tools, and other materials that are used specifically for the operation and maintenance of Project recreation facilities located on NFS lands.

#### 3.1.1.5	Heavy Maintenance Of Project Recreation Facilities

YCWA will be responsible for 100% of the routine heavy maintenance of Project recreation facilities identified in this plan and any new facilities constructed as part of this Recreation Plan, for the term of the license.  Heavy maintenance activities may be performed by YCWA, YCWA’s contractors, or by the USDA-FS with funds provided by YCWA on a Project-specific basis.  When it is agreed that USDA-FS will perform the work the annual funding agreement would be adjusted accordingly.  Heavy maintenance activities will occur on an as-need basis and will be determined and funded in consultation with the USDA-FS during the annual coordination meetings described in this plan.  Heavy maintenance and rehabilitation projects will incorporate resource protection measures required at developed recreation facilities and impacted areas adjacent to or associated with Project reservoirs and other Project facilities.

The goal of heavy maintenance is to protect current investments and repair/replace facilities, furnishings and fixtures that do not meet standards.  Most of these activities are recurring activities that will be performed periodically over the term of the license.  Typical heavy maintenance activities include:

- Resurfacing of parking areas and spurs;

- Regrading gravel parking lots and installing additional crushed rock;

- Replacement of road related drainage features such as culverts and ditches as specified in the Transportation Management Plan.

- Replacement of barrier structures and devices, including: fencing, posts and rails, barrier rock, and gates;

- Replacement of site/facility amenities including picnic tables, benches, fire rings, grills, bear resistant food boxes, bear resistant garbage containers, and recycling containers;

- Replacement of damaged signage, information boards, and fee tubes;

- Replacement or retrofitting of bathrooms;

- Replacing the composting unit on composting toilets;

- Replacement of potable water tanks, supply and distribution lines, valves and faucets;

- Replacement of septic systems, including leach fields;

- Replacement or major repair of boat ramps and retaining walls; and

- Site leveling and removal of obstacles, where feasible.

Facility-specific heavy maintenance activities will be prioritized in consultation with the USDA-FS with consideration to the status of the specific projects described in this plan.  Most of the facility-specific measures identified in this plan involve some or all of the heavy maintenance activities identified above.  Therefore, some heavy maintenance activities may be deferred if redesign and reconstruction of the facility is imminent.  Conversely, individual elements or measures identified in this plan may be expedited if warranted and approved by the USDA-FS.  For compliance purposes, specific activities or measures that are identified in this plan but implemented early as part of routine heavy maintenance, including measures that are implemented prior to license issuance, will be considered completed.

[YCWA - For the rest of this section, there are some redundancies here with the section above that the FS just added.  This will need to be cleaned up on the final version. FS 4/8] It is YCWA’s responsibility to conduct routine maintenance activities to keep permanent assets in an acceptable condition, which typically includes repairs, painting, replacement of minor parts and minor structural components.  Routine maintenance, or reconditioning, neither materially adds to the value of the property nor appreciably prolongs its life.  Routine maintenance excludes activities aimed at expanding the capacity of an asset or otherwise upgrading it to serve needs different from, or significantly greater than those originally intended.  The work serves only to keep the facility in an ordinary, efficient operating condition.

Examples of routine maintenance activities include, but are not limited to interior painting, repair of broken windows, light bulb and plumbing fixture replacement, cleaning, unplugging drains, greasing, servicing, inspecting, oiling, adjusting, tightening, aligning and sweeping.  Maintenance activities may include work needed to meet applicable laws, regulations, codes, and other legal direction (such as compliance with accessibility standards) as long as the original intent or purpose of the fixed asset is not changed.

### 3.1.2	Routine Maintenance for Facilities on NFS Land

YCWA has provided an Operating Plan for the Project recreation facilities on NFS land in Attachment A.  The plan addresses the roles and responsibilities of YCWA (and the YCWA’s concessionaire should YCWA choose to retain one) and Forest Service including coordination, user and other fees, control of user conduct, and user health and safety.  Specifically, the Operating Plan also clearly identifies the standard maintenance activities and frequencies for facilities on NFS land, including annual and five-year cycle maintenance on recreational trails.

The Operating Plan states that YCWA will maintain standards for cleaning, operating and maintaining the facilities on NFS land consistent with current Forest Service national and Forest-specific standards and policies, which may change over time.  Currently, national Forest Service standards and policies for cleaning recreation sites are addressed in the Forest Service’s Cleaning Recreation Sites (USDA Forest Service, 1995) and the Recreation Sites National Quality Standards (USDA Forest Service, 2002).  A summary of these current maintenance standards and frequencies are provided within the Operating Plan in Attachment A.  The Forest Service will monitor to assure that YCWA and its concessionaire is following its operating plan.

The Operating Plan covers the following major sections:

- Management of the Facilities – includes sub-sections for liaison officers; local staff; contacts; and seasonal reports

- Operation of the Facilities – includes sub-sections for users fees; length of stay; operating season; other fees; and other structures

- Routine Maintenance of the Facilities – includes sub-sections for developed facilities and recreational trails

- Other Programs – includes sub-sections for public releases and signs; concessionaire-provided services; public service training standards; and special programs

- General – includes sub-sections for amendments and special provisions

YCWA may revise the Operating Plan with the Forest Service as needed.  However, YCWA will submit revisions to this plan to FERC, as appropriate, and in order to allow YCWA and the Forest Service to adjust the operating plan in a timely and efficient manner for facilities on NFS land.  It is expected that any revisions to the Operating Plan will only enhance YCWA’s maintenance of the facilities.

[FS DLA Comment (re: additional O&M proposals)

- Part-Time Patrol Officer - A dedicated, part-time patrol officer (Apr 15-Oct 15) to address the existing recreational conflicts, primarily at the campgrounds (loud, rowdy behavior)

- Flexible Open Season for Campgrounds - More flexible open season for the campgrounds that could respond to shoulder season camping demands either due to wider season with amenable weather and/or hunting season needs/demand

- Routine O&M Boat Needs - At least 2 boats are need for the routine O&M of the boat-in campgrounds and floating restrooms]

### 3.1.3	Routine Maintenance for Facilities on YCWA Land

YCWA will maintain the recreation facilities located on YCWA-owned land using similar standards and frequencies as provided in the Operating Plan for facilities on NFS land, including recreational trails in order to provide a consistent level of operational maintenance at all Project recreation facilities.  The following facilities are located on YCWA-owned land – the water treatment facility and associated water distribution lines, administrative buildings for Emerald Cove Marina, Emerald Cove Marina, Cottage Creek Boat Launch, the Dam Overlook and a few, intermittent segments of the Bullards Bar Trail.  Notably, the vast majority of the Bullards Bar Trail is located on NFS land and maintaining the short, intermittent segments on YCWA land to the same standards as on NFS land will provide a safe and consistently maintained trail surface and corridor.

## 3.2	Major Rehabilitation Guidelines

This section provides design guidance for facility rehabilitation over the license period, for major recreation investments, for major rehabilitation, and replacement of Project recreation facilities (see Section 3.4).  All Project campgrounds, picnic areas or other recreation sites being constructed or reconstructed on NFS land will fully comply with the applicable accessible guidelines (ABAAS or FSORAG).  YCWA will provide a primary contact for communicating with the Forest Service whenever planning or constructing new recreation facilities, major rehabilitation on existing recreation facilities or other major Project improvements placed on NFS lands within the Project Boundary.  YCWA agrees to cooperate with Forest Service through this individual in contract review and work inspection.  The YCWA contact person may not always be the same person.

As a benchmark for major rehabilitation and capital improvements over the term of the new license, YCWA has provided Existing Site Plans for each of the existing Project recreation facilities (Attachment B).  An Existing Site Plan is a schematic that illustrates the layout, location, size, shape, and relationship between existing recreation facilities and features.  It is used to represent existing conditions and serves as the baseline for potential changes to Project recreation sites and facilities.

Over the term of the new license, YCWA will be responsible for funding, constructing, and the O&M of all proposed new Project recreation facilities and improvements, and rehabilitation of existing Project recreation facilities, as well as any additional needed NEPA surveys or documentation that was not addressed in the FERC relicensing Environmental Impact Statement (EIS).  All new and reconstructed Project recreation facilities on NFS land will be the property of the Forest Service. [The Recreation Agreement and State Agency Contract between the Forest Service and YCWA (1968) indicates that the Forest Service currently owns the facilities. FS 4/8] [ACTION ITEM: 1) FS and YCWA to write up interests regarding ownership of facilities; and 2) FS to provide agreement to YCWA that states existing rec facilities on NFS land were deeded to FS. 7/18] When constructing Project recreation facilities, YCWA will obtain all necessary permits and approval for survey work, facility design and on-site resource evaluations, including the Forest Service on NFS land.

### 3.2.1	Recreation Facility Design Guidelines

The Forest Service has developed guidelines and policies for design of Forest Service recreation facilities.  These guidelines and policies will be followed in the design and planning of the Project recreation facilities and replacement of existing facilities on NFS land.  Below is a summary of some of the most relevant guidance and policy documents that will be used for the design of new and replacement facilities, and rehabilitation of existing recreation facilities on NFS land:

- Forest Service Manual 2300 – Recreation, Wilderness, and Related Resource Management, Chapter 2300 – Publicly Managed Recreation Facilities

- The Built Environment Image Guide

- Forest Service Outdoor Recreation Accessibility Guidelines (FSORAG) and Architectural Barriers Act Accessibility Guidelines (ABAAS)

- Forest Service Trail Accessibility Guidelines (FSTAG) for trails and pathways

- Sign and Poster Guidelines for the Forest Service (SPGFS)

An overall theme of these guidelines is designing facilities, modifying the site, and using materials in ways that are compatible with the designated ROS setting for the area (refer to Table 2.1-2 for ROS settings and appropriate development scales).

In addition, all new, rehabilitated, and reconstructed Project recreation facilities located on NFS land will meet Forest Service national and regional direction, regulations, design and other applicable standards in place at the time of design, such as, but not limited to: FSORAG; Forest Service Manual (FSM) direction; Forest Service Handbooks (FSH); and official correspondence and other applicable direction.  At Project recreation facilities on NFS land, YCWA shall provide the Forest Service “as-built” drawings (hard copy and electronic .dwg versions) for altered, improved, new construction, or expanded facilities when they are submitted to FERC.  In addition, YCWA shall provide “as-built” drawings (hard copy and electronic .dwg format) for existing facilities, where YCWA has records of these drawings.

At Project recreation facilities on YCWA land, as a general policy, site elements will be replaced with designs that meet current, applicable accessible guidelines (ABAAS) at the time of design for picnic tables, fire rings, pedestal grills, water spigots, animal-resistant food lockers, restrooms (including floating restrooms), and other relevant constructed features. YCWA will use the ROS as guidelines, and the generally accepted professional recreation guidelines for its facilities.

### 3.2.2	Planning, Consultation, and Implementation Process for Major Rehabilitation and Improvements

Major rehabilitation of existing facilities and the construction of new major facilities or improvements generally require a topographic site survey, design and engineering work and frequently result in a new site footprint.  Such projects typically require multiple years to implement.  Examples of major improvements or rehabilitation include construction of new campgrounds, picnic areas, parking areas, and changing the footprint of an existing facility.  Minor recreation rehabilitation or improvements, such as the installation or replacement of signs, food lockers or picnic tables, do not need to go through this process. YCWA will obtain prior approval from FERC for all major rehabilitation and improvements to recreation facilities; and, in addition, from the Forest Service for improvements to recreation facilities on NFS land.  Minor improvements require minimal construction and time to complete.

#### 3.2.2.1	Planning Timeframe

Major recreation rehabilitation and improvement work generally involves a three-step planning and implementation process.  Steps in this process include preparation of 1) a Site Plan (Design Narrative and Site Concept Plan); 2) a Site Development and Construction Plan; and 3) contracting and construction for each facility.  In addition, for all sites located on NFS land, reconstruction plans and minor recreation rehabilitation or improvements (such as constructed feature replacement) will need to meet current Forest Service standards; and each step will require approval by the Forest Service.  These steps described below are typical and variances may occur because of the complexity or simplicity of the rehabilitation or improvement work.

##### Step 1 - Site Planning

YCWA will conduct the planning and design in consultation with the Forest Service at facilities on NFS land.  The planning phase consists of a Design Narrative, a Site Concept Plan, and an environmental analysis/decision if the facilities are on NFS land and not already addressed in the FERC relicensing environmental analysis.

The Design Narrative describes the management objectives, design criteria, and constraints associated with the major rehabilitation of a recreation facility.  The Design Narrative typically includes: a) management objectives; b) design criteria, including criteria on type and color of materials and accessibility; c) existing physical conditions; d) any rehabilitation and new construction; e) anticipated management problems that design may minimize; f) site capacity, durability, and protection; and g) user safety.

The Site Concept Plan presents a preliminary graphic illustration of proposed facilities and utilities in relationship to existing site features, facilities and utilities.  The Site Concept Plan communicates proposed development ideas and/or alternatives.  The Site Concept Plan may include large-scale representations of the area that indicate placement and orientation of the proposed facilities.  This may include the use of aerial photography or topographic maps.

##### Step 2 – Site Development Plan and Construction Plan

In this step, YCWA will develop a Site Development Plan that adapts the Site Concept Plan to a detailed topographic survey that better represents actual, existing site conditions.  This plan also identifies the site design details (i.e., picnic tables, fire rings, restrooms, signage, road surface materials, etc.).  YCWA will submit all Site Development Plans to FERC for approval (regardless of land ownership).  In addition for facilities on NFS land, YCWA will also provide Site Development Plans to the Forest Service for review prior to submitting the plans to FERC.  The goal of this step is to develop: 1) design drawings for the proposed recreation improvements; and 2) an implementation schedule.

This step also involves the development of a Construction Plan.  The Construction Plan has the following elements:

- Description of the proposed rehabilitation or improvements, construction methods, equipment, crews, access routes, and timing;

- Description of measures to avoid impacts to water quality and sensitive resources (i.e., cultural and biological);

- Identification of permitting and other regulatory requirements needed prior to construction;

- Identification of appropriate site-specific erosion and sedimentation control measures; and

- Identification of necessary measures to provide appropriate public and worker safety, recreation traffic and parking during the construction.

At facilities located on NFS land, YCWA will submit the Site Development Plan and Construction Plan to the Forest Service for approval.  After Forest Service approval, YCWA will finalize and submit these plans to FERC for final approval.

When new construction or expansion is specified in this Plan, the site capacities in this Plan are estimates only and will be refined based on topographic conditions, resource constraints, design standards and guidelines, relevant regulations, and, when located on NFS land, in consultation with the Forest Service.

##### Step 3 – Contracting and Construction

This step involves contracting, planning and coordination in preparation of construction activities.  For rehabilitation or improvements on NFS land, YCWA will commence construction: 1) after consultation with the Forest Service to ensure construction activities are coordinated with Forest Service; and 2) after FERC approval.  YCWA will make a good faith effort to complete the rehabilitation of any one campground or picnic area within one year of commencement of reconstruction activities, so that the facility (or portion thereof) is not closed for more than one calendar year.

YCWA will aim to complete as much work as possible during periods when the facilities are normally closed (immediately before and after the open season); however, it is expected that some work will require closing the recreation facilities during the typical open season to complete all the proposed work.  If construction takes longer than one year, and is not overly disruptive, YCWA will consider reconstructing individual campground loops separately, if the construction activity would unduly reduce the capacity of the area during a facility’s open season. Furthermore, YCWA may choose to complete scheduled work prior to the described implementation schedule (Table 3.1-1), particularly when substantial cost savings are possible (i.e., volume discounts, high mobilization or transportation costs, etc.).  In such scenarios, YCWA will include these ahead-of-schedule work tasks in the site development plans as with all other normally scheduled work.

During this three-step process and at the Annual Recreation Coordination Meeting, YCWA and the Forest Service will review the implementation status of recreation facilities proposed for major rehabilitation or improvement on NFS land.  For facilities on NFS land, upon agreement by both YCWA and the Forest Service, the recreation rehabilitation or improvement schedule for these facilities may be revised, as needed.

Following construction work on all new or rehabilitated facilities, YCWA will include all final as-built drawings in Attachment C of this Plan.

### 3.2.3	Avoidance, Protection, and Minimizing Affects to Sensitive Resource Areas

New and major rehabilitation projects can potentially affect sensitive resources (e.g., wetlands, culturally sensitive sites, critical wildlife habitats, sensitive botanical sites) at or near planned rehabilitation or improvement sites.  Site Concept Plan and Site Development Plans for recreation sites, will avoid, mitigate, and/or minimize affects to these sensitive resources.  This may necessitate additional surveys, consultation with resource and regulatory agencies, or analysis to prescribe appropriate mitigation.  In particular, YCWA will review the conditions in the new license, including resource management plans, during the development of Site Concept Plans and Site Development Plans to identify any additional resource protection measures to be implemented during construction.

### 3.2.4	Guidelines for Major Rehabilitation

The designs of major rehabilitation and replaced facilities will meet current, applicable federal and state guidelines that exist during the design phase for these projects (see Section 3.2.1 for current guidelines).  Furthermore, at the time of replacement, YCWA will work with the Forest Service on NFS lands to evaluate if a new design or technology can be reasonably implemented that would better serve recreationists.

Prior to major rehabilitation or replacement of a Project recreation facility on NFS land, YCWA will meet with the Forest Service to review the design and functionality of the facility based on current use patterns.  Reasonable modifications will be made to the facility design to address the functionality of the facility in light of the current and projected future use and compliance of the facility with current design standards.  All planning, design, and coordination will be accomplished with the intent to complete construction, reconstruction, or replacement during the implementation year as shown in the master implementation schedule (Section 3.5).

Additionally, on NFS land, at the time of replacement or reconstruction, YCWA will address site grading and other potential site modifications including, but not limited to:

- Reconstruction, or replacement of constructed features, including - toilets, gates, table, fire rings, septic systems, water system features, barriers, retaining walls, unit markers, bulletin boards, signs, entrance and fee stations, and animal resistant food lockers.

- Accessibility - Evaluate opportunity to provide accessibility at all campsites and (to the degree topographically feasible) implement these opportunities.  Provide Outdoor Recreation Access Routes between constructed features, campsites, toilets and spurs at Development Scale 3 or higher recreation facilities.

- Resurfacing paved roads, including providing asphalt treatment of roads and spurs and sufficient subgrade and, where appropriate, providing turnouts at entrance stations, toilets, trash bin pads, etc. and providing asphalt treatment of spurs when the circulation road is paved.

- Address opportunities to lengthen and widen spurs as needed.

- Address opportunities to increase turning radius to accommodate larger RVs and/or truck/trailer combinations.

- Replacement of wood barriers with rock barriers of sufficient quantity to discourage off road travel.  Install additional barriers as needed for resource protection.

- Remove protrusions and provide a graded living space including tent pads and clear floor space around tables, food storage lockers and grills.

- Installation of gates.

- Upgrade of host sites with water, electric hook-ups and septic tanks.

- Providing improvements such as extra parking when there is a demand.

- Installing signing that meets Forest Service standards and address recreation area opportunities (including trails), vicinity maps, facilities, interpretive and resource protection information (appropriate for the area), emergency contacts, safety, and regulations (including water surface regulations).

Items typically addressed during major rehabilitation or replacement of Project recreation facilities are described below.

#### 3.2.4.1	Guidelines for Specific Facilities and Site Features

#### Roads, Parking Areas, Campground Spurs and Boat Ramps

All roads, parking areas, campground spurs and boat ramps at Project recreation facilities will be maintained according to the guidelines in the Project’s Transportation System Management Plan included in the license.

#### Signs

Directional signs, entrance signs, information boards, and other signs will be replaced as needed, with similar messages.  Signs and information boards need to meet applicable Forest Service (i.e., SPGFS), FERC, Cal Trans, Manual on Uniform Traffic Control Devices (MUTCD), and YCWA guidelines at the time of their replacement.

#### Restrooms

Restroom buildings including floating models will be replaced with models meeting current accessibility standards (FSORAG, ABAAS, ADASAD) of similar size (number of stalls), unless during major rehabilitation it is determined that a different number of stalls is adequate to meet the needs and standards of the facility at that location.  All flush restroom fixtures should be upgraded to contemporary low-flow flush toilets.  Potential to install alternative septic designs and technologies to improve the efficiency and reliability of existing restroom septic facilities should be examined.  When replacing the restroom buildings, YCWA will also evaluate the rehabilitation needs of any associated septic systems including leach fields.  YCWA assumes that all existing septic systems and leach fields will need replacement at the same time as the restrooms, but cannot be certain until the septic systems are evaluated at the time of restroom replacement.

#### Water Systems

During the license term, YCWA anticipates that all water systems will need to be upgraded at least once.  Upgrading generally includes replacing the existing distribution piping, connections, and water spigots, while maintaining the same system design and footprint, as warranted.  However, during the planning for replacement of the water distribution system, YCWA will utilize current designs or technologies that can be reasonably implemented that would better serve recreation users, improve the operation, minimize maintenance and rehabilitation and minimize water line easement on private land.

#### Campgrounds and Picnic Areas

When new campgrounds and picnic areas are constructed, or an existing campground or picnic area is significantly altered from the existing conditions, campsites, picnic sites, and restrooms, will need to meet current applicable accessibility guidelines (e.g., FSORAG or ABAAS on NFS lands and ADA Standards for Accessible Design on private lands).  Under the current FSORAG, accessible campsites would provide the following accessible components: fire rings, pedestal grills, picnic tables, restrooms, animal-resistant food lockers and dumpsters, water spigots and trash/recycling receptacles.  YCWA will provide accessible pathways from designated accessible parking areas to accessible restrooms, accessible campsites and accessible camping hydrants. When YCWA replaces these constructed features, YCWA will provide the appropriate number of accessible sites per applicable accessible guidelines (FSORAG or ABAAS on NFS land and ADA Standards for Accessible Design on YCWA land).

Campgrounds

At new or reconstructed Project campgrounds on NFS land, YCWA will provide the following facilities or features, unless specifically excluded in this Plan or as subsequently agreed to by YCWA and Forest Service:

- Roads and spurs with barriers to prevent off road vehicular travel

- Access routes that meet current accessibility standards for the development level

- Tables

- Fire rings

- Animal-resistant food lockers (at least 30 cubic foot)

- Paved dumpster pads with animal-proof trash/recycle bins (except at boat-in campgrounds).

- Information boards

- Entrance station kiosk with lighting [FS to research if boat-in CGs should have lighting. 7/18]

- Site identification, guide, and regulatory signs

- Toilets with interior and exterior lighting.  Unless specified otherwise all toilets at inland campgrounds will be high efficiency flush models

- Site markers

- Level tent pads and living areas

- Fireline around the perimeter of facility cleared annually to 12 ft. wide to mineral soil  [confirm consistent with IVMP (Robin). 7/18]

YCWA will provide host sites at Project campgrounds on a case-by-case basis.  The installation of a host site will depend on the level of use, remoteness, proximity to other facilities with a host site, and the level of campground facility development.  In addition, where campgrounds are clustered together, one host site may cover multiple campgrounds.

Picnic Areas

[FS to determine what terminology to use – picnic area vs day use area.  Change throughout once determined. 7/18]

At new or reconstructed picnic areas on NFS land, YCWA will provide the following facilities or features unless YCWA and Forest Service agree otherwise:

- Circulation roads and parking areas with barriers, where needed, to prevent off road travel

- Access routes that meet current accessibility standards for the development level

- Tables with clear and level floor space.

- Information boards

- Entrance station kiosk

- Animal-proof trash/recycle bins

- Fireline around the perimeter of facility cleared annually to 12 ft. wide to mineral soil [confirm consistent with IVMP (Robin). 7/18]

On a site-by-site basis at picnic areas on NFS land, YCWA will install toilet buildings and pedestal grills or concrete barbecue grills with self-contained ash boxes.

### 3.2.5	Vegetation Management at Recreation Facilities

General measures for vegetation management at Project recreation facilities, including non-native invasive plant management, hazard tree removal, site clearing, visual enhancement and stand maintenance and improvement are discussed in of YCWA’s Integrated Vegetation Management Plan (Section 3.5) and Visual Management Plan (Section 3.3), which is included in the new license.  During major rehabilitation of existing recreation facilities, YCWA will address in the Site Development Plan the site-specific visual and vegetation management measures consistent with the Integrated Vegetation Management Plan and Visual Management Plan (e.g., non-native invasive plant management, hazard trees, visual enhancement, stand improvement and other appropriate issues).   For new facilities, the plan will be developed concurrent with site design.

## 3.3	Improvements to Existing Recreation Facilities

### 3.3.1	Project-wide Visitor Education and Interpretation Materials

#### 3.3.1.1	Standardized Signage

YCWA will provide the following improvements to the standardized visitor information, education and interpretive materials at Project recreation facilities.  Notably, as new facilities are constructed over the term of the new license, these materials will need to be updated accordingly and re-installed.

##### Project Vicinity Map

[YCWA to develop an example vicinity map for FS to review. 7/18]

YCWA will develop a standardized Project Vicinity map.  In general, the Project Vicinity map will be installed at all developed Project recreation facilities and located at entrance stations or key areas of visitor contact (e.g., boat preparation areas at boat ramps or parking areas at day use areas).  The map will have the following key specifications and features.

- A map approximately 4 ft. by 4 ft. in size made of a durable weather-resistant material(s).

- Map graphics and symbols that are easy to read and use colors that provide additional and appropriate information.

- Identify all Project recreation facilities (campgrounds, boat ramps and marinas, day use areas, trails and trailheads) and connecting non-project trails and trailheads.

- Include a “You are here” symbol for each location where a Project Vicinity map is provided.

##### Recreational Facility Description Sign

YCWA will develop a standardized 1-panel Project Recreation Facility Description sign that describes each Project recreation campground, day use area, boat ramp and trail utilizing text, tables and a facility map.  The sign will highlight the key facility features and capacities and include pertinent safety and emergency information.  The sign will be approx. 4 ft. by ft. in size and made of durable weather-resistant material.

##### Fee Schedule Sign

YCWA will provide a standardized 1-panel sign that identifies the fee schedule for each facility that has a user fee.

##### Site-specific Regulations Sign

YCWA will provide a standardized 1-panel sign that identifies the site-specific site regulations at a facility.  Typically, this signage will be predominantly standardized regulations for each type of facility (i.e., campgrounds, day use areas, boat launches, and undeveloped sites), but it may include additional information that is relevant only to a specific site.

##### New Bullards Bar Reservoir Boating, Fishing and Aquatic Invasive Species (AIS) Information Sign

YCWA will develop a standardized 1-panel New Bullards Bar Reservoir Boating and Fishing Information sign that describes applicable reservoir boating and fishing regulations, safety information and other relevant reservoir information.  The sign will typically be located at developed boat ramp facilities.  The sign will be approx. 4 ft. by 4 ft. in size and made of durable weather-resistant material.

##### Interpretive Displays

At select Project recreation facilities, YCWA will develop interpretive displays.  In general, each interpretive display will be a 1- to 2-panel display.  Each panel will be approximately 3 ft by 4 ft in size and made of durable weather-resistant material.  Notably, interpretive displays and information may not always fit a standardized presentation and some displays may warrant a different size and layout depending upon the message and materials being presented, which will be clearly identified in following Section 3.3.2 and 3.3.3.  In addition to the interpretive displays provided in this Plan, the Historic Properties Management Plan also has interpretation measures.

##### Project Recreation Brochure

YCWA will develop a Project Recreation Brochure that will be disseminated at Project recreation facilities (typically the entrance station) as an additional tool to inform the public of the recreational opportunities at the Project.  The Project Recreation Brochure will also be disseminated to Forest Service offices, YCWA’s Marysville office and Emerald Cove Marina.  An electronic version will be provided to the Forest Service for posting on websites. At the fall annual meeting, YCWA and the Forest Service will determine the number of brochures to be provided to Forest Service for the following calendar year.  The Project Recreation Brochure will include the following general format and content and will be updated as facilities are upgraded or new facilities are constructed.

- The front-side of the map will provide text descriptions of the recreation facilities and opportunities, regulations, important safety issues (boating rules and etiquette, emergency phone numbers, Forest Service District Ranger Office locations and numbers), applicable invasive species education.[Confirm materials to include; review FS Shasta example for potential sections/headings. MP 6/1/16]

- The backside of the brochure will include a map of the Project recreation facilities based on the Project Vicinity Map.

#### 3.3.1.2	Entrance Station Kiosks

YCWA will provide the following entrance station kiosk designs depending upon the type of facility.

Campgrounds

At each campground, YCWA will provide a 4-panel entrance station kiosk with the following informational signage panels.

- Panel 1 - Project Vicinity Map

- Panel 2 - Project Recreation Facility Description (with facility map)

- Panel 3 - Fee Schedule

- Panel 4 – Site-specific Regulations

Boat Launches

At each boat launch, YCWA will provide a 4-panel entrance station kiosk with the following informational signage panels.

- Panel 1 - Project Vicinity Map

- Panel 2 - Project Recreation Facility Description (with facility map)

- Panel 3 – New Bullards Bar Reservoir Boating, Fishing and AIS Information

- Panel 4 – Site-specific Regulations

Day Use Areas

At each day use area, YCWA will provide a 3-panel entrance station kiosk with the following informational signage panels.

- Panel 1 - Project Vicinity Map

- Panel 2 - Project Recreation Facility Description (with facility map)

- Panel 3 – Site-specific Regulations

Notably, at the Moran Road Day Use Area, YCWA will provide a 4th panel at the entrance station kiosk with a New Bullards Bar Reservoir Boating, Fishing and AIS signage since the site also includes a car top boat ramp.

Undeveloped Sites

At the undeveloped recreation sites, YCWA will provide a 3-panel entrance station kiosk with the following informational signage panels.

- Panel 1 - Project Vicinity Map

- Panel 2 - Project Recreation Facility Description (with facility map)

- Panel 3 – Site-specific Regulations

### 3.3.2	New Bullards Bar Reservoir Recreation Facilities

Within 1 year of license issuance, YCWA will replace all existing toilets.

[4/11 RP Meeting: YCWA to develop language that if a toilet is replaced before the major rehab of a facility that the new toilet will not be impacted by the major rehab. 4/11]

[YCWA-If construction is done on the schedule provided below, all toilets must be replaced within 1 year of license.  FS and YCWA must agree on location.  The details of the type of  toilet facility (e.g. vault vs. flush), however the timing of toilet replacement described at each facility is not correct.  If YCWA does not agree to this, the reconstruction of all  project facilities must occur much sooner. FS 4/8]

#### 3.3.2.1	Campgrounds

#### Schoolhouse Campground (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 5 years of license issuance.  Refer to Section 3.2 – Major Rehabilitation Guidelines, for details.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

Within 5 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Replace 2-unit vault restroom with new vault restroom; and all existing flush restrooms with efficient flush models (including septic systems)

- Convert all the double and triple campsites into single campsites, except for campsite #9 (double site), which will be separated into two single sites (for a total of 57 sites).

- Provide appropriate trailhead signage on the facility entrance sign.

- Expand and formalize the existing overflow parking area to provide a single, paved and striped parking area with 10 vehicle with trailer spaces and 15 single vehicle spaces that will serve both campground overflow and trailhead parking needs.

- Construct native surface, non-motorized, multi-use connector trail to Schoolhouse Trail from the trailhead parking area

- Construct a 50-PAOT amphitheater with bench seating and a large group fire ring across the road from the campground overflow and trailhead parking area.

- Provide electricity at the entrance station, host site, and each restroom.

- Upgrade the host site with water and electric hookups and a septic tank.

- Upgrade the campsite vehicle spurs to accommodate RVs as outlined in Table 3.3-1 below.

- Install RV hookups (water and electric only) at 10 existing campsites.

- Upgrade the existing campground circulation roads to accommodate RVs up to 45 ft. in length as outlined in Table 3.3-2.  These upgrades shall only be completed if they do not: 1) require significant re-designing of the existing circulation roads; and 2) reduce the total number of existing campsites.

Table 3.3-1.  Site-by-site campsite vehicle spur upgrades to accommodate 45-foot RVs at Schoolhouse Campground.

| Site No. | Spur Width Upgrade | Spur Length Upgrade | Other Site Notes |
| --- | --- | --- | --- |
|  | Widen to 20 ft. | Widen to 16 ft. | Keep Width As Is | Extend to 60 ft. | Extend As Terrain Allows | Keep Length As Is |  |
| Host | X |  |  | X |  |  |  |
| 1D | X |  |  | X |  |  | Currently a double site (convert to single) |
| 2D |  |  | X |  |  | X | Currently a double site (convert to single) |
| 3 | X |  |  | X |  |  | Remove secondary spur (only 1 full RV spur) |
| 4 | X |  |  |  |  | X |  |
| 5 | X |  |  | X |  |  |  |
| 6D |  |  | X | X |  |  | Currently a double site (convert to single) |
| 7 | X |  |  |  |  | X |  |
| 8 | X |  |  | X |  |  |  |
| 9D |  |  | X |  |  | X | Currently a double site, but split into 2 single sites. New site with 20'x60' spur; existing spur is currently as large as possible |
| 10 | X |  |  |  |  | X | Existing pull-through spur |
| 11 |  |  | X |  |  | X |  |
| 12 | X |  |  |  | X |  | Convert to a back-in spur (remove pull-through) |
| 13 | X |  |  | X |  |  | Reconfigure/relocate spur to provide 20'x60' spur |
| 14D | X |  |  |  |  | X | Currently a double site (convert to single). Primary spur is pull-through but short (60'). Keep the secondary spur due to small size of primary pull-through |
| 15 | X |  |  | X |  |  |  |
| 16 | X |  |  |  |  | X | Existing pull-through spur |
| 17 | X |  |  | X |  |  |  |
| 18 | X |  |  | X |  |  |  |
| 19D | X |  |  | X |  |  | Currently double site (convert to single); remove secondary separate pull-through spur |
| 20 | X |  |  | X |  |  |  |
| 21 |  | X |  |  |  | X |  |
| 22 | X |  |  | X |  |  |  |
| 23 | X |  |  | X |  |  |  |
| 24 | X |  |  |  | X |  | Lengthen spur to approx. 40 ft. |
| 25 | X |  |  | X |  |  |  |
| 26D | X |  |  |  |  | X | Currently a double site with pull-through spur (convert to single) |
| 27 | X |  |  | X |  |  |  |
| 28D |  |  | X | X |  |  | Currently a double site (convert to single) |
| 29 | X |  |  |  |  | X |  |
| 30 |  |  | X |  |  | X |  |
| 31 |  | X |  |  |  | X |  |
| 32 | X |  |  | X |  |  | Remove secondary spur |
| 33 |  |  | X |  |  | X |  |
| 34 |  |  | X |  |  | X |  |
| 35 |  |  | X |  |  | X |  |
| 36 |  |  | X |  |  | X |  |
| 37 |  |  | X |  |  | X |  |
| 38 | X |  |  |  |  | X |  |
| 39D | X |  |  |  |  | X | Currently double site with pull-through spur (convert to single) |
| 40D | X |  |  |  |  | X | Currently double site with pull-through spur (convert to single) |
| 41 | X |  |  |  |  | X |  |
| 42 |  |  | X |  |  | X |  |
| 43 |  |  | X |  |  | X |  |
| 44D |  |  | X |  |  | X | Currently a double site (convert to single) |
| 45 | X |  |  |  |  | X |  |
| 46 |  | X |  |  |  | X |  |
| 47 |  |  | X |  |  | X |  |
| 48 | X |  |  |  |  | X |  |
| 49 |  |  | X |  |  | X |  |
| 50 |  |  | X |  |  | X |  |
| 51D |  |  | X |  |  | X | Currently a double site (convert to single) |
| 52 |  | X |  | X |  |  |  |
| 53 |  | X |  |  |  | X | Improve exit angle of spur |
| 54 | X |  |  | X |  |  |  |
| 55 |  | X |  |  |  | X |  |
| 56 | X |  |  | X |  |  | Relocate spur opposite site 15 (remove pull-thru). Widen turning angles of road at site. |
| Totals | 33 | 6 | 18 | 21 | 2 | 34 |  |

Table 3.3-2.  Locations of circulation road upgrades to accommodate 45-foot RVs at Schoolhouse Campground.

| Location of Road Upgrade | Description of Upgrade |
| --- | --- |
| Ingress to loop serving sites #5 through #14 | Widen the one-way entrance turning radius into the loop at site #5 |
| Roadway between site #5 and #6 | Widen the roadway from the entrance turn up to site #6 |
| Egress at site #14 from loop serving sites #5 through #14 | Widen the exit turning radius from site #14 to the main circulation road |
| Turnaround loop and egress serving sites #21 through #25 | Widen the one-way turnaround road width and exit turning radius from the loop |
| Roadway from site #27 through #33 | Widen the roadway |
| Ingress to cut-off road (left turn) after site #33 | Widen the left entrance turning radius leading from site #33 to the cut-off road to sites #51 and #52 |
| Egress from site #55 and #56 | Widen the exit turning radius (right turn) from site #55 and #56 to the main circulation road |

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Dark Day Campground (NFS Land)

For reference purposes, this facility is Forest Service Development Scale 4 campground; and is scheduled for major rehabilitation within 7 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

Within 7 years of license issuance concurrent with major rehabilitation of the facility[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Maintain facility for tent camping only

- Provide vegetative screening between campsites

- Improve each campsite to meet current standards, particularly the size of the living space and the access routes.

- For campsites #1 through #3 (double sites), develop/re-align the campsite access routes from the parking area to avoid travelling through the living space of other campsites.

- For campsites #5 through #10 (single sites), evaluate potential to re-align the campsite access route(s) from the parking area to avoid travelling through the living space of other campsites.

- At campsite #4 (triple site), install a 1-unit flush restroom

- Replace the two existing vault restrooms with efficient flush models and sizes that meet Forest Service capacities (including appropriate septic system), if the addition of these flush facilities do not exceed the existing water system capacity [Entire water system capacity and options discussion to be discussed on future agenda. 3/14/16]

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Hornswoggle Group Campground (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 4 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

Within 4 years of license issuance concurrent with major rehabilitation of the facility:[No agreement yet. Discuss with overall schedule. 9/10]

- Replace the existing 4-unit flush restrooms at the Manzanita and Madrone campsites with efficient 2-unit flush models

- Replace the existing 2-unit vault restroom at the Sugarpine campsite with a 1-unit vault model

- Replace the existing 2-unit vault restroom at the Douglas Fir campsite with an efficient 1-unit flush model (including appropriate septic system)

- Install efficient 1-unit flush restrooms including appropriate septic system at Dogwood and Ponderosa campsites (1 each where restrooms do not currently exist)

- Reconfigure turning radii of each existing group campsite spur road to accommodate RVs up to 45 feet long at all the group campsites, except Site No. 4 (Ponderosa).  Site No. 4 (Ponderosa) will be designated with an RV size limit (exact limit TBD), which includes signage at the campsite and the facility entrance information kiosk as well as a disclosure through the campground reservation system at the time of reservation.

- Expand the capacity by one group campsite (25 PAOT), including a parking area, 1-unit vault restroom, and group camping area.

- Provide electricity at the entrance kiosk/information board and each restroom

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Cottage Creek Campground (NFS and YCWA Land)

##### Near-Term Rehabilitation

This facility was destroyed in a 2011 fire and Phase 1 of the reconstruction is being completed under the existing license on the western portion of the site where the fire damage was minimal.  This constitutes the near-term rehabilitation at this site.  The facility is being reconstructed as a Forest Service Development Scale 4 campground.

##### Improvements and Other Actions

Phase II Development

The eastern portion of the campground was severely burned in a 2011 fire and re-vegetation of these lands is in progress.  The Phase II development of this facility will occur when an average tree height of 20 ft. is reached for the trees within the re-vegetation area.

The Phase II development (Forest Service Development Scale 4 campground) will consist of four additional small group campsites with the following specifications.

- A total of four additional campsites, including two double campsites and two triple campsites each with a paved vehicle spur and a living space and the following additional specifications:

  - Double campsites will consist of a paved vehicle spur with 2 single vehicle spaces and 2 RV camping spaces (20 ft. wide by 60 ft. long); and a living space with 1 group-sized fire ring, 2 food lockers, 2 picnic tables and 2 tent pads.

  - Triple campsites will consist of a paved vehicle spur with 3 single vehicle spaces and 3 RV camping spaces (20 ft. wide by 60 ft. long); and a living space with 1 group-sized fire ring, 3 food lockers, 3 picnic tables and 3 tent pads.

- A potable water system (extending from Phase 1) consisting of underground distribution and water hydrants

- A 2-unit vault restroom building

- A paved circulation road with vehicle barriers

- Trash facilities, including a dumpster and individual receptacles

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

- Provide a 2-panel interpretive display at a location with the best view down canyon within the facility.  The interpretive display panels will include information about the hydrology, water systems, and drainages of the Yuba River; and potentially include a photograph with a view down valley that identifies the river drainages, ridges, mountains, and the Coast Range.

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Garden Point Boat-in Campground (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 7 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

- Provide a 1-panel interpretive display that includes information about the gold mining history in the Yuba River drainage and, if possible, the North Yuba River/Bullards Bar area.

Within 7 years of license issuance concurrent with major rehabilitation of the facility[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Expand the site capacity by at least 7 single campsites to replace lost capacity with the closure of Frenchy Point Campground

- Upgrade and install additional restrooms meeting the needs of the final number of new campsites developed with the most efficient configuration of single and/or double unit restrooms based on campsite locations

- Remove Klamath stove facilities and concrete bases

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Madrone Cove Boat-in Campground (YCWA Land)

For reference purposes, this facility is scheduled for major rehabilitation within 2 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

- Provide a 1-panel interpretive display that includes information about the gold mining history in the Yuba River drainage and, if possible, the North Yuba River/Bullards Bar area.

Within 2 years of license issuance concurrent with major rehabilitation of the facility[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Improve or relocate, as needed, each campsite to meet current standards

- Replace campsite retaining walls with durable materials

- Re-design/re-develop access routes and trails connecting the campsites to the restroom(s) and entrance station

- Remove old Klamath stove facilities and concrete bases

- Evaluate size, design and location of replacement vault toilet

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Frenchy Point Boat-in Campground (NFS Land)

Within 1 year of license issuance, YCWA will decommission the facility due to low use caused by difficult (very steep) access conditions, which results in a very narrow period of use (approx. 2 months).  YCWA will restore the site to conditions satisfactory to the Forest Service.

#### 3.3.2.2	Day Use Areas

#### Dark Day Picnic Area (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 6 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

Within 6 years of license issuance concurrent with major rehabilitation of the facility:[No agreement yet. Discuss with overall schedule. 9/10]

- At the western picnic site cluster:

  - Provide a total of 10 picnic sites near the NMWSE - each with a picnic table and a concrete grill with self-contained ash box,

  - Remove any existing, remnant picnic sites and amenities (tables and grills); and restore the sites to conditions satisfactory to the Forest Service

  - Remove the Klamath stoves at each picnic site

  - Develop appropriate access routes to the re-located picnic sites from the parking area

  - Install signage to direct users from the parking area to the re-located picnic sites via the new trail access routes

  - Where practical, enhance reservoir views at the re-located picnic sites through selective vegetation management

- At the northern/peninsula picnic site cluster:

  - Provide a total of 5 picnic sites near the end of the peninsula – each with a picnic table and a concrete grill with self-contained ash box

  - Remove any existing, remnant picnic sites and amenities (tables and grills) beyond the 5 proposed new/improved picnic sites; and restore the sites to conditions satisfactory to the Forest Service

  - Remove the Klamath stoves at each picnic site

  - Develop appropriate access routes, if existing access is inadequate, to the re-located picnic sites from the parking area

  - Install signage to direct users from the parking area to the re-located picnic sites via the new trail access routes

  - Where practical, enhance reservoir views at the re-located picnic sites through selective vegetation management

- Recommend a county ordinance establishing a non-motorized boating only zone in the cove west of the picnic area peninsula

- Replace and relocate the existing vault restroom with an efficient flush model (including appropriate septic system).  The restroom will be located to provide for more efficient maintenance and provide the opportunity for expanded parking.

- Provide a total parking capacity of 34 single vehicle spaces by:

  - Re-configuring the existing parking area to maximize the parking capacity, including utilizing the existing island and peripheral areas, as practical

  - Expanding the parking area to meet the total parking capacity of 34 single spaces

- Install trailhead signage for the Bullards Bar Trail, as follows:

- At the parking area, install: 1) a trailhead identification sign; 2) a 1-panel information board with trail information and a map; 3) trailhead identification signs where the Bullards Bar Trail intersects the parking area

- On Marysville Road at Dark Day Road junction, install a trailhead identification sign

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Sunset Vista Point (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 3 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

Within 3 years of license issuance concurrent with major rehabilitation of the facility[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Install two additional picnic sites, each with a picnic table and a concrete grill with self-contained ash box.  Note: the site design, vegetation management measures and visual enhancement measures at the new picnic sites should aim to provide shade through existing trees, but in the event that shading via existing trees would not be adequate, then at the time of design and/or construction the installation of shade structures (e.g., ramadas) may be utilized to provide shading.

- Install a water hydrant near the new picnic sites

- Upgrade the existing picnic site by replacing the picnic table and installing a concrete grill with self-contained ash box

- Enhance the vistas of the reservoir from each picnic site by selectively clearing vegetation per the guidelines in YCWA’s Visual Management Plan

- Replace the existing 4-unit vault restroom with a new 2-unit vault model

- Pave and delineate the parking spaces/areas on the shoreline side for the vista/picnic visitors and trailhead users

- Install a trailhead sign at the start of the Bullards Bar Trail

- Provide a 1-panel interpretive display at the picnic sites.   The interpretive panel will be approx. 3 ft by 4 ft in size and will contain key historical information about the Yuba River Development Project, particularly the dam and associated facilities; and the primary purposes of YCWA and the Project (e.g., flood control, downstream water supply, recreation, fisheries enhancement, hydroelectric generation).

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Dam Overlook (YCWA Land)

For reference purposes, this facility is scheduled for major rehabilitation within 3 years of license issuance.  However, this site may be utilized for construction purposes for the potential New Bullards Bar Dam spillway and low-level outlet modification projects.  If these modification projects occur, then YCWA will alternatively complete the recreation facility major rehabilitation and improvements described below within 2 years of completion of the spillway and low-level outlet modifications.

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Improvements and Other Actions

Concurrent with the major rehabilitation of this facility, YCWA will complete the following improvements:

- Grade, gravel and install vehicle barriers at the existing parking area for a total parking capacity of 10 single vehicle spaces

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

- Provide a 1-panel interpretive display at the picnic sites.   The interpretive panel will be approx. 3 ft by 4 ft in size and will contain key historical information about the Yuba River Development Project, particularly the dam and associated facilities; and the primary purposes of YCWA and the Project (e.g., flood control, downstream water supply, recreation, fisheries enhancement, hydroelectric generation).

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Moran Road Day Use Area (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 9 years of license issuance [No agreement yet. Discuss with overall schedule. 9/10].

Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Boat Launches” in Section 3.1.1.

Within 2 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

Car-top Boat Ramp

- Replace the gravel on the existing boat ramp

- Improve each of the three existing turnarounds along the car top boat ramp, as follows:

  - Widen to meet turning radius standards at the time of design for a large pickup truck

  - Installing gravel on the turnaround surface, vehicle barriers and appropriate signage (turnaround only/no parking)

  - Installing vehicle barrier and signage at the end of the ramp/third turnout to prevent vehicle access beyond

Parking Area

- Expand the existing parking area by five single spaces

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Boat Launches” in Section 3.3.1

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### 3.3.2.3	Boat Launches

#### Cottage Creek Boat Launch (YCWA Land)

For reference purposes, this facility is scheduled for major rehabilitation within 10 years of license issuance.

##### Improvements and Other Actions

Within 1 year of license issuance, YCWA will complete the following improvements:

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Boat Launches” in Section 3.3.1

Within 2 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Provide additional paved parking for a total of 99 additional trailer parking spaces between Cottage Creek and Dark Day Boat Launches

[YCWA - there appears to be capacity to expand by approximately 25 additional trailer parking spaces at this location. FS 4/8]

- Provide approximately one single car parking space for each existing and additional trailer space

- Increase launch lanes, if needed, to match number of launch lanes with parking capacity, meeting California Department of Boating and Waterway standards.

- Complete entrance kiosk.

- Address roadside parking issues to provide safe conditions on County Road 169.

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### Dark Day Boat Launch (NFS Land)

For reference purposes, this facility is scheduled for major rehabilitation within 3 years of license issuance, excluding the overflow boat ramp parking area (constructed in 2003), which is scheduled for major rehabilitation within 10 years of license issuance.[No agreement yet. Discuss with overall schedule. 9/10]

##### Improvements and Other Actions

YCWA will complete the following improvements at the overflow parking area facility.

Within 1 year of license issuance[No agreement yet. Discuss with overall schedule. 9/10]:

- Conduct basic trail maintenance on the trail connecting the overflow parking area to the boat ramp, including brush cutting, rock and root removal, slough and berm removal, and switchback maintenance. Note: this trail does not fully meet FSTAG (steep terrain) and will be maintained in its current configuration.

- Install trail signage at the start and end of the trail

- Decommission the adjacent, non-switchback trail

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Boat Launches” in Section 3.3.1

Within 3 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10]:

- Repave and stripe the existing parking area

Within 3 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements at the main boat launch facility:

- Upgrade the existing launch ramp by: 1) increasing the number of lanes to meet DBW design requirements (the current DBW standard is 1 launching lane per 50 boat parking spaces) for the entire length of the ramp; 2) straighten the ramp except for 1 bend at the top of the ramp to avoid needing to span the steep, downhill drainage to the east (note: the bend radius should be minimized to enhance the dock rail function; and 3) install a new floating courtesy dock that meets the DBW boarding float requirements.

- Replace the existing vault restroom with a new vault model

- Repair the erosion uphill of the concrete boat ramp

- Upgrade accessible loading ramp

- Provide additional paved parking for a total of 99 additional trailer parking spaces between Cottage Creek and Dark Day Boat Launches.  Provide this parking as close as possible to the launch ramp near existing entrance kiosk.

[YCWA - The FS would like to provide trailer parking to accommodate 420 boats between the marina allocation (which we understand to be 123), Cottage Creek and Dark Day BL. In lieu of providing additional parking at the existing ramps, the licensee may construct a new ramp with parking if you can find an appropriate location. FS 4/8]

- Provide approximately 0.7 single car parking space for each existing and additional trailer space.

- Construct a pedestrian trail from the new parking areas to both the boat launch along the existing road, and if shorter, the lake surface (to allow boaters to pick their party up along the lakeshore)

- Re-align access road from Marysville Road to the existing boat launch parking areas to safely accommodate traffic

- Complete installation of entrance kiosk including electricity, lighting, signage, and pavement, accessible sidewalk.

- Install lights at toilets, accessible loading ramp, parking area and launch ramp

- Install trailhead signage at the parking area, including: 1) a trailhead identification sign; 2) a 1-panel information board with trail information and a map; and 3) trailhead identification signs where the Bullards Bar Trail intersects the parking area

[FS DLA Comment: expand parking facilities by 232 spaces to meet design capacity; and 2) if lighting does not provide sufficient vandalism deterrent in parking area, then surveillance cameras should be installed.]

Within 3 years of license issuance, YCWA will complete the following improvements at the (existing) Dark Day Boat Ramp Overflow

- Install lights at toilets  and parking area

- Improve the existing trail between the overflow parking area and main parking area to allow boaters to pick up their party along the lakeshore

- Provide as much of the additional parking (specified above) as possible at this site rather than providing parking in a more distant location.

[FS DLA Comments: 1) examine opportunities to provide additional parking for vehicle+trailer spaces and/or single spaces; 2) provide entrance station enhancements as follows: a) complete the entrance station kiosk; b) develop the parking area (grade and pave the adjacent parking area); and c) develop safe/accessible trail to boat launch and/or reservoir from parking area(s) – should go from kiosk area to shoreline.]

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### 3.3.2.4	Recreational Trails

#### Bullards Bar and Schoolhouse Trails

Rehabilitation of the Bullards Bar and Schoolhouse trails will occur via annual and 5-year maintenance activities.  Refer to the Developed Recreational Trail Maintenance Activities in Attachment A (Annual Operating Plan) for specific maintenance activities.

##### Improvements and Other Actions

Within 1 year of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements:

- Install a trailhead symbol or sign at all: 1) facility entrance signs located along Marysville Road that provide access to the Project trails; and 2) Project trailhead parking areas.

- Install consistent directional signage at all Project trail junctions

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### 3.3.2.5	Recreational Water and Wastewater Systems

Water Treatment, Storage and Delivery System

YCWA will be responsible for designing and providing a water treatment and distribution system with sufficient capacity to operate the existing and planned recreation facilities for the term of the license.

##### Near-Term Rehabilitation

Within 3 years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following near-term rehabilitation:

[All – once we finally agree on the measures in this section, we should probably move them to the appropriate section.  Some of this details may be considered “Improvements and Other Actions”, but currently first two bullets are “major rehabilitation” details rather than “Improvements and Other Actions”.  It may make more sense to move these details to Section 3.2.5.1 (Guidelines for Specific Facilities and Site Features) under the larger “Major Rehabilitation Guidelines” section (Section 3.2.5). YCWA 4/12]

- Replace the 5.2-mile main line of the underground water distribution system from the water treatment facility (at Cottage Creek Boat Launch) to the south side of New Bullards Bar Reservoir along Marysville Road terminating at the start of the Dark Day Campground Picnic Area and Boat Launch complex, including the above-ground span of piping across the dam (as needed).  Suitable pipeline material includes C-900 PVC pipe, HDPE or steel.  Relocate alignment to remove the need for easements across private land.

- Replace shut-off valves with valves that comply with the California Waterworks standards.  Place shut-off valves every 1320 feel and at all tees and fire hydrants.  Locate valves so that they are not located on private land.

- Assure water storage tanks meet the maximum daily demand at full facility build-out.  [ACTION ITEM (4/11 RP Meeting): FS & YCWA need to work together to determine what the maximum daily demand is for both existing facilities and future/planned facilities]

- Replace and upgrade water treatment system, providing sufficient capacity to meet peak demand at full facility build-out [ACTION ITEM (4/11 RP Meeting): FS & YCWA need to work together to determine what the maximum daily demand is for both existing facilities and future/planned facilities]

Note that the underground water distribution lines (off the main line) and hydrants within each recreation facility will be replaced before major rehabilitation of each facility and not specifically as part of the main line rehabilitation.  At that time, all campground spigots will comply with accessibility guidelines, be designed to prevent RV hook ups (except at host site) and be self-closing.

##### Improvements and Other Actions

YCWA does not propose any improvements.

[FS DLA Comments:

- Extend potable water system to west shore camping facilities (Cottage Creek campground)

- Water supply system requires maintenance and upgrades in order to meet the current demand of the recreation facilities at New Bullards Bar Reservoir:

- Replacement of the main asbestos concrete pipeline with modern materials will extend the life and reduce breakage and potential contaminant siphoning into the system. Suitable pipeline materials could be C900 PVC Pipe, HDPE or steel.

- Pipeline alignment should be identified to remove easements from private inholdings as possible.

- Shutoffs for the main distribution system should comply with California Waterworks standards  and be placed every 1320 Feet and at all tees and fire hydrants (i.e.  21 shutoffs in 5.2 miles of main line).  Pipeline alignment shall be identified to remove gate valves from private land for more immediate access and worker safety.

- Replacement of the water storage facilities for the recreation component should remove the aged concrete tank and provide ample storage to meet the maximum daily demand for the campgrounds and day use area. (Snodgrass 2007)

- The water treatment plant does not currently provide ample recovery to the recreation storage facility and increased capacity or an additional lift pump station will allow high demand periods to be serviced without interruption.

- Service laterals within the campgrounds should be replaced at the time when campgrounds are redeveloped, or potentially sooner, depending on the replacement schedule for the main pipeline.

- Flush toilets should be replaced with low flow alternatives that maximize efficiency and maintain the same standard of service in the campgrounds.

- All campground spigots need to meet accessible guidelines and be self-closing.

- Consistently throughout the RFP, the Licensee has stated that if new flush toilets exceed the existing water system capacity, then the Licensee will install vault models.  This would result in a perceived downgrade of the facilities by the recreating public.  The capacity of the water system should be designed to accommodate the recreational facilities.  Furthermore, the Licensee proposes to replace 5.2 miles of the main distribution line in year three.  This replacement needs to include the water treatment plant and appropriate storage tanks as well the distribution lines.  This should not wait until year 12 as proposed in the RFP since the system is beyond its designed life span. The existing treatment and distribution system does not meet current standards]

- Current demand is estimated and shown on Table 2. Estimates included the Forest Service direction of 40 gallons per PAOT (one campground site equals 5 PAOT) unless otherwise noted in the table. Based on the recreation main supply tank of 28,000 gallons, the system is not sized to accommodate the maximum daily demand. The treatment supply infrastructure does have access to an additional 20,000 gallons of supply at the plant that is shared with the Cottage Creek marina facility.]

Table 2.  Current demand flow calculations for existing recreation facilities.

| Number of Sites/Parking | Location | Average Daily demand (gallons) | Maximum Daily Demand (gallons) |
| --- | --- | --- | --- |
| 65 | Schoolhouse Campground | 10400 | 17680 |
| 175 | Hornswoggle Campground | 7000 | 11900 |
| 15 | Dark Day Campground | 2400 | 4080 |
| 14 | Dark Day Boat Ramp Picnic1 | 350 | 595 |
| 140 | Dark Day Boat Ramp Parking2 | 700 | 1190 |
|  | Totals | 20850 | 35445 |

1 – Assumed 5 people per site.

2 – Assumed 5 GPD per parking site.

- Future Conditions and Expansion Planning for New Bullards Bar Recreation Water Supply - California water works standards for future project expansion into the system require a source capacity report that identifies capacity for ten years of projected growth (State of California 2012).  Utilizing a projected ten year 1.2x multiplier (FS engineer estimate; based on minor expansion) for existing demand and identifying expanded recreation sites along the Marysville road corridor and in the Cottage Creek area, the future demand is summarized in Table 3.  Based on the estimates shown the system will need upgrades in storage facilities to meet the maximum daily demand of 68,034 gallons.

Table 3.  Projected future demand flow calculations for recreation facilities.

| Number of Sites/Parking | Location | Average Daily Demand (gallons) | Maximum Daily Demand (gallons) |
| --- | --- | --- | --- |
| 65 | Schoolhouse Campground | 12480 | 21216 |
| 175 | Hornswoggle Campground | 8400 | 14280 |
| 15 | Dark Day Campground | 2880 | 4896 |
| 14 | Dark Day Boat Ramp Picnic1 | 420 | 714 |
| 140 | Dark Day Boat Ramp Parking2 | 840 | 1428 |
| 100 | (New) Marysville Road Campground | 4000 | 6800 |
| 200 | (Reconstructed) Cottage Creek Campground | 8000 | 13600 |
| 50 | (New) RV Dump station3 | 2000 | 3400 |
| 1 | (New) Shower facility (200 users/day) | 10004 | 1700 |
|  | Totals | 40,020 | 68,034 |

1 – Assumed 5 people per site.

2 – Assumed 5 GPD per parking site.

3 – Assumed 40 gallons per RV service.

4 – Assumed 5 gallons/shower & only a fraction of the campers would shower each day. Typical shower houses w/ toilets use 20-40 GPD.

- Potentially upgrade the water treatment facility to a lower maintenance cost UV system (can expand system at that time to meet planned future needs, not just current needs)]

[NPS DLA Comment: According to this section, there are “no enhancements” projected for the main water system.  Assuming there is no increase in capacity from additional storage and/or increased treatment facility capability (through expansion or improved efficiency), most of the proposed improvements to existing facility restrooms and campground expansions will not occur.  NPS will continue to propose a development sequence for the recreation water supply and septic systems that provides for the Licensee’s ability to expand associated recreation facilities (campgrounds and day use areas). We hope that this important issue is settled soon in our ongoing technical work group meetings.]

Wastewater Systems

Concurrent replacement of the restrooms and water distribution system at each recreation facility, replace existing septic systems with modern, reliable waste disposal systems.  Identify the underground utility locations such as installing inspection tubes in the disposal field, risers on the septic tanks, and paddle markers etc. [ACTION ITEM (4/11 RP Meeting): YCWA to confirm this isn’t addressed in Major Rehab guidelines] [All – this is addressed generally in Section 3.2.5.1 as follows: “When replacing the restroom buildings, YCWA will also evaluate the rehabilitation needs of any associated septic systems including leach fields.  YCWA assumes that all existing septic systems and leach fields will need replacement at the same time as the restrooms, but cannot be certain until the septic systems are evaluated at the time of restroom replacement.” YCWA 4/30/14]

#### 3.3.2.6	Floating Restrooms

For reference purposes, this facility is scheduled for major rehabilitation within 16 years of license issuance.  At this time, the facilities will be constructed to meet applicable accessibility standards.

##### Near-Term Rehabilitation

YCWA does not propose any near-term rehabilitation.

##### Improvements and Other Actions

YCWA does not propose any improvements.

### 3.3.3	Diversion Dam Impoundment Recreation Facilities

#### 3.3.3.1	Our House Diversion Dam

##### Near-Term Rehabilitation

This site does not have any existing facilities.

##### Improvements and Other Actions

Within 1 year of license issuance[No agreement yet. Discuss with overall schedule], YCWA will complete the following improvements at the undeveloped parking area:

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Undeveloped Sites” in Section 3.3.1.  YCWA will remove the kiosk and discontinue replacing it if subject to repeated vandalism or loss.

- Provide a temporary restroom (1 unit) every year from October 1 through June 30.  If YCWA finds that trash or vandalism at the site are problems after March (after which YCWA is not required to make whitewater boating releases in the Middle Yuba River downstream of Our House Diversion Dam), YCWA may remove the temporary restroom and whitewater boating cart before the end of June in a given year.  Chronic vandalism and any other issues related to the restroom or cart will be discussed at the next annual Forest Service meeting and collaborative solutions sought.  Any permanent changes to the time period for which the restroom is in place, will be addressed as a revision to the Recreation Facilities Plan approved by the Forest Service.  Providing the restroom and cart through June will not be used as a reason to require YCWA provide whitewater boating releases after March.

Within X years of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements behind the existing locked gate at the diversion dam:

- Construct a river access trail downstream of the diversion dam and weir.  The trail will be designed to accommodate whitewater boaters transporting rafts, inflatable kayaks and hardshell kayaks from the end of the existing maintenance road below the diversion dam down the slope to the granite bench near the river’s edge.  The trail will consist of three distinct, connected segments.  The first segment will be an 8 ft-wide stepped path from the end of the roadway to the steep and rocky slope.  The second segment will span the approx. 15 vertical ft. rocky slope using a fixed 4 ft-wide stairway with railings for sliding watercraft along.  The third segment will be an 8 ft-wide concrete pathway embedded into the granite bench providing direct access to the river’s edge.

- Provide a wheeled-cart designed for carrying whitewater rafts behind the existing locked gate at the parking area.  To the extent possible, YCWA will design the cart to minimize the potential for removal from the site (i.e., around, under or over the existing locked gate on the road).  However, YCWA will only provide this cart one time and if the cart is damaged beyond repair or stolen from the site, then YCWA will not be responsible for replacing the cart.  Refer to Figure 3.3-X for a cart design example.

Figure 3.3-X.  Example of a whitewater raft cart design. [Source: ARTA River Trips 2016]

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

#### 3.3.3.2	Log Cabin Diversion Dam

This site does not have any existing recreation facilities and YCWA does not propose any improvements.

### 3.3.4	Other Project Facilities

#### 3.3.4.1	New Colgate Powerhouse (YCWA Land)

Within X year of license issuance[No agreement yet. Discuss with overall schedule. 9/10], YCWA will complete the following improvements immediately downstream of New Colgate Powerhouse.

[FS OK with measures; need AW’s concurrence]

- Construct a non-motorized river access trail (36-in. wide tread, native surface) from the shoulder of Lake Francis Road (Yuba County Road 139) to the river’s edge.

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

- Install directional signage indicating where parking is permitted/not permitted along the shoulder of Lake Francis Road (Yuba County Road 139)

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

## 3.4	New Recreation Facilities

### 3.4.1	Kelly Ridge RV Campground (NFS Land) [final name TBD]

##### Near-Term Rehabilitation

This is a new facility.  Rehabilitation measures are not applicable.

##### Improvements and Other Actions

Within X years of license issuance[Year TBD. Discuss with overall schedule], YCWA will construct a new Forest Service Development Scale 5 campground designed to accommodate small groups (double and triple sites) and RVs on Kelly Road off Marysville Road.  The facility will include two discrete camping areas separated by Kelly Road (refer to the conceptual layout in Figure X).  The facility will have the following specific facilities, features and configurations:

- 27 total campsites (22 double campsites and 5 triple campsites), each with a paved vehicle spur, RV hookups, and a living space.

  - The double campsites will consist of a paved vehicle spur with 2 single vehicle spaces and 2 RV camping spaces (20 ft. wide by 60 ft. long); 2 water and electric RV hookups (no septic); a living space with 1 group-sized fire ring, 2 food lockers, 2 picnic tables and 2 tent pads.

  - The triple campsites will consist of a paved vehicle spur with 3 single vehicle spaces and 3 RV camping spaces (20 ft. wide by 60 ft. long); 3 water and electric RV hookups (no septic); a living space with 1 group-sized fire ring, 3 food lockers, 3 picnic tables and 3 tent pads.

- A host site designed for an RV with a 20 ft. wide by 60 ft. long vehicle spur, an RV hookup with water and electric connections, and a septic system.

- A potable water source and delivery system

- Restroom buildings consisting of flush models and 2 vault models

- Paved circulation roads with vehicle barriers

- A shower facility with X shower stalls and 4 flush restroom stalls [ACTION: Final # showers TBD per percolation test]

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

### 3.4.2	Shadow Ridge Campground (NFS Land) [final name TBD]

The campground (formerly called Burnt Bridge Campground) was closed initially by the Forest Service in 1979 due to low use levels.  FERC, in an August 19, 1993 Order, which approved YCWA’s Revised Recreation Plan, directed YCWA to remove all improvements and restore the campground to the condition it was in prior to development of the facility.  YCWA consulted with the Forest Service and all that remains of the campground today is the circulation road and vehicle spurs; all other facilities were removed.

##### Near-Term Rehabilitation

This is a new facility.  Rehabilitation measures are not applicable.

##### Improvements and Other Actions

Within X years of license issuance[Year TBD. Discuss with overall schedule. 9/10], YCWA will construct a new Forest Service Development Scale 3 campground designed to accommodate single families at the former (decommissioned) Burnt Bridge Campground site off Oregon Hill Road.  The facility will include a campground, trailhead parking area, non-motorized shoreline loop trail, a non-motorized interpretive trail and a reservoir overlook (refer to the conceptual layout in Figure X).  The facility will have the following specific facilities, features and configurations. [FS to verify the Development Scale is appropriate (including other facilities in Plan); and provide Dev. Scale definitions for the glossary. 3/14/16]

Camping Facilities

- 18 single campsites each with a paved vehicle spur (20 ft. by 60 ft, where terrain allows) and a living space (1 fire ring, food locker, picnic table and tent pad) A host site designed for an RV (20 ft. wide by 60 ft. long vehicle spur) with water and septic facilities

- A potable water system, including source (well), underground distribution and water hydrants dispersed throughout the campground

- Two, 2-unit restroom buildings (1 flush and 1 vault model)

- Paved circulation roads

- A 30-PAOT amphitheater with bench seating and a large group fire ring

- Provide a standardized 4-panel entrance station kiosk per the specifications for “Campgrounds” in Section 3.3.1

Trailhead, Trails and Overlook Facilities

YCWA will develop the following facilities originating from the east end of the re-developed campground (Figure X).

- Day use trailhead consisting of:

  - A gravel parking area for 10 single vehicles with vehicle barriers;

  - An standardized 4-panel entrance station kiosk; and

  - A 2-panel interpretive display  with information about local wildlife (e.g., Red legged frog, bald eagle, and spotted owl) and local vegetation (e.g., ponderosa pine, white fir, Douglas fir, sugar pine, dogwood, tan oak, poison oak)

- A non-motorized shoreline loop trail (at least 48-in. wide tread, native surface) from the trailhead to a contour near the NMWSE around the Shadow Ridge peninsula

- An out-and-back, non-motorized interpretive trail (at least 48-in. wide tread, native surface) from the trailhead along the existing road to the top of the Shadow Ridge peninsula.  The interpretation will include 8 to 10 interpretive display stations each with a 1-panel interpretive display (12 in. by 18 in.) identifying specific local wildlife, vegetation and any other relevant site-specific information.

- A reservoir overlook atop the peninsula (at the end of the interpretive trail) consisting of:

  - A picnic area with 3 to 5 picnic sites (table only);

  - a 2-panel interpretive display  with information about the history of the valley before construction of the new dam, history of the old dam and area gold mining history; and

  - appropriate vegetation management and clearing to enhance the views of the reservoir (Moran Cove).

- A connector trail between Shadow Ridge Campground and trails and the Moran Road Day Use Area [ACTION: YCWA and FS have not agreed on this trail addition yet]

[YCWA will develop/insert a conceptual layout figure showing the improvements.]

Future Campground Expansion

YCWA will expand the campground by an additional 10 single campsites if the trigger is met based upon the site-specific monitoring at Shadow Ridge Campground detailed in Table 3.3-3 below.

Table 3.3-3.  Monitoring methods for triggering the 10-site expansion of Shadow Ridge Campground.

| INDICATOR | Season | Memorial Day through Labor Day holiday weekends |
| --- | --- | --- |
|  | Metric | Average peak season occupancy for non-holiday weekends (Friday & Saturday) |
|  | Conditions | The occupancy will only be calculated for days when the facility is open during the peak season. Campground host site is exempt from the occupancy calculation. |
| DATA COLLECTION | Method | Calculated daily occupancy from the daily campground reservation system records, including walk-ins |
|  | Frequency | Annually |
| TRIGGER | Threshold | 75% or above indicator occupancy is reached in 2 consecutive years or 2 years out of 3 year rolling period. |
| ACTIONS | If Trigger is Met | Develop a 10 campsite expansion with associated facilities and amenities. The Site Development Planning Process will begin in the calendar year following the year the trigger was met with 1 year of planning expected followed by site construction in the 2nd calendar year following the trigger being met. |
|  | If Trigger is Not Met | Continue with annual monitoring and data collection. |

If this trigger is met, then YCWA will construct the following additional camping facilities and amenities.

- 10 single campsites each with a paved vehicle spur (20 ft. by 60 ft, where terrain allows) and a living space with 1 fire ring, 1 food locker, 1 picnic table and 2 tent pads)

- An extension of the potable water system constructed during the initial 20-site development, including underground distribution and water hydrants dispersed throughout the  campsites.

- A 2-unit vault restroom building

- Paved circulation roads

3.4.3		Cottage Creek Picnic Area (YCWA/NFS/Private Land) [May want to re-name this facility as it is separate from Cottage Creek BL & CG. 10/16]

Within 2 years of license issuance[Year TBD. Discuss with overall schedule]and pending access easements from the private land owner along the access road to the site, YCWA will construct a new Forest Service Development Scale 3 day use area in T.18N., R.7E., Sec 24 with the following facilities and features: [After YCWA talks with Chy, we will confirm the Chy measures match the following measures. 3/14/16]

Parking Area

- Develop a gravel parking for 15 single vehicles with vehicle barriers [YCWA to check with Chy if pkg would be used for log landing or not. 3/14/16]

- Install a 2-unit vault restroom

- Install a facility identification sign and directional signage at the parking area; and along Yuba County Road 169 at the intersection with the facility access road (Forest Service Road 18N15)

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

Shoreline Day Use Area

- Develop 10 picnic sites each with a picnic table

- Develop an accessible shoreline access trail (approx. 200 to 300 ft.) to the normal maximum water surface elevation from the picnic area to the cove to the northwest of the picnic area

- Develop an access route (native surface) from the parking area to the picnic sites and start of the shoreline access trail

- Install buoys at the mouth of the cove indicating non-motorized watercraft only in the cove

- Install a 1-panel interpretive display with information about the history of the valley before construction of the new dam; history of the old dam; and area gold mining history.

Access Road [Need to add this road to Transportation Plan once the measure is agreed-upon]

- Provide basic improvements (i.e., vegetation clearing, shoulder work, drainage, etc.) to the existing access road (Forest Service Road 18N15) from the intersection with Yuba County Road 169 to the new parking area

- Install vehicle barriers (e.g., gate, boulders, etc.) to prevent vehicle access on the road beyond the parking area

- Install a gate at first intersection with the Forest Service property off County Road 169

### 3.4.4	Dark Day RV Dump Station (NFS Land)

[Pending percolation test at this site. 3/14/16]

Improvements and Other Actions

Within X years of license issuance[No agreement yet. Discuss with overall schedule], YCWA will construct a sanitary dump station for RVs on Dark Day Road (Figure X).  The facility will include the following facilities and features.

- A one-lane dump station with an 8,000-gal. septic tank with leach field, potable water hydrant, non-potable water tower for cleaning and an overhead light

- A one-way (15 ft. wide) paved circulation road.

- A turning lane on Dark Day Road for vehicles coming from the Marysville Road direction

- Provide a standardized 3-panel entrance station kiosk per the specifications for “Day Use Areas” in Section 3.3.1

[YCWA to insert the concept layout figure once developed and agreed-upon. YCWA 1/20/16]

### 3.4.5	Dark Day Entrance Station (NFS Land)

YCWA will include the existing entrance station building along Dark Day Road as a Project facility that supports the Dark Day recreation facilities.  The structure is located approx. 0.24 mi from the intersection with Marysville Road en route to the Dark Day Boat Launch, Campground and Picnic Area facilities.

## Other New Recreation Facilities Being Discussed

Oregon Creek Day Use Area (FS Proposal)

With the issuance of the new license, YCWA will take on the operation and maintenance responsibilities for this recreation site with the understanding that much of the use at this site is by locals displaced from the Bullards Bar recreation complex.

- Provide vegetation removal to facilitate boat pick up and drop off

- Provide access through gated area, for boat pick-up/drop-off.

- Maintain other existing facilities (restrooms, picnic areas, trash cans).

[ACTION ITEMS (4/11 RP meeting): 1) YCWA to inquire with county re: bridge reconstruction schedule; and 2) FS to review relicensing data related to this site re: project nexus]

Trail around Bullards Bar (FS Proposal)

Within 10 years of license issuance YCWA will construct and maintain a 24-36” wide trail around Bullards Bar, connecting with existing trails, facilities and periodically providing connector trails to nearby roads.  Trail will be suitable for pedestrian, equestrian and mountain bike activities.  Provide loop opportunities in the vicinity of campgrounds. [May need to examine phased options. 4/11]

Narrows Powerhouse (FS Proposal)

Within 2 years of license issuance YCWA will provide year round public access for river rafting and fishing opportunities including:

- Parking for 10 vehicles with trailers

- Single unit toilet

- A safe put-in spot for boats.  This includes 6 foot wide stairs or construction of a slide ramp with steps downstream of the stream gage weir.

- Appropriate signage

[ACTION ITEM (4/11 RP meeting): AW to inquire with State/UC re: road access & gate closure on Narrows 2 PH road, including for potential access for a 1-day flow study on the reach this year]

Highway 20 River Access Point (FS Proposal)

Within 2 years of license issuance YCWA will provide river ingress and egress for river rafting[ACTION ITEM (4/11 RP meeting): YCWA to inquire with county re: land ownership at the bridge]

## NYR Whitewater Boating Shuttle Service via Emerald Cove Marina (AW Proposal) [ACTION ITEM (4/11 RP meeting): AW to contact ECM re: providing shuttle service for NYR whitewater boating users]

[Relicensing Participants – at the 10/16/14 meeting, YCWA and participants agreed to develop a list of the PM&Es that are not in agreement for tracking purposes as we move forward with PM&E discussions.  As such, YCWA has developed the following list. YCWA 10/20]

## TRACKING LIST: PM&ES NOT IN AGREEMENT

- Reservoir Loop Trail - Develop a new trail circumnavigating New Bullards Bar Reservoir.

- West Shoreline Trail - Develop a new trail along the western shoreline of New Bullards Bar Reservoir, including trailhead facilities at the existing and FS-proposed facilities along the west shoreline (Cottage Creek Campground, Cottage Creek Picnic Area (new), Burnt Bridge Complex (proposed), Moran Road Day Use Area and Madrone Cove Boat-in Campground.

- Dam Overlook (YCWA land) – install picnic sites with ramadas and shoreline access

- Dark Day Boat Launch – re-align the access road from Marysville Road to the existing boat launch parking areas to safely accommodate traffic

- 7 Ball, 8 Ball, Rebel Ridge & Old Camptonville Road Trails & Trailheads – take over O&M and construct trailhead improvements.

- Oregon Creek Day Use Area - YCWA takes over O&M and provides access improvements.

- Vehicle & Trail Access Below New Bullards Bar Dam – provide access near base of dam.

- North Yuba River Above New Bullards Bar Reservoir - Provide subsidized shuttle service from North Yuba River whitewater run to the marina

- Lower Yuba River – develop river access facilities at: Narrows 2 Powerhouse; Parks Bar/Highway 20; Hammond Grove; Hallwood Avenue; and Daguerre Point (portage)

## 3.5	Master Implementation Schedule

[IMPORTANT - The master implementation schedule has not been agreed to yet.  Once the full scope of rehabilitation and enhancement projects is known, then YCWA and the Forest Service will revisit the overall schedule and prioritize projects across the license period.  9/10]

This section identifies the implementation schedule for the major rehabilitation and improvements at each existing recreation facility; and the implementation schedule for new recreation facilities (i.e., improvements).  The rationale for this approach is primarily the efficiency of the work, to avoid repeated rehabilitation efforts on the same facilities and the resultant significant cost savings.  Further, replacement of the underground water system is the single most impactful work project at each facility because the work would affect the most significant (and costly to replace) facilities and amenities within the recreation facilities – the circulation roads, restroom buildings and the septic and leach field systems.  As such, YCWA’s schedule was developed to complete the main water line replacement and then begin the process of rehabilitating the recreation facilities either concurrently or sequentially following water system replacement while still providing a phased approach to avoid the closure of multiple facilities at the same time.  This avoids repeating costly facility major rehabilitation work such as re-paving recently paved roads; moving or altering recently replaced restrooms; and/or re-aligning, extending or relocating recently replaced septic systems and leach fields that might occur if the underground water system work was completed after major rehabilitation of the recreation facilities.

YCWA recognizes that this approach may not precisely align with the priority of rehabilitation work, particularly for some of the older amenities (e.g., restrooms) based on the current condition of all the facilities and that it may require enhanced minor rehabilitation of these facilities until the major rehabilitation of the facilities can occur.  However, overall, YCWA’s believes this approach is ultimately the most efficient and practical approach to provide enhanced recreation facilities over the term of the license with the least disruption to the public overall (minimizes the impact and occurrence of closed facilities) and at significant cost savings to YCWA primarily by avoiding repeated major rehabilitation efforts at the same facilities.

Table 3.5-1.  Schedule of major and near-term rehabilitation and improvements of Project recreation facilities over the new license term.

| Specific Facility or Feature | Existing or New Facility | Year During New License1 [LEGEND: I=improvement / M=major rehabilitation/ D=decommission / Yellow = planning / Gray = construction] |
| --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| Decommission Frenchy Point Boat-In Campground | existing | D |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implement Education and Interpretive Material Strategy | new | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implement signage at Bullards Bar and Schoolhouse Trail | existing | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing restrooms2 at Schoolhouse Campground | existing | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing restrooms2 at Hornswoggle Group Campground (existing) | existing | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing restrooms2 at Dark Day Campground (existing) | existing | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing restrooms2 at Garden Point Boat-in Campground (existing) | existing | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing restrooms2 at Madrone Cove Boat-in Campground (existing) | existing | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing water delivery system, Segment 1 (Treatment Plant to Dark Day Rd) | existing | M | M | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Replace existing water delivery system, Segment 2 (Along Dark Day Road) | existing | M | M |  |  |  | M |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dark Day Boat Launch – developed boat ramp and existing parking area | existing | M,I | M,I | M,I | M,I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dark Day Boat Launch – new parking expansion [shifted to Yr. 5 construction] | new |  | I | I | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dark Day Picnic Area | existing | M,I | M,I | M,I |  |  | M,I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dark Day Campground | existing | M,I | M,I | M,I |  |  | M,I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sunset Vista Point | existing | M,I | M,I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Our House Diversion Dam | existing | I | I | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Colgate Powerhouse | new | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cottage Creek Campground, Phase II | new | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cottage Creek Picnic Area | new | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| West Shore Trail – Segment 1 (Cottage Creek Boat Launch to Cottage Creek Picnic Area) | new | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Shadow Ridge Campground and Trails | new |  |  | I | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Moran Rd Day Use Area | existing |  |  |  | M,I | M,I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| West Shore Trail – Segment 2 (Cottage Creek Picnic Area to Moran Rd) | new |  |  |  | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop electricity connection to Schoolhouse, Hornswoggle & Kelly Ridge RV campgrounds | new |  |  |  |  | I | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kelly Ridge RV Campground (including shower facility) [shifted to Yr. 9 construction] | new |  |  |  |  |  | I | I | I | I |  |  |  |  |  |  |  |  |  |  |  |
| RV Dump Station [shifted to Yr. 9 construction] | new |  |  |  |  |  | I | I | I | I |  |  |  |  |  |  |  |  |  |  |  |
| Schoolhouse Campground | existing |  |  |  |  |  |  |  | M,I | M,I | M,I |  |  |  |  |  |  |  |  |  |  |
| Hornswoggle Group Campground | existing |  |  |  |  |  |  |  |  | M,I | M,I | M,I |  |  |  |  |  |  |  |  |  |
| Garden Point Boat-In Campground | existing |  |  |  |  |  |  |  |  |  | M,I | M,I |  |  |  |  |  |  |  |  |  |
| Madrone Cove Boat-In Campground | existing |  |  |  |  |  |  |  |  |  | M,I | M,I |  |  |  |  |  |  |  |  |  |
| West Shore Trail - Segment3 (Moran Rd to Madrone Cove) | new |  |  |  |  |  |  |  |  |  | I? | I? |  |  |  |  |  |  |  |  |  |
| Cottage Creek Boat Launch – new parking expansion [remove from schedule; terrain prohibitive] | new |  |  |  |  |  |  |  |  | I? | I? | I? | I? |  |  |  |  |  |  |  |  |
| Cottage Creek Boat Launch - developed boat ramp and existing parking area | existing |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M | M | M | M |  |  |
| Replace the floating comfort stations/restrooms | existing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M | M |
| Dam Overlook3 | existing |  |  |  |  |  | M,I3 | M,I3 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Water treatment plant | existing |  | I | I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M | M |
| Water storage tanks | existing |  |  |  |  |  |  |  |  | M | M |  |  |  |  |  |  |  |  |  |  |
| Log Cabin Diversion Dam (no existing or proposed facilities) | no facilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

section 4.0

# Monitoring Program

[YCWA: More discussion is needed on this subject to perfect the monitoring.  We do not agree with the triggers set here. FS 4/8/]

This section describes the Project’s recreation-monitoring program.  The goals of the monitoring program are throughout the license period: 1) to help ensure that Project recreation facilities meet user needs (including providing users with quality recreation experiences), 2) ensure that recreation-use resource impacts are minimized[YCWA: the theoretical carrying capacity that was developed in the previous Ex R has never been validated through monitoring.  We are concerned about the experience being provided.  The carrying capacity is a tool towards that end and not an end unto itself. FS 4/8].  This monitoring program will begin the first year after license issuance and FERC approval of this Plan; however, specific elements are scheduled for differing intervals throughout the license term.

FERC requires a Form 80 Recreation Report every 6 years that includes (among other things for the Project), the current estimated annual day and overnight visits (in recreation-days); the number of fee and free recreation facilities; and the non-holiday weekend occupancies of various types of recreation facilities.  This monitoring program does not include YCWA’s Form 80 monitoring methods.  However, this Plan’s monitoring program is designed to collect and report recreation use monitoring parameters in coordination with the FERC Form 80 scheduling to provide the most consistent, comprehensive and useful reporting of recreation use over the new license term.

In this Plan, YCWA is proposing a three-part monitoring approach, including a facility occupancy element, reservoir boating capacity element and a social monitoring element. Each of these elements utilizes monitoring indicators and standards.  Indicators are quantifiable measures of important recreation-resource conditions.  Standards define the level of the indicators considered to be acceptable for the resource.  If monitoring shows that conditions exceed acceptable levels as defined by standards, an “impact problem” is said to exist, and appropriate management actions or development should be considered; and this Plan includes a section (Section 5.0) that details the actions and processes necessary when considering taking management action(s) or developing additional resources. [YCWA: we do not agree that exceeding 420 BAOT (by  itself ) is an impact problem, unless is accompanied by excessive perception of crowding or safety issues. FS 4/8]

Each of the three monitoring elements and their associated indicators, standards and data collection methods are described below.

## 4.X	Annual Review of Project Recreation Facility Condition

[This section was moved from Section 3.2 to here. Once the “Monitoring” section is revised, then this section will be located and numbered accordingly. 7/18]

Annually, YCWA will evaluate the current condition of each of the Project recreation facilities during an annual condition assessment.  This assessment will occur following Labor Day but no later than November 15 of each year; and will include appropriate Forest Service staff for facilities on NFS land.  Determinations for this condition evaluation will ultimately be made by YCWA on YCWA land and the Forest Service on NFS land.

The primary purpose of this annual condition assessment is to identify facilities with critical or minor rehabilitation needs so that YCWA may schedule this work into its near-term annual budgets.  At each annual condition evaluation, YCWA on YCWA land and the Forest Service on NFS land will identify facilities that fall into one of the three following minor rehabilitation need categories:

- Priority 1 Work (Immediate) – when a facility or feature requires minor rehabilitation work immediately or prior to opening the facility in the following year.

- Priority 2 Work (Within Next Calendar Year) – when a facility or feature requires minor rehabilitation work by the end of the following calendar year.

- Priority 3 Work (Beyond the Next Calendar Year) – when a facility or feature appears to need minor rehabilitation in the near-term, but beyond the next calendar year.

[YCWA/FS to research/identify an example form for the condition assessment. 7/18]

In addition, YCWA and the Forest Service will identify any resource impacts at the recreation facilities during the annual condition evaluations.

The secondary purpose is to identify if the schedule for major rehabilitation of a facility (see Table 3.5-1) is still on target or if it should be moved up or back.  The criteria for re-prioritization or re-scheduling will depend on the amount and type of use, current Forest Service recreation facility policy, latest condition of facilities, effects on surrounding areas, and other factors.   The major rehabilitation schedule may also be updated at other times, with Forest Service approval for facilities on NFS land, after consultation during the Annual Recreation Coordination Meeting.  YCWA will file with FERC any changes to the schedule for major rehabilitation of a facility as identified in Section 3.5 of this Plan.

## 4.1	Facility Occupancy Element

[YCWA: Additional discussion is needed on triggers.  Although the FS agrees with the need for monitoring use & occupancy, we disagree with these trigger and numerous facilities are needed in the near term (not triggered), because the sites are currently so heavily occupied. FS 4/8]

YCWA will schedule the design, construction or reconstruction of any existing or proposed facilities with the implementation of the new license.  The exception to this is the Shadow Ridge Complex which will be implemented based on the following triggers:

Facility indicators focus on occupancy rates at developed Project recreation facilities; and specifically developed campgrounds and day use facilities.  Campsite occupancy is monitored for campgrounds, and picnic site and parking area occupancy (where applicable) are monitored for day use facilities.  A facility’s occupancy rate is calculated by dividing the number of occupied sites by the number of sites at the facility (only when a facility is open and excluding host sites); and is expressed as a percentage from 0-to-100.  Overflow use is not included in the occupancy calculation of a recreation facility.

### 4.1.1	Campground Occupancy Methods

Each year, YCWA will calculate the occupancy for all Project campgrounds by using the camping reservation system records since all campgrounds are on a reservation system.  YCWA will begin collecting this data in the first year after license issuance.  The detailed monitoring program and trigger groupings for Project campgrounds are identified in Table 4.1-1 and 4.1-2, respectively.

Table 4.1-1.  Monitoring indicators, standards and data collection methods for Project campgrounds.

| Camp-grounds | Indicator Season | Memorial Day through Labor Day holiday weekends |
| --- | --- | --- |
|  | Indicator Occupancy | Average peak season occupancy for non-holiday weekends (Friday & Saturday) combined for a trigger grouping |
|  | Indicator Conditions | The occupancy will only be calculated for days when the facility is open during the peak season. Campground host sites are exempt from the occupancy calculation. |
|  | Data Collection | Method | Calculated daily occupancy from the daily campground reservation system records, including walk-ins |
|  |  | Frequency | Every year |
|  | Trigger Threshold | 75% or above indicator occupancy is reached in any 3 consecutive years out of a 6-year rolling period (or 4 out of 6 years). Note: it is not necessary to wait for a complete 6 years if the trigger is met sooner. |
|  | Actions if Trigger is Met | Move to Required Actions for Future Facility Development (refer to Section 5.1.1). |
|  | Action if Trigger is Not Met | Continue with annual monitoring and data collection. |

Table 4.1-2.  Trigger groupings for Project campgrounds.

| Grouping | Facility Name | Campsite Capacity [capacities will need to be updated per final agreed-upon proposals] |
| --- | --- | --- |
| Family Campgrounds | Schoolhouse Campground | 69 (+13 sites w/ removal of 13 doubles) sites |
|  | Dark Day Campground | 12 sites |
| Group Campgrounds [YCWA we do not agree with grouping group campgrounds with small group (aka multi-family) campgrounds. FS 4/8] | Hornswoggle Group Campground | 8 sites |
|  | Cottage Creek Group Campground | 4 sites |
| Boat-in Campgrounds | Garden Point Boat-in Campground | 21 sites |
|  | Madrone Cove Boat-in Campground | 10 sites |

### 4.1.2	Day Use Facility Occupancy Methods

Every 6 years concurrent with the FERC Form 80 monitoring year, YCWA will collect recreation occupancy at the day use facilities using an observation survey.  The day use facilities include day use areas, vistas, overlooks, picnic areas, and boat launches.  During each observation survey, YCWA will record the number of observed “at-one-time” occupied parking spaces and occupied picnic sites, where applicable.  YCWA will conduct the first observation survey of the new license in the year indicated as the first FERC Form 80 Recreational Use Report monitoring year scheduled after new license issuance.  [NPS DLA Comment: We believe that the use of spot observation of occupancy of parking spaces and picnic tables does not fully capture the totality of day use on the Project, especially at dispersed sites on the NBBR shoreline and trail use.  It will not result in credible triggers for expansion and redevelopment.]

The detailed monitoring program and trigger groupings for Project day use facilities are identified in Table 4.1-3 and 4.1-4, respectively.

Table 4.1-3.  Monitoring indicators, standards and data collection methods for Project day use facilities.

| Day Use Facilities | Indicator Season | Memorial Day through Labor Day holiday weekends |
| --- | --- | --- |
|  | Indicator Occupancy | Average peak season occupancy for non-holiday Saturdays combined for a trigger grouping |
|  | Indicator Conditions | The indicator occupancy will only be calculated for days when the facility is open during the peak season. |
|  | PHASE 1 MONITORING |
|  | Data Collection | Method | On-site observations |
|  |  | Frequency | Every 6th year (concurrent with the Form 80 cycle) on each non-holiday Saturday |
|  |  | Period of Day | Between 10:00 a.m. and 5:00 p.m. |
|  | Trigger Threshold | 95% or above the indicator occupancy [YCWA: the FS does not concur with this. Further, if the occupancy rates are anywhere near this high, there is no need for phase 2 monitoring. FS 4/8] |
|  | Action if Trigger is Met | Conduct Phase 2 Monitoring (monitoring in the next three consecutive years) |
|  | Action if Trigger is Not Met | Continue with Phase 1 monitoring every 6th year (concurrent with the Form 80 cycle) |
|  | PHASE 2 MONITORING |
|  | Data Collection | Method | On-site observations |
|  |  | Frequency | Two consecutive years following the Phase 1 monitoring year on each non-holiday Saturday. 2nd Year Exception: if the trigger is met in the 1st of the 2 additional monitoring years, then monitoring is not needed in the 2nd year (see Trigger Threshold below) |
|  |  | Period of Day | Between 10:00 a.m. and 5:00 p.m. |
|  | Trigger Threshold | 95% or above the indicator occupancy in at least 1 of the 2 years |
|  | Actions if Trigger is Met | Move to Required Actions for Future Facility Development (refer to Section 5.1.1). |
|  | Action if Trigger is Not Met | Return to Phase 1 monitoring |

Table 4.1-4.  Trigger groupings for Project day use facilities and overflow parking area (picnic sites and parking spaces). [YCWA: the FS does not agree with the “Day Use Area” grouping.  Each of the sites serve very different segment of the public and should not be grouped.  Furthermore, due to the transient nature of use, it is unlikely the Dam overlook would be full for more than a short amount of time Each of these should be their own group.  However, the new Cottage Creek and Dark Day picnic can be grouped together. FS 4/8]

| Grouping | Facility Name | Current or Proposed Indicator Capacity |
| --- | --- | --- |
|  |  | Picnic Sites | Parking Spaces |
|  |  |  | Single | Double |
| Day Use Areas | Dark Day Picnic Area | 10 | 25 | not applicable |
|  | Sunset Vista Point | 3 | 20 | not applicable |
|  | Dam Overlook | not applicable | 10 | not applicable |
|  | Moran Road Day Use Area | not applicable | 8 | not applicable |
| Boat Launches | Cottage Creek Boat Launch | not applicable | 130 | 79 |
|  | Dark Day Boat Launch | Main | not applicable | 39 | 64 |
|  |  | Overflow | not applicable | 18 | 55 |
| Undeveloped Sites1 | Our House Diversion Dam | not applicable | 25 | not applicable |

1 	Log Cabin Diversion Dam is excluded from the “Undeveloped Sites” grouping since the diversion dam access road is gated and does not permit vehicle access to the site.

## 4.2	Reservoir Boating Capacity Monitoring Element

### 4.2.1	Background

#### 4.2.1.1	Existing Reservoir Boating Capacity Threshold

In the 1993 Revised Exhibit R, YCWA and the Forest Service established a theoretical water surface carrying capacity of 420 boats-at-one-time (BAOT) (YCWA 1993).  A boat is any motorized watercraft, which at New Bullards Bar Reservoir generally consists of houseboats, power boats (ski boats, wakeboard boats, fishing boats, etc.) and personal watercraft (or jet skis). The design carrying capacity of 420 BAOT was developed using a blend of three water recreation opportunity spectrum (WROS) settings, including: 1) Urban Natural WROS (144 BAOT capacity); 2) Rural Natural WROS (180 BAOT capacity); and 3) Semi Primitive WROS (96 BAOT capacity) (Reclamation 2004). [YCWA: Include table 6.2discussion & explanation   from Ex R to help future managers understand the logic. FS 4/8]  The 1993 Exhibit R acknowledged that 420 BAOT was a conservative approach and it was intended that this capacity would be validated through LAC monitoring.  However, this validation was never completed.

[NPS DLA Comment: We believe that the carrying capacity of the NBBR at 420 BOAT should be revisited.  The capacity tends to dictate much of the day use facility capacities (parking for boat trailers, individual vehicles, etc.).  Vehicle parking at both boat ramps is known to be a problem at both the marina and Dark Day on weekends and other peak periods.  Less than 25% of recreation survey respondents indicated that crowding on the reservoir was an issue.  So it is quite possible that the reservoir is capable of accommodating more boats/users and boat ramp and parking facilities may well need to be expanded accordingly.]

#### 4.2.1.2	Recent Trends

Historically, the Forest Service has been monitoring the number of BAOT on the reservoir by surveying the number of BAOT during selected holiday and non-holiday weekends.  A summary of these observations from 2002 through 2012 are provided in Table 4.2-1 below.

From 2002 through 2012, the theoretical capacity was exceeded in seven of the eleven years on a total of nine days in these eleven years.  However, of note, the exceedance days were all holidays, except for 2010 which was a non-holiday weekend day.  Given the typical high volume of recreation use at most recreation areas in California on summer holidays and the common exceedance of other facility capacities on holiday weekends (namely campgrounds and boat launch parking areas), it is reasonable to expect the design capacity exceedance trend to continue on holidays.

Table 4.2-1.  Peak number of boats-at-one-time, vehicles-at-one-time and camping units occupied in a day (2002-2012).

[YCWA - Add a column for average # BAOT on weekends. FS 4/8]

[YCWA - we believe you have the “no data” info.  The same form for counting has been used for year.  If we have not provided you with this data, please let Heather know. FS 4/8]

| Year | Boats-At-One-Time (BAOT) | Number of Days that Exceeded the Capacity (420 BOAT) |
| --- | --- | --- |
|  | Total | Houseboats1 | Other1 | Total | Holiday | Non-Holiday |
| 2002 | 453 | no data | no data | 2 | 2 | 0 |
| 2003 | 425 | no data | no data | 2 | 2 | 0 |
| 2004 | 474 | no data | no data | 1 | 1 | 0 |
| 2005 | 410 | no data | no data | 0 | 0 | 0 |
| 2006 | 424 | no data | no data | 1 | 1 | 0 |
| 2007 | 452 | no data | no data | 1 | 1 | 0 |
| 2008 | 403 | no data | no data | 0 | 0 | 0 |
| 2009 | 404 | no data | no data | 0 | 0 | 0 |

Table 4.2-1.  (continued)

| Year | Boats-At-One-Time (BAOT) | Number of Days that Exceeded the Capacity (420 BOAT) |
| --- | --- | --- |
|  | Total | Houseboats1 | Other1 | Total | Holiday | Non-Holiday |
| 2010 | 421 | no data | no data | 1 | 0 | 1 |
| 2011 | 397 | 58 | 350 | 0 | 0 | 0 |
| 2012 | 453 | 45 | 408 | 1 | 1 | 0 |
| Average | 429 | 52 [Is this maximum or average? FS 4/8] | 379 [Is this maximum or average? FS 4/8] | 0.8 | 0.7 | 0.1 |

1 	Only the total BAOT counts were available from the Forest Service for 2002 through 2010.  A breakdown of the types of boats and the counts by day were only available from the Forest Service for 2011 and 2012.

Table 4.2-2 shows a more detailed summary of the BAOT counts for 2011 and 2012 by day type.  For the two-year period, only one exceedance day occurred in 2012 (453 BOAT or 108% of theoretical capacity).  As discussed above, the maximum holiday BAOT were near exceeding (95% in 2011) or exceeded (108% in 2012) the theoretical capacity.  However, the non-holiday maximum BAOT was 79 percent (333 BAOT) and 81 percent (341 BAOT) of the theoretical capacity, which demonstrates that some additional reservoir boating capacity, at least in the near-term, is available on non-holiday weekend days.

Table 4.2-2.  Average, minimum and maximum BAOT and percent of boating capacity by day type for 2011 and 2012.

| Day Type | Statistic | 2011 BAOT Data (16 survey days) | 2012 BAOT Data (17 survey days) |
| --- | --- | --- | --- |
|  |  | Number | Percent of Theoretical Capacity | Number | Percent of Theoretical Capacity |
| All Days [Is this truly all days or all weekend days? FS 4/8] | Average | 259 | 62% | 291 | 69% |
|  | Minimum | 63 | 15% | 164 | 39% |
|  | Maximum | 397 | 95% | 453 | 108% |
|  | Exceedance Days | 0 | -- | 1 | -- |
| Holiday Days | Average | 296 | 71% | 321 | 76% |
|  | Minimum | 152 | 36% | 164 | 39% |
|  | Maximum | 397 | 95% | 453 | 108% |
|  | Exceedance Days | 0 | -- | 1 | -- |
| Non-Holiday Weekend Days | Average | 242 | 58% | 279 | 66% |
|  | Minimum | 63 | 15% | 222 | 53% |
|  | Maximum | 333 | 79% | 341 | 81% |
|  | Exceedance Days | 0 | -- | 0 | -- |

### 4.2.2	Reservoir Boating Capacity Monitoring Methods

Reservoir boating capacity monitoring will focus on the total BAOT use on non-holiday weekends.   These methods are generally consistent with the methods from the existing license, except YCWA proposes to collect the data only on non-holiday weekends (Saturdays) and every 3 years (concurrent with the FERC Form 80 cycle) rather than annually.  YCWA chose the six-year interval since the recent peak BAOT counts on non-holiday weekends in 2011 and 2012 indicate that nearly 20 percent of theoretical capacity or 84 BAOT is available for boating use and doesn’t warrant annual data collection.  YCWA will conduct the first reservoir boating capacity in the same year and concurrent with the day use facility occupancy observation survey (i.e., in the year indicated as the first FERC Form 80 Recreational Use Report monitoring year scheduled after new license issuance).

The reservoir boating capacity monitoring methods, including indicators, standards and data collection methods are identified in Table 4.2-3.

Table 4.2-3.  Monitoring indicators, standards and data collection methods for New Bullards Bar Reservoir boating capacity.

| Indicator Season | Memorial Day through Labor Day holiday weekends |
| --- | --- |
| Indicator | Total BAOT on non-holiday weekends (Saturdays) [YCWA: We need to discuss what information will be useful. One time/ year totals or maximums is not useful info. We re thinking we would like to know if we are exceeding on at least 50% of the weekends. FS 4/8] |
| PHASE 1 MONITORING |
| Data Collection | Method | On-site observations of BAOT, as follows: Boat Trailers Number of observed boat trailers parked at Cottage Creek and Dark Day boat launch parking areas, including overflow areas Number of observed empty boat trailers parked at Project campgrounds (excluding boat-in campgrounds), including overflow areas Houseboats Number of unoccupied, but rented houseboat moorings Number of rental houseboat reservations, including any “walk-ins” Day Use Boats and Slips Number of rental day use boat reservations, including and “walk-ins” Number of unoccupied, but rented boat slips at the marina Total BAOT per Day: calculated by summing all six numbers above |
|  | Frequency | Every 6th year (concurrent with the Form 80 cycle) on each non-holiday Saturday [FS wants it every year] |
|  | Period | Between 1:00 p.m. and 5:00 p.m. |
| Trigger Threshold | Meets or exceeds the theoretical capacity of 420 BAOT on New Bullards Bar Reservoir |
| Action if Trigger is Met | Conduct Phase 2 Monitoring (monitoring in the next consecutive year). |
| Action if Trigger is Not Met | Continue with Phase 1 monitoring every 6th year (concurrent with the Form 80 monitoring year). |
| PHASE 2 MONITORING |
| Data Collection | Method | On-site observations of BAOT (same data collection methods as Phase 1) [YCWA: if we are going to have Phase 2 monitoring of BAOT, we also want Phase 2 perception of crowding monitoring on the same dates as the Phase 2 BAOT monitoring. This will help validate the capacity. There is no reason to count boats if we do not know if the number of boats is actually causing a crowding issue. FS 4/8] |
|  | Frequency | Two consecutive years following the Phase 1 monitoring year on each non-holiday Saturday 2nd Year Exception: if the trigger is met in the 1st of the 2 additional monitoring years, then monitoring is not needed in the 2nd year (see Trigger Threshold below) |
|  | Period | Between 1:00 p.m. and 5:00 p.m. |
| Trigger Threshold | Meets or exceeds the theoretical capacity of 420 BAOT in at least 1 of 2 years |
| Actions if Trigger is Met | Move to Required Actions in Section 5.1.2. |
| Action if Trigger is Not Met | Go back to Phase 1 monitoring every 6th year (concurrent with the Form 80 monitoring year). |

## 4.3	Social Monitoring Element

Social indicators and standards measure interaction between recreation users and user acceptability levels with Project recreation facilities and management over the term of the license.  These indicators will be measured using a short, focused recreation user survey performed every 6 years throughout the license period (concurrent with alternate Form 80 monitoring years).  Social indicators to be monitored include perceived crowding of land and reservoir water surface areas and conflict between user groups.

### 4.3.1	Social Monitoring Indicators and Standards

#### 4.3.1.1	Perceived Crowding

Researchers have developed a relatively simple measure of perceived crowding (Heberlein & Vaske 1977).  The question asks people to indicate how crowded the area was at the time of their visit.  Responses are given on the scale below:

1	2	3	4	5	6	7	8	9

Not at all	  Slightly	       Moderately	   	Extremely

Crowded	 Crowded	       Crowded	     	Crowded

This measure is simple and easy to apply.  Two of the nine scale points on the crowding scale label the situation as uncrowded, while the remaining seven points label it as crowded (to some degree).  The scale can be analyzed from various perspectives, but has traditionally been collapsed into two variables (not crowded versus any degree of crowding), which is the method used for this monitoring program.  Five distinct categories of crowding have been identified when the scale was collapsed into the two variables (i.e., uncrowded versus crowded) (Shelby et al., 1989).

- Under 35% - No crowding: Relatively unique low-density experiences

- 36 to 50% - Low normal: Unlikely to be a problem

- 51 to 65% - High normal: experiences approaching capacity

- 66 to 80% - Over capacity: management probably needed

- Over 80% - Greatly over capacity: manage for high density or a sacrifice area

Future monitoring will measure weekday and weekend crowding at Project recreation facilities, reservoir shoreline, and reservoir water surface areas.  This will provide managers with information as to whether the crowding issue is facility-based (i.e., indicating there may be a need for additional boat launch facilities), is associated with the social capacity of the reservoir’s water surface area (i.e., indicating building additional boat launch facilities would not be advisable), or shoreline (i.e. indicating that, perhaps, providing new shoreline facilities would not be advisable or, perhaps, new facilities should be provided to help spread use out along the usable shoreline area.

#### 4.3.1.2	Conflicts or Problems with Other Recreation Users

Conflicts or problems with other recreation users refer to the proportion of users that report these incidents during their trips on a user survey.  Typical survey questions to assess conflict includes:

- Did you or your group experience any problems with other recreation users during your current visit to this facility or area?

- If you had problems, please identify the other group and describe the problem.

### 4.3.2	Social Monitoring Methods

#### 4.3.2.1	Detailed Methods

Every 12 years corresponding with the FERC Form 80 monitoring year, YCWA will conduct a recreation user survey at all Project developed recreation facilities and undeveloped recreation sites.  YCWA will conduct the first user survey of the new license in the first full year indicated as the scheduled FERC Form 80 Recreational Use Report monitoring year after new license issuance.  The detailed methods for the social monitoring, including indicators, standards and data collection methods are identified in Table 4.3-1.

Table 4.3-1.  Social monitoring indicators, standards and data collection methods for Project campgrounds.

| Indicator Season | Memorial Day through Labor Day holiday weekends |
| --- | --- |
| Indicators | Perceived crowding [YCWA: clarification is needed so that facility crowding info is not confused with lake surface crowding. FS 4/8] Conflicts between users |
| Indicator Conditions | None |
| Data Collection | Method | User survey visitor responses to crowding and conflict questions (as described in Section 4.3.1) |
|  | Frequency | Every 6 years (concurrent with Form 80 monitoring year) for all non-holiday Saturdays |
|  | Timing | Between 1:00 p.m. and 5:00 p.m. |
| Trigger Threshold | Perceived crowding: > 51% of land-based visitors or reservoir boaters surveyed reporting crowding of 3 or higher on 9-pt. scale on user surveys over the survey season. Conflict between Users: > 20% of visitors surveyed reporting a conflict with other users over the survey season |
| Actions if Trigger is Met | Move to Required Actions in Section 5.1.3. |
| Action if Trigger is Not Met | Continue with every 6-year monitoring and data collection [YCWA: if crowding triggers are exceeded, perform phase 2 monitoring of crowding and number of BAOT for next 2 years to help validation of BAOT capacity. (During a very dry year, high crowding numbers, may not be indicative of social capacity of the lake during normal water years. FS 4/8] |

#### 4.3.2.2	User Survey Development and Content

The purpose of the user survey is not only to collect the social indicator information described in Section 4.3.1 above, but also to collect other pertinent recreation visitor information.  The other recreation information includes: 1) general baseline recreation visitor information such as group size, vehicle and boat data, primary and overall recreation activity participation, and visitor’s primary residence zip code; and 2) angler information such as the quality of the angling experience and species caught to help inform YCWA’s New Bullards Bar Reservoir Fish Stocking Plan.

YCWA in collaboration with the Forest Service will develop a short, focused recreation survey instrument that specifically addresses the three elements above.  YCWA will provide the Forest Service a draft monitoring survey instrument and methodology for review and comment at least 90 days prior to implementation.  The target number of survey interviews for each Project reservoir will be based on relicensing study results, the most recent FERC Form 80 use report, and other relevant, available recreation use information.

[FS DLA Comment: We recommend that all aspects of the recreation survey (including questionnaire) be completed every 6 years.  We recognize that the questionnaire may be quite focused during some cycles, if change in recreation use is not rapid.  However, it is widely recognized that substantial changes in recreation use, activities, motivations, and other related items can happen in a short span of time (as evidenced at New Bullards Bar in the late 1980’s). These trends are important to recognize and track so that adjustments in management strategies can be made in order to prevent the degradation of either resource conditions or recreation experiences.  As such, the FS completes the National Visitor Use Monitoring surveys every 5 years.  This is consistent with recommendations by recreation planners and researchers, such as Glenn Haas who recommends updating recreation plans every 5-10 years.   The change over time of visitor attitudes, preferences, use patterns, experience, and capacity may require modifications to the management of recreation within the Project area. This form of information gathering is aimed at optimizing use of the recreation sites while mitigating Project-related impacts within and adjacent to Project-affected areas.]

## 4.4	Summary of Monitoring Methods by Facility

Table 4.4-1 indicates the type(s) of monitoring that YCWA will conduct at each facility.

Table 4.4-1.  Type of monitoring by Project reservoir and site1 including the existing maximum site capacities (where applicable).

| Type of Facility | Recreation Facility or Site | Monitoring Method |
| --- | --- | --- |
|  |  | Campground Occupancy (Annual) | Day Use Facility Occupancy Observation Survey (Every 6 years) | Reservoir Boating Capacity Observation Survey (Every 3 years) | Recreation User Survey (Every 6 years) |
| NEW BULLARDS BAR RESERVOIR |
| Campgrounds | Schoolhouse Campground | X | X1 (overflow parking area) | X | X |
|  | Dark Day Campground | X |  | X | X |
|  | Hornswoggle Group Campground | X |  | X | X |
|  | Cottage Creek Group Campground | X |  | X | X |
|  | Garden Point Boat-in Campground | X |  |  | X |
|  | Madrone Cove Boat-in Campground | X |  |  | X |
| Day Use Areas | Dark Day Picnic Area |  | X |  | X |
|  | Sunset Vista Point |  | X |  | X |
|  | Dam Overlook |  | X |  | X |
|  | Moran Road Day Use Area |  | X |  | X |
| Boat Launches | Cottage Creek Boat Launch |  | X | X | X |
|  | Dark Day Boat Launch | Main |  | X [count boat launches ever 3 years along with BAOT] | X | X |
|  |  | Overflow |  | X | X | X |
| Recreational Trails | Bullards Bar Trail |  | X (Sunset Vista Point) |  | X3 |
|  | Schoolhouse Trail |  | X4 |  | X3 |
| DIVERSION DAMS |
| Undeveloped Recreation Sites | Our House Diversion Dam |  | X |  | X |
|  | Log Cabin Diversion Dam |  | X5 |  | X5 |

1 	The observation survey at Schoolhouse Campground will be conducted only at the overflow parking area. [This footnote is confusing.  Is this count of overflow camping to be done annually. FS 4/8]

2 	Bullards Bar Trail does not have any exclusive trailhead parking areas. Rather, parking for trail users is co-located at day use and boat launch facilities, which will be addressed via observation and user surveys at the co-located facilities, including Sunset Vista Point, Dark Day Picnic Area and Dark Day Boat Launch.

3 	Trail users will not be surveyed directly, but rather through surveys administered at the facilities co-located at or near the trails.

4 	Schoolhouse Trail has one exclusive trailhead parking area (proposed new per this Plan) located at Schoolhouse Campground.

5 	At Log Cabin Diversion Dam, YCWA will administer the observation survey and user survey at/near the locked gate at the top of the access road and junction with Highway 49.  YCWA will not travel to the diversion dam.

## 4.5	Monitoring Reporting

YCWA will prepare recreation monitoring report every 6 years, to coincide with the year that FERC Form 80 monitoring reports are due to the FERC.  The recreation-monitoring report described in the Recreation Facilities Plan will be in addition to the FERC-required Form 80 reports.  The recreation monitoring report will summarize the data for the current monitoring period and, if appropriate, make management recommendations if monitoring indicators exceed established standards.  Facility occupancy information will be presented on a weekly basis showing weekend occupancies and, when available, weekday occupancies. In addition, for trigger (standard) monitoring purposes, non-holiday weekend occupancy during the peak recreation season (Memorial Day to Labor Day holiday weekends) and resource impact information will be presented. [YCWA - what resource impact information is being collected? FS 4/8]

For Project recreation facilities located on NFS and YCWA lands, YCWA will provide this information electronically to the Forest Service in spreadsheet format. Every 6 years the monitoring report will also contain results from the Recreation User Survey.  Monitoring reports may include suggested improvements, as appropriate, based on the monitoring results.  YCWA will provide the 6--year monitoring reports to the Forest Service for review and comment; and, for NFS lands, gain concurrence for any proposed changes to the Project facilities that are proposed based on monitoring results.

In addition to the comprehensive 6- year monitoring reports, YCWA will also compile a basic campground occupancy summary report and provide it to the Forest Service a minimum of 30 days prior to the Annual Recreation Coordination Meeting (refer to Section 6).  The summary report will provide the campground occupancy information on a weekly basis by day type, and include the raw occupancy data from the concessionaire.

For facilities on NFS land, YCWA shall provide a draft of the following final reports 
(Table 4.5-1) to the Forest Service and other applicable agencies, as appropriate, and request a response on the draft report within 30 days.  In addition, YCWA will meet with the Forest Service and any other applicable land management agencies during the review period to discuss potential reasonable resource management measures on the respective land management agency’s lands based on the report results.  YCWA shall file the following reports, including evidence of consultation, with FERC concurrent with the next Form 80 Report filing (the Recreation Resources Report in compliance with the regulations at 18 Code of Federal Regulations section 8.11, or as amended).  YCWA shall implement those measures approved by FERC.

Table 4.5-1.  Summary of monitoring reporting frequency and information.

| Reporting Frequency | Summary of Information to be Contained in Monitoring Reports |
| --- | --- |
| Annually | Summary of previous year’s campground occupancy indicator information. The data will be summarized by week and day type. Raw data from the concessionaire’s occupancy/reservation records. |
| Every 6 Years (concurrent with Form 80 reporting) | Summary of previous six years of Project recreation occupancy indicator information. The data will be summarized by week and day type and include the associated occupancy rates at each facility. Identification of existing Project facilities and the capacity of these facilities. Summary of previous six years of reservoir boating capacity data and reservoir levels on days counts were conducted. Summary of recreation observation survey indicators and other data collected during the previous year, including VAOT and PAOT information. Summarize monitoring results in relation to established triggers and address any changes in trends (including changes in peak season) since previous reports, including initial relicensing studies. User and resource conflicts. Outstanding health and safety issues. Summary of law enforcement input and incidents, emergency services (including fire) input and incidents, and lake surface accident information collected annually for the previous 6 years from the sheriff department, Forest Service and any other readily available sources. New or modified management actions (increased patrols, additional sanitation facilities, closure orders, etc.) proposed to address concerns identified in report. Six-year schedule for major rehabilitation, reconstruction, new construction and proposed facility changes based on any mandated updated guidelines. |

Table 4.5-1.  (continued)

| Reporting Frequency | Summary of Information to be Contained in Monitoring Reports |
| --- | --- |
| Every 6 Years (concurrent with Form 80 reporting) | Results of visitor surveys. Changes in use type, volume, group size, duration of stay, other use pattern and trends. Kinds and sizes of recreational vehicles (i.e., trailer, RV). User perceptions of crowding both at facilities and along shoreline and water surface. Perception of crowding data, boating capacity, lake surface accidents and reservoir levels from the current and all previous surveys (starting in 2012) to allow managers to understand trends and relationships of boating density to crowding and safety. Kinds, quality, quantity, and range of recreational opportunities visitors are engaging in. Preferences in recreation activities and amenities. Summarize the most current regional and statewide trends in recreation based on publicly available surveys and reports. |

Page Left Blank

section 5.0

# Future Facility Development and Management Action

## 5.1	Required Actions When Triggers Are Met

### 5.1.1	Facility Occupancy

When a facility occupancy trigger is met in Section 4.1.1 (Table 4.1-1), the following actions will be undertaken by YCWA.

- Required Action 1: YCWA will complete a Suitability-Feasibility Analysis (Section 5.1.1.1) within one calendar year after the year the trigger is met.

- Required Action 2:

  - Start the planning process for a new or expanded facility (see Section 3.2.2 of the Plan) immediately after  the Suitability-Feasibility Analysis is completed, if site development is determined to be suitable and feasible

#### 5.1.1.1	Suitability-Feasibility Analysis

The purpose of the suitability-feasibility analysis is to determine if site development is suitable and feasible at New Bullards Bar Reservoir or the Project diversion impoundments once an occupancy trigger has been met.  :

[YCWA: We do not thing this step is needed.  We know all that we are proposing is practical, reasonable, w/in the ROS and LMP.  If we did not think is was reasonable, we would not propose it.  However, there is a need to address appropriate resource surveys, regulatory consultation  as discussed in Section 3.2. FS 4/8]

[YCWA: re: footnote 25: why would permitted houseboats be increased? FS 4/8]

YCWA on YCWA land, and the Forest Service on NFS land, will make the final determination as to whether a proposed development is considered suitable and feasible.  Once a new or expanded development is deemed suitable and feasible, the recreation improvement planning process (as guided by Section 3.2 of the Plan) will begin.

If site development is not suitable or feasible, agreed upon actions and policies to manage recreation use levels at the reservoirs will be implemented. Examples of actions and policies to manage recreation use levels, that will be implemented when development is not suitable or feasible, include:

- Educating visitors about other regional day-use areas and campgrounds.

- Implementing more on-site management.

Implementation of these management actions or policies could also be used to alleviate management issues that often arise as occupancy levels near full capacity.

### 5.1.2	Reservoir Boating Capacity

YCWA will utilize the following threshold framework to trigger management action to reduce the number of BAOT on New Bullards Bar Reservoir.

- Required Action. If the theoretical boating capacity is exceeded in monitoring years (as defined in Section 4.1.2.2), then YCWA and the Forest Service will meet to review densities data in relation to water surface acreage, trends in perception of crowding on the lake surface, conflicts, and safety issues.  If this information indicated that boat densities are creating a significant negative impact on the recreation experience YCWA and the Forest Service will develop strategies for reducing the number of boats on New Bullards Bar Reservoir.  If boat densities over 420 in normal water years are not creating crowding, conflict and safety issues, the FS and YCWA will adjust the theoretical capacity to reflect an increased capacity.  This meeting will occur no later than April of the year after the exceedance year.

The rationale for this monitoring threshold is three-fold.  First, the reservoir boating capacity was developed by YCWA and the Forest Service to limit the potential for conflict and crowding on the reservoir and also provide a range of reservoir boating opportunities.  Based on the 2012 surveys, currently the lake surface of New Bullards Bar provides a uniquely uncrowded experience on most non-holiday weekends.  It is important to monitor this use in order to understand the relationship between boat densities and the recreation experience, to minimize the potential for reservoir boating conflict and crowding, and to understand the trends in the types of boats on the reservoir (i.e., houseboats versus other boats).

Second, there is a link between size of land-based facility development and reservoir boating use.  Specifically, new or expanded boat trailer parking areas potentially have a direct link to increases in the number of boats on the reservoir (potentially as high as the same number of additional spaces provided).   Further, expanded boat-in campground facilities would increase the number of boats on the reservoir potentially by approximately the same number of boats as additional campsites (which assumes 1 boat is used per campsite as indicated by the relicensing study results).  At vehicle-accessed campgrounds, this positive relationship is much the same.  0.9 additional boats for every 1 inland family campsite and 1.8 additional boats for every group campsite added.

Third, as with expansion of the boat trailer parking and boat-in camping facilities, increasing the number of permitted houseboats (owned or rented) on the reservoir would increase the number of boats on the reservoir potentially by the same number of additional houseboats if used all at the same time. [YCWA: Please reflect what the marina’s allocation is. And previous comment, why would the rental allocation increase? FS 4/8]

Therefore, any future land-based facility development that may arise as part of this monitoring program needs to: 1) evaluate the latest trends in the reservoir capacity monitoring element; and 2) evaluate if such development may likely lead to exceeding the reservoir social capacity on New Bullards Bar Reservoir.

### 5.1.3	Social Monitoring

If social monitoring triggers are met, then YCWA will meet with the Forest Service prior to the next calendar year open season (typically opens April 15) to discuss what, if any, potential management actions are necessary to maintain a quality visitor experience and alleviate either crowding or conflict at certain facilities or areas.  Examples of land-based management actions that may be considered include:

- Providing additional visitor management and/or enforcement

- Providing adequate buffers between uses

- Expanding and/or developing new facilities/use areas

- Providing increased visitor education

Examples of reservoir-based management actions that may be considered include:

- Providing additional visitor management and/or enforcement to help ensure that uses do not exceed acceptable capacity standards

- Establishing boat speed limits

- Providing specific water surface zones

- Establishing specific (i.e., circular) travel patterns for boats

- Increasing boat ramp efficiency by adding ramp lanes, courtesy docks, parking spaces, staffing, etc.

- Providing increased boater education

- Limiting boat launch parking to developed parking spaces during high use weekends

- Providing road-side (Intelligent Transportation System) signing along Highway 49 and Marysville Road to notify boaters when parking areas are full

- Providing real-time internet information to notify boaters when boat launch parking areas are full

Page Left Blank

section 6.0

# Annual Recreation Coordination Meeting

[YCWA: The FS has not concentrated on this section yet. FS 4/8]

Each year during the term of the license, YCWA will arrange to meet with interested agencies (Forest Service at a minimum) for an Annual Recreation Coordination Meeting to discuss issues regarding Project recreation facilities, use and management, public safety, and recreation related resource protection.   YCWA and the agencies will mutually agree to the date of the meeting, but in general, the meeting will be held within the first 90 days of each calendar year.  YCWA will provide an agenda and a proposed meeting date to the interested agencies in advance.  In addition, for Project recreation facilities located on NFS lands, YCWA will also exchange with the Forest Service a draft annual recreation operation and maintenance plan prior to the meeting.

The following, at a minimum, will be discussed at the Annual Recreation Coordination Meeting:

[Add language on discussion of condition assessment from above (Section 3). FS 4/8]

- Need for additional garbage collection and/or other trash management actions based on the results of observations, visitor surveys, evidence of wildlife habituation and the status of garbage and litter left on site by users.

- Need for toilet facilities where dispersed camping is occurring will be discussed at least every 6 years (following submittal of the Project’s monitoring report), and more frequently if warranted.

- Other O&M issues identified by the Forest Service or YCWA.

- Schedule and invite the Forest Service to the recreation resource impact field evaluations and facility condition assessment to be conducted on NFS lands. [YCWA - what resource impact monitoring is being proposed? FS 4/8]

- Report on relevant monitoring results, such as if monitoring triggers are being met from the previous year(s).

- Significant issues raised by the public.

- Recreation use data that is available from YCWA or the Forest Service, which includes summary data, at a minimum; and upon request, raw data in an electronic spreadsheet or database format.

- YCWA will provide Forest Service a copy of all documentation associated with FERC inspections of Project recreation facilities and use on NFS lands, including follow-up action taken by the YCWA.

- Status of recreation projects from the previous year, including ongoing planning efforts, rehabilitation of existing recreation facilities, the establishment of new recreation facilities, and any other recreation measures or programs that were implemented.

- List and review the existing recreation facilities scheduled for reconstruction as well as any new facilities proposed for construction and other measures to be implemented as part of this Plan, including:

  - Logistical and coordination planning.

  - Implementation schedule, including potential adjustments

  - Coordination needs.

  - Permitting requirements.

  - Key resources that will need to be protected from potential impacts associated with the implementation of the scheduled recreation projects.

YCWA and the agencies will identify any coordination needed with other activities and projects being implemented in the area.  Permitting requirements, additional required environmental documentation and key resources that will need to be protected from potential impacts associated with the implementation of the scheduled recreation projects will be addressed.  The Forest Service must approve any revisions to the Project’s Recreation Facilities Plan schedule when NFS land is involved, and the revised schedule will be submitted to FERC.  Within 60 days following the meeting, YCWA will file with FERC evidence of the meeting, which will summarize comments made by the agencies, and Plan revisions or other agreements that were reached by YCWA and the agencies.  The Annual Recreation Coordination Meeting is a minimum requirement and it is anticipated that additional meetings may occur throughout each year as needed to implement the Plan.

[FS DLA Comment: Law Enforcement - we are interested in discussing law enforcement needs and expenses, especially for the purposes of public safety and fire prevention, during the recreation season.]

section 7.0

# Plan Revisions

[YCWA: The FS has not focused on this section yet.  Furthermore, in the operating plan or elsewhere, there is a need to address Part time Patrol Officer, Law Enforcement and fire prevention, managed season and boat needed for O&M. FS 4/8]

YCWA and the Forest Service will meet to discuss the need to revise the Plan if significant changes in recreation use or resources occur.  A need may arise from recreation monitoring results, from day-to-day O&M of the Project, or, from other unanticipated events that may arise during the license period.  Examples of events that may trigger a need to revise the Plan include:

- Revisions and updates to Forest Service or other applicable management plans.

- Substantial changes (greater than 25 percent change) in Project recreation use on or affecting NFS land, as revealed by the Project monitoring.

- Changes in road maintenance standards or similar physical factors affecting the use of the recreation facilities within the Project area.

- Reaching occupancy (or other) triggers where new, but previously unanticipated, facilities may be required.

- Catastrophic natural events, such as major forest fires or natural disasters, and significant effects of social disorder.

- New federal or state policies, regulations, and laws that significantly affect recreation resources in the Project Area.

- Acquisition by Forest Service of non-YCWA private land around Project reservoirs or impoundments that would allow for improvements where there is a demand, but suitable land was previously unavailable for construction on NFS land of such improvements.

- Documented substantial changes in demographic use patterns (e.g., increases in size or amount of RV use, changes in types of boats using the lake, lack of use at a particular location), visitor needs, recreation preferences, types or patterns of use, season of use changes (such as school schedule changes) or other social factors affecting recreation facilities within the Project Area.

YCWA, in consultation with the Forest Service, will revise the Plan, as needed, when significant changes in the existing conditions occur.  Any updates to the Plan will be prepared in coordination and consultation with the Forest Service.  Sixty days will be allowed for the Forest Service to provide written comments and recommendations before YCWA files the revised plan with FERC for FERC’s approval.  YCWA will include all relevant documentation of coordination/consultation with the revised Plan filed with FERC.  If YCWA does not adopt a particular recommendation by the Forest Service, the filing will include the reasons for not doing so, based on Project-specific information.  YCWA will implement the Plan as approved by FERC.

Page Left Blank

section 8.0

# References Cited

Bowker, J.M. et al. 2012. Outdoor Recreation Participation in the United States - Projections to 2060: a technical document supporting the Forest Service 2010 RPA Assessment. Gen. Tech. Rep. SRS-160. Asheville, NC: U.S. Department of Agriculture Forest Service, Southern Research Station. 34 p.

Heberlein, T.A. and Vaske, J. 1977.  Crowding and visitor conflict on the Bois Brule River.  Report WISC WRC 77-04.  Madison, WI: University of Wisconsin, Water Resources Center.

Jokerst, Mark.  2013.  Fire Chief, Camptonville Volunteer Fire Department.  Email to Jim Lynch, Senior Vice President, Hydropower Services at HDR regarding emergency service providers at New Bullards Bar Reservoir.  October 10, 2013.

Shelby, B., J.J. Vaske, and T.A. Heberlein.  1989.  Comparative analysis of crowding in multiple locations: Results from fifteen years of research.  Journal of Leisure Research.  11: 269-291.

United States Department of Agriculture (USDA), Forest Service.  	2012. Sign and Poster Guidelines for the Forest Service.  Available online:  http://fsweb.wo.fs.fed.us/eng/programs/signs.htm.

_____.	 2009.  2009 Operating Agreement for the Bullards Bar Recreation Area between Yuba County Water Agency and Yuba River Ranger District (Tahoe and Plumas National Forests).  Camptonville, California.

_____.	2006a.  Forest Service Manual 2300, Chapter 2330 – Publicly Managed Recreation Opportunities (as amended February 7, 2006).  Washington, D.C.

_____.	2006b.  Forest Service Outdoor Recreation Accessibility Guidelines (FSORAG).  Washington, D.C.

_____.  2002.  Recreation Sites National Quality Standards (February 5, 2002).  Washington, D.C.

_____.  1995.  Forest Service Manual 2300 – Recreation: Cleaning Recreation Sites (December 1995).  Washington, D.C.  68 pp.

United States Department of Agriculture, Forest Service.  Tahoe National Forest (USFS-TNF).  1991.  Special Use Permit between the Yuba County Water Agency and the United States Forest Service.  Camptonville, California.  7 pp. and appendices.

_____. 1990.  Tahoe National Forest Land and Resource Management Plan.  USDA Forest Service, Pacific Southwest Region, San Francisco, CA.

_____. 1968.  Agreement between the Yuba County Water Agency and the United States Forest Service for the Administration, Operation, and Maintenance of Recreational Facilities on the Yuba River Development Project on the Tahoe and Plumas National Forests.  Camptonville, California.  7 pp. and appendices.

United States Department of Agriculture, Forest Service.  Plumas National Forest (USFS-PNF).  1988.  Land and Resource Management Plan.  USDA Forest Service.  Pacific Southwest Region.  Plumas National Forest.

United States Department of the Interior, Bureau of Reclamation (Reclamation).  2004.  Water Recreation Opportunity Spectrum User’s Guidebook.  Washington, D.C.  95 pp. and appendices.

Yuba County.  2008.  Zoning Ordinance. Marysville, California.

Yuba County Water Agency (YCWA).  2013.  Technical Memorandum 8-1 – Recreation Use and Visitor Surveys.  Prepared by YCWA for the Relicensing of YCWA’s Yuba River Development Project, FERC Project No. 2246.

_____. 2014.  Integrated Vegetation Management Plan. Yuba River Development Project, FERC Project No. 2246.  Yuba County Water Agency, Marysville, CA.

_____.  1993.  Revised Exhibit R (Recreation Plan): Yuba River Development Project (FERC Project No. 2246).  Marysville, California.

# Footnotes

Currently, Attachment C does not contain any drawings, but is included as a placeholder for future as-built drawings from work completed as part of this Plan.

Emerald Cove Marina provides visitor services at Cottage Creek Boat Launch, including houseboat and boat rentals, boat slips and moorings, fuel and a general store.  The marina is operated under a lease from YCWA by a private company.

The Project recreation facilities included one campground that is no longer part of the Project.  Burnt Bridge Campground was closed initially by the Forest Service in 1979 due to low use levels.  FERC, in an August 19, 1993 Order, which approved YCWA’s Revised Recreation Plan, directed YCWA to remove all improvements and restore the Burnt Bridge Campground to the condition it was in prior to development of the facility.  YCWA consulted with the Forest Service and all that remains of Burnt Bridge Campground today is the circulation road and vehicle spurs; all other facilities were removed.

For the purpose of this Plan, “Project Vicinity” refers to the area surrounding the proposed Project on the order of United States Geological Survey (USGS) 1:24,000 quadrangles.

The FERC Project Boundary is the area that YCWA uses for normal Project operations and maintenance.  The Boundary is shown in Exhibit G of YCWA’s Application for New License, and may be changed by FERC with cause from time to time during the term of the new license.

This facility was converted to a shoreline camping area due to low use.  The location of the facility is not ideal for visitor use as the shoreline access is very steep, particularly below the normal maximum water surface elevation (NMWSE).  As the reservoir elevation recedes early in the peak recreation season, the access issue results in a very short period of use.  Historically, the use of this facility only occurred within 15 vertical ft of the NMWSE or roughly one month typically in the June-July period (YCWA 1993).

A pit restroom was installed during the original construction of the facility, but was removed due to low campground use and high maintenance of the restroom.  Currently, a floating comfort station is moored in the cove next to the campground.

The restroom building is a modern, prefabricated concrete CXT vault model that was installed in 2004.

The restroom building is a modern, prefabricated concrete CXT vault model that was installed in 2004.

In 2014, YCWA, after consultation with the Forest Service, applied for a Repair and Modification DBW grant at Dark Day Boat Launch grant $1,370,268, which included stabilizing the slope uphill of the ramp, replacing the boarding float and the boarding float rail system.

The source for the recreational facility water system is raw water from New Bullards Bar Reservoir at the low level outlet of New Bullards Bar Dam.  YCWA pumps and pipes the raw water up the downstream side of New Bullards Bar Dam (north side) and under Cottage Creek Campground Access Road at the entrance to the Cottage Creek Boat Launch facility, where the source water enters the water treatment facility.

The older concrete storage tank was installed in 1966 (original construction); whereas the newer polyethylene tank was installed by the Forest Service in 2008.

The Forest Service administrative site is a non-Project facility used by the Forest Service for a variety of Forest Service needs, and is not open to the public.  It includes a Forest Service operational headquarters, barracks and residences for Forest Service fire response. FERC, in an August 19, 1993 Order that approved YCWA’s Revised Recreation Plan, directed YCWA to remove the administrative site from the Project facilities, and redraw the FERC Project boundary to exclude the administrative site.

Refer to Technical Memorandum 8-1 – Recreation Use and Visitor Survey Study for details on the methods and calculations.

For details on the methods and indices used to project occupancy, refer to Technical Memorandum 8-1 – Recreation Use and Visitor Survey Study.

Once all construction work is completed, YCWA will include all final as-built drawings in Attachment C.

Based on an April 20, 2016 site visit with the Forest Service, the 10 proposed campsites are Site 5, 14, 20, 26, 31, 39, 40, 51, 54 and 56.

If the flush facilities exceed the existing water system capacity, then YCWA will install vault models.

Notably, at Moran Road Day Use Area, YCWA will install an entrance station kiosk per the “Boat Launch” facility specifications (not the “Day Use Area” specifications since the facility includes a boat ramp.

Expansion of the parking area may require relocating the existing 1-unit vault restroom to provide the 5 additional single vehicle parking spaces.

The Dark Day Boat Launch ramp has a functionality issue at an approximate WSE of 1,856 ft due to slope instability in the upslope side of the ramp, where at times, the slope erodes depositing sediment on the boat ramp – typically during the non-peak season (January up to Memorial Day weekend and after Labor Day through December).  The accumulation of the sediment impacts the functionality of the boat ramp making the boat ramp impassable by vehicles backing down boat trailers; and the sediment impedes or damages the function of the boat dock rail and roller system requiring that the dock be removed.

It is expected that the existing road alignment and width is adequate for the new facility needs.

The Water Recreation Opportunity Spectrum (WROS) is a tool to understand the type and location of six types of water related recreation opportunities, otherwise known as WROS classes.  The six WROS classes range across a spectrum of urban, suburban, rural developed, rural natural, semi primitive and primitive classes. Each WROS class is defined by a particular “package” of activities, setting attributes, experiences and benefits.  Refer to the Water Recreation Opportunity Spectrum Users’ Guidebook for additional information at: http://www.usbr.gov/pmts/planning/wros/wros_report.pdf.

The Plan will not be considered revised until FERC issues its approval.