Yuba County Water Agency

Yuba River Development Project

FERC Project No. 2246

Yuba County Water Agency

Yuba River Development Project

FERC Project No. 2246


Study 3-4
DRAFT SPECIAL-STATUS AMPHIBIANS – 

FOOTHILL YELLOW-LEGGED FROG

HABITAT MODELING
May 13, 2010

[At the March 10, 2010, meeting, Relicensing Participants agreed to defer discussion of this study proposal until the May 2010 meeting when Aquatic Resource studies are scheduled to be discussed so that agencies’ instrteam flow experts could participate in the discussion.  This study proposal was then discussed at the 5/13 Relicensing Participants Study Proposal Development meetings.  The redlined changes below were made by Licensee based on that meeting.  Note that Licensee agreed to post this revised study proposal to the Relicensing Website in early June.  JML 5/13]  

1.0
Project Nexus

Yuba County Water Agency’s (YCWA or Licensee) continued operation and maintenance (O&M) of the Yuba River Development Project (Project) has a potential to affect the special-status
 amphibian, foothill yellow-legged frog (FYLF) (Rana boylii), which is considered a State Species of Special Concern by the California Department of Fish and Game (CDFG).  

2.0
Resource Management Goals of Agencies and Indian Tribes with Jurisdiction Over the Resource Studied

[Agencies – Section 5.11(d)(2) states that an applicant for a new license must in its proposed study “Address any known resource management goals of the agencies or Indian tribes with jurisdiction over the resource to be studied.”  If each agency provides to YCWA a brief written description of their jurisdiction over the resource to be addressed in this study, YCWA will insert the brief description here/or attach it stating the description was provided by that agency.  If not, prior to issuing the PAD, YCWA will describe to the best of its knowledge and understanding the management goals of each agency that YCWA believes has jurisdiction over the resource addressed in this study.  Licensee] [At 5/12 meeting, agencies said they might provide a single write-up for all study proposals that covers all agencies.  Licensee said it would discus the write-up with Relicensing Participants when received, but said Licensees might add to Section 2 in some study proposals what it believed to be key information (e.g., noting USFWS ESA jurisdiction for ESA-listed fishes, and the SWRCB’s jurisdiction over water quality vis-à-vis the Basin Plan.  Licensee 5/12]
3.0
Study Goals and Objectives 

The goal of this study is to develop habitat-flow relationships for FYLF in stream reaches in which FYLF are known to breed and that are potentially affected by the Project.  

Study objectives include:
· Develop a two-dimensional model for FYLF eggs and tadpoles in sections of Project-affected streams in which they occur.
· Using the model:

· Determine the range of flows that provide suitable FYLF breeding habitat.

· Assess the potential effects of seasonal flow changes resulting from Project operations on habitat durability (i.e., persistence of suitable habitat at specific locations). 
4.0
Existing Information and Need for Additional Information

FYLFs lay egg masses and tadpoles occur within a relatively narrow range of stream habitat conditions (i.e., meso- and microhabitat types, water velocities, depths, and substrates).  At the scale of a stream reach, egg laying usually occurs in the following areas: upstream/downstream end of lateral bar, side of lateral bar, pool tail-out, edge of run, edge of island or braided channel (Figure 5.0-1).  Within these breeding areas, egg masses tend to be deposited at depths greater than 4 centimeters (cm) and less than 40 cm (Kupferberg 1996, Lannoo 2005, Lind 2005, Lind et al. 2008, PG&E 2008); at velocities less than 13.5 centimeters per second (cm/s) (Kupferberg 1996, Lind 2005, PG&E 2008); and on cobble, boulder, or less commonly, gravel substrates in edgewater habitats (Kupferberg 1996, Lind 2005, PG&E 2008).  Tadpoles generally use shallow edgewater areas with low water velocities and high amounts of epiphytic diatoms and detritus (Kupferberg et al. 2008, Lind et al. 2008, PG&E 2008).  FYLF post-metamorphic life stages are semi-aquatic and move more freely between habitats than aquatic life stages, but are likely influenced by the proximity of canopy cover to aquatic habitats (PG&E 2008).  Because FYLF habitat availability and suitability are closely related to flow conditions, instream hydraulic habitat modeling has been advanced as a predictive tool to assess flow effects on this species.

A variety of instream habitat models have been developed to express the relationship between instream flows and habitat conditions for aquatic organisms, particularly fish, including both one-dimensional modeling (1-D) and two-dimensional modeling (2-D).  One-dimensional models using habitat suitability criteria to predict habitat availability under specified flows are widely employed and can be easily applied to long sections of rivers (Bovee 1982, Milhous et al. 1989).  Beca (2008) suggests that 2-D models are better suited for areas of complex flow patterns, such as on channel bends or in braided channels, provided that topography is mapped at high precision; however, the results cannot be directly applied to a larger area than is modeled (Hydropower Reform Coalition 2005).  In a relatively uniform channel, 1-D models can predict whether FYLF egg masses would be stranded due to changes in flow; but in more complex streams, multiple, closely spaced transects might be required to predict longitudinal variation in water velocities, such as might be associated with a point bar (Osborne et al. 1988, Ghanem and Hicks 1992).  In contrast, 2-D models may more accurately predict flows at finer resolution corresponding to smaller scale habitats (Ghanem et al. 1996, Crowder and Diplas 2000).  Limitations of 2-D modeling include relatively high cost, site-specific results (i.e., limited representation of the stream beyond the specific location of the study site), and difficult calibration (Beca 2008). 

[image: image1.jpg]poo/

flow

breeding / \

area
flow
.
lateral
island
upstream and downstream end in pool tail outs and | top and bottom of islands

of lateral bars margins of runs




Figure 4.0-1. Diagrammatic representation of typical FYLF breeding areas in large creeks and rivers, based on research from North Coast and Sierra Nevada streams similar to those streams downstream of the Yuba River Development Project.

In general, the value of habitat models (such as 1-D or 2-D instream flow models) relative to empirically collected data, is that they allow for evaluation of a large number of stream flow levels once the basic field data have been collected.  Empirically collected data typically provide a snapshot of habitat conditions at a few flow levels and cannot be extrapolated to other flow levels.  However, data collected at single flows are complementary to modeled data and can be used to provide validation of the model outputs, if both methods are applied in the same reach.

While some information regarding breeding of FYLF in Project-affected stream reaches is available, Licensee’s Special-status Amphibians – Foothill Yellow-Legged Frog Survey Study will identify breeding areas, which will be modeled using this study.  
5.0
Study Methods and Analysis

5.1
Study Area

FYLF aquatic habitat will be modeled using the 2-D method in Project-affected stream reaches where FYLF breeding is documented to occur by Licensee’s Special-Status Amphibians – Foothill Yellow-Legged Frog Surveys Study, or is otherwise documented to occur.   
If YCWA proposes an addition to the Project, the study area will be expanded if necessary to include areas potentially affected by the addition.
5.2
General Concepts and Procedures
The following general concepts and practices apply to the study: 

· Personal safety is the most important consideration of each fieldwork team.  

· Licensee will make a good faith effort to obtain permission to access private property where needed well in advance of entering the property.

· Field crews may make minor variances to the FERC-approved study in the field to accommodate actual field conditions and unforeseen problems.  When minor variances are made, Licensee’s field crew will follow the protocols in the FERC-approved study. 
· When Licensee becomes aware of major variances to the FERC-approved study, Licensee will issue an e-mail to the Relicensing Contact List describing the variance and reason for the variance.  Licensee will contact by phone the Forest Service (if the variance is on National Forest System land), USFWS, SWRCB and CDFG to provide an opportunity for input regarding how to address the variance.  Licensee will issue an e-mail to the Relicensing Contact List advising them of the resolution of the variance.  Licensee will summarize in the final study report all variances and resolutions.      
· Licensee’s performance of the study does not presume that Licensee is responsible in whole or in part for measures that may arise from the study.

· Global Positioning System (GPS) data will be collected using either a Map Grade Trimble GPS (sub-meter data collection accuracy under ideal conditions), a Recreation Grade Garmin GPS unit (3 meter data collection accuracy under ideal conditions), or similar units.  GPS data will be post-processed and exported from the GPS unit into Geographic Information System (GIS) compatible file format in an appropriate coordinate system using desktop software. The resulting GIS file will then be reviewed by both field staff and Licensee’s relicensing GIS analyst.  Metadata will be developed for deliverable GIS data sets.

· Licensee will provide training to field crews to identify [agencies to develop a short suggested standard species list to be included here in each study proposal assuming Licensee agrees with the list – Licensee 4/15/10] that may reasonably be encountered coincidently during the performance of this study.  Training will include instructions in diagnostic features and habitat associations of the above species.  Field crews will also be provided laminate identification sheets showing the above species compared to other common species that may be encountered.  All incidental observations will be reported in the appropriate Licensee report (e.g., incidental observations of special-status fish recorded during fieldwork for the Special-Status Turtles – Western Pond Turtle Study will be reported in Licensee’s Stream Fish Populations Study report).  The purpose of this effort is not to conduct a focus study (no effort in addition the specific field tasks identified for the specific study) or to make all field crews experts in identifying all species, but only to opportunistically gather data during the performance of the study.  

· Field crews will be trained on and provided with materials (e.g. Quat) for decontaminating their boots, waders, and other equipment between study sites.  Major concerns are amphibian chytrid fungus, and invasive invertebrates (e.g. zebra mussels, Dreissena polymorpha).  This is of primary importance when moving: 1) between tributaries and mainstem reaches; 2) moving between basins (e.g. Middle Yuba River, Yuba River and North Yuba River); and 3) moving between isolated wetlands or ponds and river or stream environments.

5.3
Study Methods

5.3.1
Study Site Selection

Licensee will locate and delineate final 2-D study sites in the field during fall 2011 in consultation with Relicensing Participants.  At the present time, Licensee anticipates models may be developed in up to three river segments: 1) on the Middle Yuba River and Yuba River from Our House Diversion Dam to New Colgate Powerhouse; 2) on Oregon Creek from the Log Cabin Diversion Dam to the confluence with the Middle Yuba River; and 3) on the North Yuba River from New Bullards Bar Dam to the confluence with the Middle Yuba River.  

Prior to the field visit to locate and delineate FYLF 2-D sites, Licensee will identify preliminary 2-D sites and provide Relicensing Participants with written materials including maps and technical rational for the preliminary sitings.  Licensee will use the following guidelines in 2-D site selection:
· Locating the Site

· Choose a site in each reach in which 2-D modeling will occur:

· that has the common dominant breeding habitat types for that reach and preferably includes a known FYLF breeding site 

· with the goal of including at least two mesohabitat units  

· from the potential set of study sites developed based on the above criteria, choose a site with the most potential project effects

· Size of Modeled Area

· Each modeled site will:

· have an area that ranges from a minimum of approximately 250 m2 (i.e., small streams) to a maximum of approximately 5,000 m2 (i.e., larger rivers) 
· have a data point density appropriate for the hydraulic modeling requirements and calibration in FYLF breeding areas to meet standard acceptable 2-D modeling error

To the extent reasonable, FYLF 2-D habitat modeling sites will be co-located with other relicensing study sites.  

Licensee will obtain all necessary permits priot to fieldwork.  

5.3.2
Field Data Collection

Topographic and hydraulic data for each study site will be collected during summer and fall 2012, as described below.
5.3.2.1
Bed Topography

Vertical and horizontal data will be collected by standard differential (X-Z) and coordinate plane (X-Y) survey techniques. A robotic total station and a manual total station survey instrument will be used with temporary vertical and horizontal benchmarks to measure channel topography and water surface elevations (WSE).  Streambed elevations will be measured well above the ordinary high water level at each 2-D site. 

Study site boundaries will be fixed and delineated with a cross-sectional transect and marked with a handheld Global Positioning System (GPS) instrument.  The downstream boundary of the 2-D site will serve as the primary location to measure changes in river stage relative to stream discharge.

Topographic data will be collected at a data point density appropriate for the hydraulic modeling requirements and calibration in FYLF breeding areas to meet standard acceptable 2-D modeling error.  Data point density will range from 0.5 meters (m) by 0.5 m in the near-shore areas where FYLF habitat is likely to occur, to point densities of approximately 2 m by 2 m in simple mid-channel or floodplain areas.  In areas of low habitat quality, such as deep pools and in infrequently inundated and high-bank zones, topographic point densities may exceed 2 m by 2 m.
Remote Sensing Methods
The following description is only applicable in the event that remote sensing is the preferred method for topographic suvey for a particular site.  A decision on whether to use remote sensing will be made by Licensee once the 2-D FYLF study sites are identified.   For such a site, the River 2-D model will be developed from a combination of aerial and ground surveys of the river valley.  The site will be flown to collect imagery used to produce a photogrammetric survey of the entire channel width extending upstream and downstream well beyond the delineated boundaries.  Portions of the channel that may be submerged or out of view due to vegetation coverage, shadow, or other reasons will be surveyed on the ground as described above.  Supplemental ground suveys will also capture the top of bank, channel toe, and channel thalweg.  
The control for both the photogrammetry and the ground survey will be based on an appropriate numbr of geo-referenced benchmarks for the size and configuration of the site.  The horizontal datum for the control will be NAD 83 (ft) California State Plane 2 coordinates and the vertical datum will be NAVD 88 (ft).  

5.3.2.2
Substrate Mapping

Substrate will be delineated based on the categories listed in Table 5.3.2-1, which correspond to substrate class codes standard to FYLF habitat use data collection (Seltenrich and Pool 2002).  Using coordinate plane survey techniques (X-Y) and referencing the site’s horizontal benchmark grid, field crews will collect substrate data as distinct polygons to cover the entire area of the 2D site.  The use of a Trimble S-6 robotic total station with a survey controller will allow field personnel to track the polygon coverage and insure that each topographic data point has a corresponding substrate value.   

Table 5.3.2-1.  FYLF 2D Model substrate size 
	Code
	Category
	Size (mm)
	Size (in)

	1
	Silt/Clay/Mud
	--
	--

	2
	Sand
	< 2
	< .08

	3
	Gravel
	2 – 64
	0.08 - 2.5

	4
	Cobble
	64 – 256
	2.51 - 10.07

	5
	Boulder
	> 256
	> 10.07

	6
	Bedrock
	--
	--

	7
	Other
	--
	--


5.3.3
Hydraulic Measurements

Water surface elevation (WSE), discharge, and spot validation depths and velocities will be collected at each FYLF 2-D model site at three calibration flows.  These hydraulic parameters will be measured using a combination of standard methods and techniques described below.
Validation spot velocities and WSE measurements will span the entire longitudinal profile of the FYLF 2-D model site.  Discharges will be measured according to standard United States Geological Survey (USGS) methods with a minimum of 20 cells per cross section (Rantz 1982).  Hydraulic data collection methods may vary somewhat between study reaches, depending on hydraulic and channel variations. 

5.3.3.1
Target Calibration Flows

The target calibration flow is the discharge released at the control point (i.e., project dam or diversion), whereas the measured calibration flow represents the actual volume of water that reached the FYLF 2-D model site as measured with a calibrated flow meter.  The source of any differences between target and measured flows primarily depended on the accuracy of flow control at the upstream control point and intervening accretion between the control point and the FYLF 2-D model site.

The target calibration flows selected for each 2-D stream reach wil be the same as those selected for the one-dimensional (1-D) study at that stream reach (See Licensee’s Instream Flow Study Proposals.)
5.3.3.2
Discharge and Water Surface Elevation

Stage/discharge measurements will be obtained at the three calibration flows to assess the relationship between stage and discharge at the bottom of the FYLF 2-D model site.  Discharge through the site will be measured using Swoffer brand calibrated manual velocity meters at an appropriate cross section near the upstream end of the 2-D site.  Swoffer meters are accurate at velocities ranging from 0.1 to 25.0 feet per second (fps).

5.3.3.3
Validation Depths and Velocities  

At each calibration flow, depths and mean column velocities will be collected at spot locations throughout the wetted channel using a calibrated velocity meter mounted on a USGS top-set wading rod.  All spot depths and velocities will be spatially referenced to the site grid using a total station and covered the entire longitudinal profile of the site.  Starting at the downstream site boundary, crews will take approximately 4 to 8 depth and velocity measurements across the width of the wetted channel.  Field crews will progress upstream until they reach the inflow boundary of the 2-D site.  The longitudinal spacing between spot cross-section measurements will vary by site but will generally be 30 feet or less.  The goal will be to collect at least 100 individual spot measurements per calibration flow.

5.3.4
Habitat Suitability Criteria
Habitat Suitability Criteria (HSC), or indices, define the range of conditions that a particular species lifestage is known to inhabit.  Variables defined with FYLF HSC curves include depth, mean column velocity, and bottom substrate.  HSC values range from 0 to 1.0, indicating habitat conditions that are unsuitable to optimal, respectively, for a species/lifestage.  The HSC provide the biological criteria input into the River2D hydraulic model that converts physical habitat simulation data into Weighted Usable Area (WUA) or a suitable habitat index for evaluation of various flow scenarios on the particular species and lifestage(s) of interest. 

Licensee will use the same FYLF HSC that are included in Nevada Irrigation District application filed with FERC for a New License for the Yuba-Bear Hydroelectric Project and by Pacific Gas and Electric Company application filed with FERC for a New License for its Drum-Spaulding Project.   

5.3.5
Hydraulic and Habitat Modeling

The River 2-D model (Steffler and Blackburn 2002) will be used to model FYLF habitat.  
A finite element mesh of nodes and triangular elements will be created from the topographic data.  River2D uses a Mesh Quality Index (QI) as a guide to the quality of the mesh.  If the mesh contains all equilateral triangles, the QI will equal 1.0.  Real meshes will be less than 1.0 with acceptable QIs of 0.1 to 0.5.  
Using the three measured calibration flows, a stage discharge relationship will be determined for the downstream boundary.  

An estimated hydraulic roughness height based on the size of the largest particle size in each substrate category, based on substrate mapping.  During the calibration phase of the hydrodynamic modeling, the roughness heights across all substrate types will be increased or decreased by a constant percentage until the modeled water surface matched the measured water surface.  For the purposes of this study, the calibration goal will be a difference between modeled and measured water surface elevation equal to or less than 5 cm.  When the roughness height adjustment is obtained that generates the target modeled water surface elevation at both of the measured water surface elevations, the model will be considered calibrated. All subsequent modeling of the various flows will be done with the same calibrated channel roughness heights.  Modeling calibration parameters will be presented in a calibration report.
6.0
Study-Specific Consultation

The following are specific areas for which the Licensee will consult with the Relicensing Participants:

●
Licensee will consult with Relicensing Participants regarding final 2-D study sites.
●
Licensee will consult with Relicensing Participants regarding modeling procedures and model performance.
7.0
Schedule 

Licensee anticipates the schedule to complete the study as follows assuming the PAD is filed on November 1, 2010, and FERC issues its Study Determination by October 4, 2011:

Study Site Selection
October 2011
Field Work
April through August 2012
Data Entry, QA/QC, & Analysis
June through August 2012
Report Preparation
September through October  2012
8.0
Consistency of Methodology with Generally Accepted Scientific Practices

The study methods discussed above are consistent with the study methods followed in several other relicensings.  The methods presented in this study plan also are consistent with those used in recent relicensings in California.

9.0
Level of Effort and Cost

[Relicensing Participants – Licensee will include a cost range estimate for this study in its Proposed Study Plan.  Licensee]
10.0
References Cited 
Beca.  2008.  Draft Guidelines for the Selection of Methods to Determine Ecological Flows and Water Levels.  Report prepared by Beca Infrastructure Ltd for Ministry for the Environment.  Wellington, New Zealand.
Bovee, K.D.  1982.  A guide to stream habitat analysis using the instream flow incremental methodology. Fort Collins, CO. U.S. Fish & Wildlife Service Biological Report 86(7).
Crowder, D.W. and P. Diplas.  2000.  Using two-dimensional hydrodynamic models at scales of ecological importance. Journal of Hydrology 230:172-191.
Ghanem, A., P. Steffler, F. Hicks, C. Katopodis.  1996.  Two-dimensional hydraulic simulation of physical habitat conditions in flowing streams.  Regulated Rivers: Research and Management 12:185–200.
Ghanem, A.H. and F.E. Hicks.  1992.  A review of the hydraulic models used in instream flow needs assessment methods. Department of Civil Engineering, University of Alberta.
Hydropower Reform Coalition.  2005.  Citizens Toolkit for Effective Participation in the Hydropower Relicensing Process.  At: http://www.hydroreform.org/book/export/html/7.
Kupferberg, S. A.  1996.  Hydrologic and geomorphic factors affecting reproduction of the foothill yellow legged frog (Rana boylii). Ecological Applications 6:1332-1344.
Kupferberg, S., A. Lind, S. Yarnell, J. Mount.  2008. Pulsed flow effects on the foothill yellow-legged frog (Rana boylii): Integration of empirical, experimental and hydrodynamic modeling approaches. Final Report to the California Energy Commission, PIER, 194 pp (January).
Lannoo, M.J. (Ed.).  2005.  Amphibian Declines: The Conservation Status of United States Species.  University of California Press, Berkeley, California.
Lind, A.J.  2005.  Reintroduction of a declining amphibian: determining an ecologically feasible approach for the foothill yellow-legged frog (Rana boylii) through analysis of decline factors, genetic structure, and habitat associations. Ph.D. Dissertation, University of California, Davis. 169 pp.
Lind, A.J., Yarnell, S.M., and other members of the Habitat Suitability Criteria Technical Workgroup.  2008.  Habitat suitability criteria for the foothill yellow-legged frog (Rana boylii) in the northern Sierra Nevada and Coast Ranges of California.  Final Report to the Pacific Gas and Electric Company’s DeSabla-Centerville Project (FERC #803). February, 41 pp.
Milhous, R.T., M.A. Updike, D.M. Schneider.  1989.  Physical Habitat Simulation System (PHABSIM) Reference Manual, Version II., U.S. Fish and Wildlife Service.
Osborne, L.L., M. J. Wiley, R.W. Larimore.  1988.  Assessment of the water surface profile model:  Accuracy of predicted instream fish habitat conditions in low-gradient, warmwater streams. Regulated Rivers: Research and Management 2: 619-631.
Pacific Gas and Electric Company (PG&E).  2008.  Updated Study Results and License Application Exhibit E, Sections 6.0 and 7.0, DeSabla-Centerville Hydroelectric Project, FERC Project No. 803. (March).
Pacific Gas and Electric Company (PG&E) and Nevada Irrigation District (NID).  2008.  Foothill Yellow-legged Frog Surveys for the Drum-Spaulding Project (FERC Project No. 2310) and Yuba-Bear Hydroelectric Project (FERC Project No. 2266) (March).
Rantz, S.E. 1982.  Measurement and computation of stream flow: Volume 1. Measurements of stage and discharge.  USGS Water Supply Paper 2175.
Seltenrich and Poole 2002 (To be added)
Stefflerand Blackburn 2002  (To be added)
Yuba County Water Agency. 2009a.  Yuba River Development Project (FERC No. 2246).  Aerial Video Taped: 7/13/09.  Public Information. ©2009 Yuba County Water Agency.  
_____.
2009b.  Yuba River Development Project (FERC No. 2246).  Preliminary Information Package.
Page Left Blank

















































� 	Special-status amphibians are considered those species: 1) found on National Forest System land and formally listed by the United States Department of Agriculture Forest Service as a Sensitive Species or a Management Indicator Species; 2) listed under the federal Endangered Species Act (ESA) as Proposed or a Candidate for listing as endangered or threatened or proposed for delisting; 3) listed under the California Endangered Species Act (CESA) as Proposed for listing as endangered or threatened or proposed for delisting; or 5) formally listed by California Department of Fish and Game as a Species of Concern. For the purpose of this study proposal, species listed as threatened or endangered under the ESA or CESA are addressed separately.





FYLF Habitat Modeling
Pre-Applictaion Document
Draft – 5/13/10
Page 12 of 12
©2010, Yuba County Water Agency
Draft – 5/13/10
Pre-Application Document
FYLF Habitat Modeling

©2010, Yuba County Water Agency 
Page 11 of 11

