Study 7.10

DRAFT STEELHEAD AND CHINOOK SALMON INSTREAM FLOW DOWNSTREAM OF

USACE’S ENGLEBRIGHT DAM

May 24, 2010

[This study proposal was briefly discussed at the 5/24 Relicensing Participants Study Proposal Development meeting (Relicensing Participants did not have time to review the “straw man” study proposal before the meeting).  At the meeting, Relicensing Participants asked Licensee to combine this study proposal with the Instream Flow Study Proposal Above Englebright.  Licensee said it would prior to would and issue it for discussion at the scheduled 8/11 Relicensing Participants Study Proposal Development.  However, on 7/14 Licensee said it believed it was best if the two studies remained separate and planned to leave them this way for now but was open to additional discussion on this.  Licensee has not made any changes to this study proposal at this time,  Some suggestions at the 5/24 meeting were: 1) consider adding sturgeon and shad to target species list; 2) include a table of affected reaches with method and target species /life stages for each reach: and 3) clearly describe review process (collaboration/consultation with Relicensing Participants) and make as consistent as possible (including use of terms).  Relicensing Participants also asked that anadomous fish be included as target species upstream of Englebright. JML 5/24]

1.0	Project Nexus

Yuba County Water Agency’s (Licensee or YCWA) continued operation and maintenance (O&M) of the existing Yuba River Development Project (Project) has a potential to affect Chinook salmon (Oncorhynchus tshawytscha) and steelhead (O. mykiss) habitat in the Yuba River downstream of the United States Army Corps of Engineers’ (USACE) Englebright Dam.

Regarding O. mykiss, the physical appearance of adults and the presence of seasonal runs and year-round residents indicate that both sea-run (steelhead) and resident rainbow trout exist in the Yuba River downstream of USACE’s Englebright Dam.  Thus, it is recognized that both anadromous and resident lifehistory strategies of O. mykiss have been and continue to be present in the river, resulting in the use of the term “steelhead/rainbow trout” when referring to O. mykiss in this study proposal.

2.0	Resource Management Goals of Agencies and Indian Tribes with Jurisdiction Over the Resource Studied

[Agencies – Section 5.11(d)(2) states that an applicant for a new license must in its proposed study “Address any known resource management goals of the agencies or Indian tribes with jurisdiction over the resource to be studied.”  If each agency provides to YCWA a brief written description of their jurisdiction over the resource to be addressed in this study, YCWA will insert the brief description here/or attach it stating the description was provided by that agency.  If not, prior to issuing the PAD, YCWA will describe to the best of its knowledge and understanding the management goals of each agency that YCWA believes has jurisdiction over the resource addressed in this study.  Licensee] [At 5/12 meeting, agencies said they might provide a single write-up for all study proposals that covers all agencies.  Licensee said it would discus the write-up with Relicensing Participants when received, but said Licensees might add to Section 2 in some study proposals what it believed to be key information (e.g., noting USFWS ESA jurisdiction for ESA-listed fishes, and the SWRCB’s jurisdiction over water quality vis-à-vis the Basin Plan.  Licensee 5/12]

- 3.0	Study Goals and Objectives

The goal of the study is to evaluate steelhead and Chinook salmon habitat as a function of flow in the Yuba River downstream of the USACE’s Englebright Dam.

- The objectives of the study include: 1) estimate the habitat index versus flow relationships (Weighted Usable Area, or WUA) using hydraulic and habitat models for Chinook salmon and steelhead/rainbow trout in the Yuba River downstream of USACE’s Englebright Dam; 2) use WUA-flow relationships and the hydrologic record to develop habitat duration of fish habitat over time under the existing operational scenario (i.e. Yuba Accord flow schedules) and other comparative scenarios; and 3) provide a quantitative basis and create a technical rationale for evaluating  alternative flow scenarios.

- Existing Information and Need for Additional Information

The Yuba River downstream of USACE’s Englebright Dam is one of the more thoroughly studied rivers in the Central Valley of California. A considerable amount of information associated with flow-habitat relationships for steelhead/rainbow trout and Chinook salmon is available from previously conducted studies dating back to the late 1980s. Current information from ongoing data collection, monitoring, and evaluation activities, particularly from the Yuba Accord M&E Program (M&E Program) addressing salmonid populations and physical habitat conditions in the lower Yuba River downstream of the USACE’s Englebright Dam is presently or will soon be available for the conduct of this study.  The information currently available includes, but is not limited to:

- Topographic and geologic maps, including a  digital elevation model (DEM) of the  Yuba River downstream of USACE’s Englebright Dam (M&E Program 2010)

- Hydrologic modeling and statistics for the Yuba River (YCWA 2007)

- Operations procedures for Project facilities (YCWA 2009)

- PHABSIM habitat modeling of the Yuba River conducted by Beak Consultants for the California Department of Fish and Game (Beak 1989)

- Two-dimensional hydrodynamic habitat modeling (River2D) of the Yuba River conducted by the U.S. Fish and Wildlife Service (Gard 2007; 2008)

- Two-dimensional hydrodynamic modeling (SRH-2D) of the Yuba River by U.C. Davis for the River Management Team (M&E Program 2010)

- Low-altitude aerial video of the Yuba River (YCWA 2009)

- Spatial and temporal abundance and distribution of steelhead/rainbow trout and Chinook salmon adult spawning (Beak 1989; M&E Program 2010)

- Spatial and temporal abundance and distribution of steelhead/rainbow trout and Chinook salmon juvenile rearing (Beak 1989; Kozlowski 2004)

- Fall-run Chinook salmon redd observations (n=154) in the Yuba River by Beak Consultants used to develop site-specific spawning habitat suitability criteria (HSC) (Beak 1989)

- Spring-run Chinook salmon (n=168), fall-run Chinook salmon (n=870) and steelhead/rainbow trout redd (n=184) observations in the Yuba River by the USFWS used to develop site-specific spawning HSC (Gard 2007; 2008)

- Spring-run and fall-run Chinook salmon and steelhead/rainbow trout redd observations in the Yuba River by the RMT (M&E Program 2010)

- Chinook salmon fry (n=180) and juvenile (n=500) rearing observations in the Yuba River by Beak Consultants used to develop site-specific HSC (Beak 1989)

- Spring-run and fall-run Chinook salmon fry (n=178) and juvenile (n=39) and steelhead/rainbow trout fry (n=195) and juvenile (n=74) rearing observations in the Yuba River by the USFWS used to develop site-specific HSC (Gard 2008)

Information from ongoing data collection, monitoring, and evaluation activities, particularly from the Yuba Accord M&E Program (M&E Program) addressing salmonid populations and physical habitat conditions in the Yuba River downstream of USACE’s Englebright Dam that will be available for the conduct of this study includes, but is not limited to:

- Hydrologic water balance/operations model of the Yuba River (Relicensing Study Proposal 2.2)

- Water temperature simulation model of the Yuba River (Relicensing Study Proposal  2.6)

- Substrate and cover classification maps of the Yuba River downstream of USACE’s Englebright Dam to characterize microhabitat and mesohabitat conditions (M&E Program).

- Mesohabitat classification map of the Yuba River (M&E Program)

- Chinook salmon and steelhead/rainbow trout redd observations in the Yuba River by the RMT to develop site-specific spawning HSC (M&E Program)

- Chinook salmon and steelhead/rainbow trout redd observations in the Yuba River by YCWA to develop site-specific spawning HSC (YCWA)

- Spring/fall-run Chinook salmon and steelhead/rainbow trout fry and juvenile rearing observations in the Yuba River by the RMT used to develop site-specific HSC (M&E Program)

- Spatial and temporal distributions of steelhead/rainbow trout, spring-run and fall-run Chinook salmon in the Yuba River by the RMT (M&E Program)

At this juncture two habitat modeling studies exist for Chinook salmon and steelhead/rainbow trout for the Yuba River downstream of USACE’s Englebright Dam; plus additional detailed hydraulic model, habitat and usage data exist to compile a third habitat modeling analysis. Licensee believes that sufficient information generally exists to develop flow-habitat relationships for the Yuba River downstream of USACE’s Englebright Dam without the undertaking of a complete new hydraulic and habitat model development study effort.  Licensee proposes to work with Relicensing Participants to evaluate existing information and past study work, identify the strongest elements of the existing work, and develop flow-habitat relationships for Chinook salmon and steelhead/rainbow trout based on the existing information in the Yuba River downstream of USACE’s Englebright Dam.  Although the Licensee does not anticipate any additional data collection being required, if the Licensee and the Relicensing Participants determine that additional data will strengthen the study plan, then the Licensee will work with the Relicensing Participants to develop data collection tasks as necessary.

- Study Methods and Analysis

5.1		Study Area

For the hydraulic and habitat modeling application purposes of this study plan, the study area includes the Yuba River from USACE’s Englebright Dam to the confluence with Feather River.  Further, as  shown in Figure 5.1-1, the study area is divided into three reaches:

- Yuba River Above Daguerre Point Dam Reach.  Approximately 12.5 miles of the Yuba River from USACE’s Englebright Dam at RM 24 to USACE’s Daguerre Point Dam at RM 11.5.

- Yuba River Below Daguerre Point Dam Reach.  Approximately 8 miles of the Yuba River from USACE’s Daguerre Point Dam at RM 11.5 to the normal maximum water surface elevation of the Feather River backwater at approximately RM 3.5.

- Yuba River-Feather River Backwater Reach.  Approximately 3.5 miles of the Yuba River from the normal maximum water surface elevation of the Feather River backwater at approximately RM 3.5 to the confluence with the Feather River at RM 0.0.

Habitat modeling is not proposed for the lowermost portion of the river that extends from the confluence with the Feather River at RM 0 to approximately RM 3.5 because the variable backwater from the Feather River affects the depths and velocities in the Yuba River in uncontrollable and unpredictable patterns, and salmonid spawning has not been observed to occur in this lowermost area which is believed to primarily function as a migration corridor for upstream and downstream movement of anadromous salmonids.  Within each modeled reach, habitat modeling will be conducted and subsequently composited for individual mesohabitats (see Section 5.3.2.1).

Figure 5.1-1. General reaches included in the habitat modeling of the Yuba River downstream of USACE’s Englebright Dam.

5.2		General Concepts and Practices

The following general concepts and practices apply to the study:

- Personal safety is the most important consideration of each fieldwork team.

- Licensee will make a good faith effort to obtain permission to access private property where needed well in advance of entering the property.

- Field crews may make minor variances to the FERC-approved study in the field to accommodate actual field conditions and unforeseen problems.  When minor variances are made, Licensee’s field crew will follow the protocols in the FERC-approved study.

- When Licensee becomes aware of major variances to the FERC-approved study, Licensee will issue an e-mail to the Relicensing Contact List describing the variance and reason for the variance.  Licensee will contact by phone the Forest Service (if the variance is on National Forest System land), USFWS, SWRCB and CDFG to provide an opportunity for input regarding how to address the variance.  Licensee will issue an e-mail to the Relicensing Contact List advising them of the resolution of the variance.  Licensee will summarize in the final study report all variances and resolutions.

- Licensee’s performance of the study does not presume that Licensee is responsible in whole or in part for measures that may arise from the study.

- Global Positioning System (GPS) data will be collected using either a Map Grade Trimble GPS (sub-meter data collection accuracy under ideal conditions), a Recreation Grade Garmin GPS unit (3 meter data collection accuracy under ideal conditions), or similar units.  GPS data will be post-processed and exported from the GPS unit into Geographic Information System (GIS) compatible file format in an appropriate coordinate system using desktop software. The resulting GIS file will then be reviewed by both field staff and Licensee’s relicensing GIS analyst.  Metadata will be developed for deliverable GIS data sets.

- Licensee will provide training to field crews to identify [agencies to develop a short suggested standard species list to be included here in each study proposal assuming Licensee agrees with the list – Licensee 4/15/10] that may reasonably be encountered coincidently during the performance of this study.  Training will include instructions in diagnostic features and habitat associations of the above species.  Field crews will also be provided laminate identification sheets showing the above species compared to other common species that may be encountered.  All incidental observations will be reported in the appropriate Licensee report (e.g., incidental observations of special-status fish recorded during fieldwork for the Special-Status Turtles – Western Pond Turtle Study will be reported in Licensee’s Stream Fish Populations Study report).  The purpose of this effort is not to conduct a focus study (no effort in addition the specific field tasks identified for the specific study) or to make all field crews experts in identifying all species, but only to opportunistically gather data during the performance of the study.

- Field crews will be trained on and provided with materials (e.g. Quat) for decontaminating their boots, waders, and other equipment between study sites.  Major concerns are amphibian chytrid fungus, and invasive invertebrates (e.g. zebra mussel, Dreissena polymorpha). This is of primary importance when moving: 1) between tributaries and mainstem reaches; moving between basins (e.g. Middle Yuba River, Yuba River, and North Yuba River); and 3) moving between isolated wetlands or ponds and river or stream environments.

# 5.3		Study Methods

This study consists of the following five steps: 1) information compilation and review; 2) information selection; 3) additional data/information development; 4) develop habitat-flow relationships and conduct time series analyses; and 5) prepare report.  Each of the steps is described below.

#### 5.3.1	 Step 1 – Information Compilation and Review

The first step for implementing the study is a compilation and review of all existing information to determine the need for additional information required to accomplish the study goals and objectives.  This effort will include compilation of all pertinent existing information, including but not limited to those identified in Section 4.0 above.  Licensee will prepare an annotated bibliography of existing information, and will make copies of all existing information, studies, and background material available to Relicensing Participants.

#### 5.3.2	Step 2 – Information Selection

This step will assess the utility of existing information and data, will identify strengths and weaknesses of existing information, and suggest additional data collection, if necessary, to supplement existing information.  Information selection shall include, but not necessarily be limited to:

- Definitions of mesohabitat types (e.g., pool, riffle, run and backwater) consistent with or adaptable to previous definitions (e.g., definitions developed and utilized in the M&E Program) for use in describing the three study subreaches for the specific purposes identified in this study.

- Development of a comprehensive mesohabitat map, including substrate, which identifies the location and type of major mesohabitat types within the three study subreaches for the specific purposes identified in this study.

- Comparison of hydraulic characteristics of existing habitat models (transects or study sites) to the mesohabitat map to identify gaps in aquatic habitat representation.

- Development of recommendations to fill gaps, if any, in existing aquatic habitat representation through additional hydraulic data collection and modeling.

- Technical review of available hydraulic models for the Yuba River downstream of USACE’s Englebright Dam, including calibration and applicability for use in habitat-flow modeling.

- Technical review of existing HSC (site-specific and comparable) to assess adequacy in terms of sampling methods, sample sizes, sources of bias, and method of curve creation.

- Development of recommendations to select existing HSC, pool existing sampling data, supplement existing data with additional field data, and/or collaboratively create new HSC.

5.3.2.1 	Mesohabitat Representation and Hydraulic Model Performance

One goal of habitat modeling is to ensure that study site and/or transect placement achieves a relatively accurate representation of the habitat index versus flow relationship for each modeled reach.  This goal is achieved by distributing study sites (e.g., transects, transect clusters, and 2D sites) in a manner corresponding to the distribution of habitat types.  For habitat types with a high diversity in a particular reach, such as pool mesohabitat type, the habitat type may need to be represented by multiple transects, or by multiple sites for a given mesohabitat within a particular reach.

Mesohabitat representation of the existing hydraulic models (e.g., PHABSIM, River2D and SRH-2D) is one component of the information selection process. The PHABSIM model by Beak (1989) used the representative transect approach based on mesohabitat units.  The River2D model effort incorporated specific sites where Chinook salmon and steelhead/rainbow trout spawning had been previously observed (Gard 2007), with additional sites included in the juvenile rearing modeling effort (Gard 2008).  The SRH-2D model (M&E Program 2010) is not confined to specific sites, but extends throughout the entire length of the Yuba River downstream of USACE’s Englebright Dam.  Each of these models will be reviewed to document the proportionality of selected model sites to the mesohabitat composition of the particular reaches for species/run and lifestage-specific modeling application.

Performance of the existing hydraulic models (e.g., PHABSIM, River2D and SRH-2D) will be evaluated as part of the information selection process.  Specifics for the PHABSIM model are described in Beak (1989).  Descriptions of model calibration River2D model are provided in Gard (2007; 2008) and are in preparation for the SRH-2D model (M&E Program 2010). Techniques used in each model will be specified, reviewed and evaluated, an assessment of hydraulic model performance will be conducted, and Licensee will provide recommendations to the Relicensing Participants regarding model acceptance and, possibly, supplemental data collection for additional calibration purposes, if necessary.  Technical review of model performance will include water surface elevation (WSEL) calibration specifics assessing flow-WSEL relationships simulated by the models in comparison to actual measured WSELs at specific locations. In addition, each model will be reviewed to determine the degree of conformance between water velocities predicted by the models, with measured velocities at specific locations to determine the accuracy of the model’s predictions of mean water column velocities.

5.3.2.2 HSC Development

Each of the habitat models will be examined by the Licensee in consultation with the Relicensing Participants to evaluate the degree to which combined habitat suitabilities predicted by the models correspond to actual observations for the spawning and rearing lifestages of steelhead/rainbow trout and Chinook salmon (see Sections 5.3.3.1 and 5.3.3.2).  For example, polygons of flow- and site-specific categories of normalized WUA indices of combined habitat suitabilities resulting from the models will be compared to actual redd locations to assess model predictive capability.

Habitat suitability curves (HSCs) are used within habitat modeling to translate hydraulic and structural elements into indices of habitat quality (Bovee 1986).  Each HSC parameter (e.g., water depth, velocity and substrate) not only influences the combined HSC, but ultimately influences the resultant habitat-flow relationships and predictive capability of the habitat models.

Technical review of existing HSCs (site-specific and comparable) to assess adequacy in terms of sampling methods, sample sizes, sources of bias, and method of curve creation will be conducted.  The relative contribution of each HSC parameter (e.g., water depth, velocity and substrate) to the combined HSC predicted suitability categories in polygons exhibiting non-conformance between predictions and actual observations will be identified.  If an individual parameter is determined to systematically influence non-conformance, then Licensee will recommend to Relicensing Participants corrective measures or alternative HSCs. Licensee will develop recommendations to select existing HSCs, pool existing sampling data, supplement existing data with additional field data, and/or collaboratively create new HSCs with Relicensing Participants for Chinook salmon and steelhead/rainbow trout spawning and rearing life stages.

5.3.3		Step 3 – Additional Data/Information Development

If additional data and/or information is deemed useful or necessary by Licensee in consultation with Relicensing Participants, Licensee will work collaboratively with Relicensing Participants to develop data collection protocol(s) as necessary for supplemental data collection.  Examples of possible data collection activities include: 1) additional hydraulic/physical data collection and modeling to supplement existing hydrodynamic models; and 2) additional field data collection for HSC development.

5.3.4	Step 4 – Develop Habitat-Flow Relationships and Conduct Time Series Analyses

Licensee will use mesohabitat and substrate classification, hydraulic modeling, and HSCs as identified as appropriate from Step 2, plus any additional or supplemental information developed in Step 3 to develop habitat-flow relationships for steelhead/rainbow trout and Chinook salmon spawning and fry/juvenile rearing, and conduct habitat duration analyses.

The general steps in the study (not necessarily in the order specified below) include: 1) selection of target species/runs and lifestages; 2) determination of target species/run lifestage periodicities; 3) project-affected stream reach identification, segmentation, and consolidation; 4) hydraulic and habitat modeling; and 5) habitat duration analysis.  Each of these steps, including report preparation, is described below.

5.3.4.1	Target Species and Life Stages

The species and life stages that will be included in habitat modeling are based on management importance and/or sensitivity to Project operations.  Proposed target species and life stages are shown in Table 5.3.4.1-1.

Table 5.3.4.1-1.  Target species and life stages to be analyzed in habitat modeling

| Species | Life Stages | Location |
| --- | --- | --- |
| Steelhead/Rainbow Trout | Adult spawning Fry rearing Juvenile rearing | Lower Yuba River Reach 1 and 2 as defined in this study plan |
| Spring-run Chinook Salmon | Adult spawning Fry rearing Juvenile rearing | Lower Yuba River Reach 1 and 2 as defined in this study plan |
| Fall-run Chinook Salmon | Adult spawning Fry rearing Juvenile rearing | Lower Yuba River Reach 1 and 2 as defined in this study plan |

5.3.4.2	Target Species/Lifestage Periodicity

The period of year when the life stages of the target species life stages will be modeled in the study is an important component of results interpretation using the habitat duration analysis model.  Table 5.3.4.2-1 shows the periodicity that will be used in the study for each target species and lifestage, intended to cover the majority, but not necessarily all of the temporal distribution of a specific lifestage, subject to refinement pending results obtained through the M&E Program.

Table 5.3.4.2-1. Periodicity of target species/lifestages to be analyzed in habitat modeling

| Species | Lifestage | Jan |  | Feb |  | Mar |  | Apr |  | May |  | Jun |  | Jul |  | Aug |  | Sep |  | Oct |  | Nov |  | Dec |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Steelhead/ Rainbow Trout |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Spawning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Fry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Juvenile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Spring-run Chinook Salmon |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Spawning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Fry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Juvenile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fall-run Chinook Salmon |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Spawning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Fry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Juvenile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

5.3.4.3	Mesohabitat Stratification and Consolidation

Mesohabitat definitions and stratification will be based on the results of Step 2 as described in Section 5.3.2.  The percentage and significance of each mesohabitat type in the three subreaches will determine the weights assigned to each study site and reach for habitat modeling.  Within each subreach, habitat modeling will be conducted and subsequently composited for individual mesohabitats (see Section 5.3.2.1).

5.3.4.6		Habitat Duration Analysis

The WUA function is a static relationship between discharge and habitat and does not represent how often a specific flow/habitat relationship occurs seasonally or under different operational regimes.  For this reason, WUA is not the final result of an instream flow study.  A Habitat Duration Analysis (HDA), from which frequency of habitat occurrence can be derived, is the product.  An HDA integrates WUA with hydrology over time to provide a dynamic analysis of flow versus habitat, and is also known as time series analysis.

Habitat duration curves are particularly useful for assessing the impacts of alternative flow regimes over the complete range of discharges that may be considered as alternative flow scenarios (Waddell 2001; Bovee 1982; Bovee et al. 1998).  They are also useful for examining habitat changes due to artificial influences for the time periods identified as critical in the species/lifestage periodicity analysis or on a seasonal basis by simply sampling from the appropriate portions of the time series to build the habitat duration curve (Waddell 2001).

A habitat duration curve is constructed in exactly the same way as a flow duration curve, but uses habitat values instead of discharges as the ordered data.  Although habitat duration curves are based on flow duration curves, there is no direct correspondence between the two.  For example, the habitat value that is exceeded 90 percent of the time usually does not correspond to the discharge that has the same exceedance probability.  This discordance happens because of the normal bell-shaped data relationship between total habitat and discharge (Bovee et al. 1998).  Consequently, some confusion can arise from reading habitat duration curves because a habitat area with a given exceedance probability might be related to more than one discharge (all having different probabilities of exceedance).  The habitat duration curve should be used to quantify the differences in habitat between baseline and alternative conditions (Bovee et al. 1998).

The product of a habitat duration analysis is a record of mean daily habitat over the hydrologic period of evaluation.  A habitat exceedance curve (also referred to as a habitat duration curve) is then calculated from the mean daily habitat for the hydrologic period of evaluation.  A metric for any portion of the habitat duration curve is calculated by averaging the exceedance values at one percent increments for that portion of the curve.  This is equivalent to calculating the area under the curve or some portion of it.

Habitat duration will be calculated using either the TIMESER module of RHABSIM 3.0 (Payne 1994) or the program “Multi-flow Habitat Duration” (HDR|DTA 2002). Each of these approaches will be characterized and reviewed with the Relicensing Participants.  Licensee will confirm all habitat duration analysis input parameters, scenario assumptions, and desired output in collaboration with Relicensing Participants.

Extrapolation of flows beyond the highest calibration measurement is often necessary to achieve as much of the range of the hydrograph as possible.  Extrapolation beyond the measured calibration stage/discharge pairs collected in the field will typically be 0.4 times (or 40% of the lowest stage/discharge pairs) and 2.5 times (or 250% of the highest stage/discharge pairs).  The limits of extrapolation beyond these factors will depend on model performance, channel shape, and modeling methods, all of which contribute to establishing reasonable extrapolation limits within the hydraulic model.

Specific methodologies addressing WUA extrapolation will be developed in collaboration with Relicensing Participants.  In order to calculate daily habitat frequency of the hydrologic period of evaluation, the WUA function needs to extend from highest mean daily flow in the record to the lowest (i.e., 100% to 0% flow exceedance).  For the Project, the WUA-flow relationship may need to be extended beyond the flow values corresponding to the model extrapolation limitations.  First, it may be necessary to extend the WUA-flow relationship below the lower limit of the model extrapolation as identified in Section 5.3.3.4.  In this instance, WUA associated with the lower limit of model extrapolation may be extended by linear extrapolation trend of the habitat index function.  Second, WUA may need to be extrapolated from the highest modeled flow corresponding to the model extrapolation limitations in the habitat model. There are several options for extrapolation including linear, non-linear, flat-line, truncation, and  professional judgment. Anomalous extrapolated WUA functions will be corrected, if necessary, in collaboration with Relicensing Participants.  Regardless of extrapolation considerations, the habitat-flow relationships will focus on the range of flows associated with management of the Yuba River downstream of USACE’s Englebright Dam, which is 150 cfs at Marysville during an extreme critical year, to approximately 4,170 cfs, which is the combined capacity of PG&E’s Narrows 1 Powerhouse and YCWA’s Narrows 2 Powerhouse.

The habitat duration analysis will generate habitat duration metrics and calculate the differences between the existing operational scenario (including the Yuba Accord flow schedules) and other comparative scenarios based on a mean daily habitat time step.

5.3.4	Step 5 – Summary Report

A brief summary report will synthesize: 1) the information selected for use by the Licensee and the Relicensing Participants; 2) any additional data or information collected, including data collection methodology; 3) confirmation of species and life stages analyzed; 4) confirmation of flow alternatives analyzed; and 5) presentation of habitat duration analysis developed in the study work.

- Study-Specific Consultation

The following are specific areas for which the Licensee will collaborate with the Relicensing Participants:

Step 1:

- Licensee will share annotated bibliography of existing information, and copies of existing information, with the Relicensing Participants

Step 2:

- Licensee will confirm definitions of mesohabitat types in collaboration with the Relicensing Participants

- Licensee will confirm assessment of existing habitat & hydraulic models and need for additional data collection in collaboration with the Relicensing Participants

- Licensee will confirm adequacy of existing HSC and need for additional/alternative HSC  data collection or development in collaboration with the Relicensing Participants

●	Licensee will confirm the HSC for target species and lifestages in collaboration with the Relicensing Participants.

Step 3:

- If any additional data collection is determined necessary by Licensee and Relicensing Participants, Licensee will confirm field data collection protocols with Relicensing Participants

Step 4:

- Licensee will confirm the target species and lifestages in collaboration with the Relicensing Participants

- Licensee will confirm target species and lifestage periodicity in collaboration with the Relicensing Participants

- Licensee will confirm all hydraulic and habitat modeling (modeling procedures, model performance and model extrapolation) in collaboration with Relicensing Participants

- Licensee will confirm hydrology data sets to be used in the habitat duration analyses in collaboration with Relicensing Participants

- Licensee will confirm all habitat duration analysis input parameters, scenario assumptions, and desired output in collaboration with Relicensing Participants

7.0	Schedule

Licensee anticipates the schedule to complete the study as follows assuming the PAD is filed on November 1, 2010, and FERC issues its Study Determination by October 4, 2011:

Step 1	January - May 2011

Step 2	May - August 2011

Step 3 (if conducted)	September 2011 - May 2012

Step 4	July - August 2012

Prepare Report	September - October 2012

8.0		Consistency of Methodology with Generally Accepted Scientific Practices

The existing information used in this study report was developed utilizing techniques that were consistent with methodologies utilized at the time the work was undertaken.  This study plan will further refine the existing information, by selecting the information considered most applicable and appropriate to develop habitat-flow relationships for Chinook salmon and steelhead/rainbow trout.

9.0		Level of Effort and Cost

[Relicensing Participants – Licensee will include a cost range estimate for this study in its Proposed Study Plan.  Licensee]

10.0		References Cited

Beak Consultants Inc.  1989.  Yuba River fisheries investigations, 1986-88.  Final report prepared for the State of California Resources Agency, Department of. Fish and Game, Sacramento, CA.  pp. + apps.

Bovee, K. 1982.  A guide to stream habitat analysis using the instream flow incremental methodology.  Instream Flow Information Paper No. 12. FWS/OBS-82/26. U.S. Fish and Wildlife Service, Office of Biological Services, Fort Collins, Colorado.

_____., B.L. Lamb, J.M. Bartholow, C.B. Stalnaker, J. Taylor and J. Henriksen. 1998.  Stream habitat analysis using the instream flow incremental methodology. U.S. Geological Survey, Biological Resources Division Information and Technology Report USGS/BRD-1998-0004.

Gard, M.  2007.  Flow-habitat relationships for spring and fall-run Chinook salmon and steelhead/rainbow trout spawning in the Yuba River.  Draft report prepared by the Energy Planning and Instream Flow Branch of the U.S. Fish and Wildlife Service, Sacramento, CA, dated April 19, 2007.  80 pp. + apps.

_____.  2008.  Flow-habitat relationships for juvenile spring/fall-run Chinook salmon and steelhead/rainbow trout rearing in the Yuba River.  Draft report prepared by the Energy Planning and Instream Flow Branch of the U.S. Fish and Wildlife Service, Sacramento, CA, dated August 12, 2008.  242 pp.

Kozlowski, J.F. 2004. Summer Distribution, Abundance, and Movements of Rainbow Trout (Oncorhynchus mykiss) and other Fishes in the Lower Yuba River, California. Masters thesis.  University of California Davis.

Payne, T.R.  1994.  RHABSIM: User friendly computer model to calculate river hydraulics and aquatic habitat.  Proceedings of the First International Symposium on Habitat Hydraulics, Trondheim, Norway, August 18-20, 1994.  Pp. 254:260.

## Waddle, T.J., ed.  2001.  PHABSIM for Windows: User's Manual and Exercises: 	Fort Collins, CO, USGS.

## Yuba County Water Agency (YCWA). 2007. Draft Environmental Impact Report/Environmental Impact Statement for the Proposed Lower Yuba River Accord.  Prepared for the Department of Water Resources, Bureau of Reclamation and Yuba County Water Agency by HDR|SWRI.  June 2007.

## _____. 2009.  Preliminary Information Package for the Yuba River Development Project, FERC 2246.  Yuba County Water Agency, 2009.

Yuba Accord River Management Team. 2009. Lower Yuba River Accord Monitoring and Evaluation Program. Draft. June 2009. <www.yubaaccordrmt.com>

## Page Left Blank

M&E Program documents and work products are located at the River Management Team web site, www.yubaaccordrmt.com.